## Slide 1
Document Title: Agenda, Admin and chair’s notes for IEEE 1900.5 WG Meetings on 09-11 March 2017
Document Date: 10 March 2017
Document No: 5-17-0006-02-agen
Author’s Name | Affiliation | Address | Phone | email
Matthew Sherman | BAE Systems | Wayne, NJ | 973-229-9520 | matthew.sherman@baesystems.com
Notice: This document has been prepared to assist IEEE DySPAN-SC and its Working Groups. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in6 form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.
Release: The contributor grants a free, irrevocable license to the IEEE to incorporate material contained in this contribution, and any modifications thereof, in the creation of an IEEE Standards publication; to copyright in the IEEE’s name any IEEE Standards publication even though it may include portions of this contribution; and at the IEEE’s sole discretion to permit others to reproduce in whole or in part the resulting IEEE Standards publication. The contributor also acknowledges and accepts that this contribution may be made public by IEEE DySPAN-SC.
Patent Policy and Procedures: The contributor is familiar with the IEEE Patent Policy and Procedures including the statement "IEEE standards may include the known use of patent(s), including patent applications, provided the IEEE receives assurance from the patent holder or applicant with respect to patents essential for compliance with both mandatory and optional portions of the standard." Early disclosure to IEEE DySPAN-SC and its Working Groups of patent information that might be relevant to the standard is essential to reduce the possibility for delays in the development process and increase the likelihood that the draft publication will be approved for publication. Please notify the Chair <matthew.sherman@baesystems.com> as early as possible, in written or electronic form, if patented technology (or technology under patent application) might be incorporated into a draft standard being developed within the IEEE DySPAN-SC Committee. If you have questions, contact the IEEE Patent Committee Administrator at < patcom@ieee.org >.
IEEE 1900.5 Contribution

## Slide 2: 1900.5 Wg (11 am 3/9/17)

## Slide 3: Electronic Meeting Details Same for all 3 days
1. Please join my meeting. https://global.gotomeeting.com/join/679013973
2. Use your microphone and speakers (VoIP) - a headset is recommended. Or, call in using your telephone.
United States: +1 (619) 550-0006 Australia: +61 2 9087 3605 Austria: +43 (0) 7 2088 1403 Belgium: +32 (0) 38 08 1856 Canada: +1 (647) 497-9351 Denmark: +45 (0) 69 91 88 64 Finland: +358 (0) 942 41 5780 France: +33 (0) 170 950 592
Access Code: 679-013-973 Audio PIN: Shown after joining the meeting
Meeting ID: 679-013-973
Germany: +49 (0) 692 5736 7210 Ireland: +353 (0) 14 845 978 Italy: +39 0 553 98 95 67 Netherlands: +31 (0) 208 080 381 New Zealand: +64 (0) 4 974 7214 Norway: +47 21 03 58 98 Spain: +34 955 32 0845 Sweden: +46 (0) 853 527 836 Switzerland: +41 (0) 435 0167 09 United Kingdom: +44 (0) 330 221 0086
Notes: September 22, 2008
3

## Slide 4: Current Membership
Quorum = ½ membership (6 members)
2 meetings to get in, 2 meetings to get out
Quorum?
3/9 | 3/10 | 3/11 | WG Status | First Name | Last Name | Affiliation
 |  |  | 14 | Total |  | 
x |  |  | Member | Carlos | Caicedo | Syracuse University (Secretary)
x | x |  | Member | David | Chester | Harris
x | x |  | Member | Omar | Granados | SWRI
 |  |  | Member | Colby | Harper | Pathfinder Wireless Corp
 |  |  | Member | Nilesh | Khamberkar | Univ. of Buffalo
 |  |  | Member | Mitch | Kokar | VIStology & Northeastern University
 | X |  | Member | Alex | Lackpour | Lockheed
 |  |  | Member | Yuriy | Posherstnik | US Army RDECOM CERDEC
 |  |  | Member | V | Prasad | Wireless and Mobile Communication, TU Delft
x | X |  | Member | Mat | Sherman | BAE Systems (Chair)
x | X |  | Member | John | Stine | Mitre
 |  |  | Member | Darcy | Swain-Walsh | Mitre (Vice Chair)
X |  |  | Member | Tony | Rennier | Foundry Inc
x | X |  | Member | Reinhard | Schrage | SchrageConsult
 |  |  | Participant | Li | Li | Communications Research Centre Canada
 |  |  | Participant | Spenser | Vogel | SWRI
 |  |  | Participant | Dustan | Hellwig | Chesapeake Technology International
 |  |  | Participant | Charles | Sheehe | NASA
 |  |  | Participant | Mark | McHenry | Shared Spectrum Company
 |  |  | Participant | Paul | Falvell | CGI Group Inc.
 |  |  | Participant | Luzango | Pangani | CSIR Institute
 |  |  | Participant | Nick | Buris | Nebens
 |  |  | Participant | Karthikeyan | Ovuraj | Twilight Ventures

## Slide 5: Tentative Schedule for Thurs 3/09/17

## Slide 6: Tentative Schedule for Friday 3/10/17

## Slide 7: Tentative Schedule for Saturday 3/11/17

## Slide 8: Rules
IEEE DySPAN-SC rules
  http://standards.ieee.org/about/sasb/audcom/pnp/DySPAN_SC.pdf
IEEE 1900.5 WG rules
  http://grouper.ieee.org/groups/dyspan/files/individual-WG-PnPs.pdf
Roberts Rules (latest edition) as needed…

## Slide 9: Draft Agenda
DAY 1 – 3/9/17
Administrivia
    Roll Call / Quorum Check
    Approve Agenda
    Patent slides / Notes on status
    Approval of recent minutes
1900.5.1 Status
1900.5.2 Status
Review of DySPAN-SC and other related activities
1900.5 marketing
1900.5.2 Ad Hoc (How to add Schema)
DAY 2 – 3/10/17
1900.5.1 Ad Hoc Drafting Review
DAY 3 – 3/11/17
1900.5.1 Drafting review (Continued)
1900.5.2 Recirculation comment resolution
1900.5 WG (2 PM) Any required closing motions
1900.5 meeting planning and review
AoB
Adjourn
Notes: September 22, 2008
9

## Slide 10: Approval of Agenda
Motion to approve Adjusted Agenda contained in 5-17-0001-01
Mover: John
Second: Reinhard
Vote: Approve by UC (No Quorum)
Need to confirm at closing WG meeting

## Slide 11: Participants, Patents, and Duty to Inform
All participants in this meeting have certain obligations under the IEEE-SA Patent Policy.
  Participants [Note: Quoted text excerpted from IEEE-SA Standards Board Bylaws subclause 6.2]:
    “Shall inform the IEEE (or cause the IEEE to be informed)” of the identity of each “holder of any potential Essential Patent Claims of which they are personally aware” if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
    “Should inform the IEEE (or cause the IEEE to be informed)” of the identity of “any other holders of potential Essential Patent Claims” (that is, third parties that are not affiliated with the participant, with the participant’s employer, or with anyone else that the participant is from or otherwise represents)
  The above does not apply if the patent claim is already the subject of an Accepted Letter of Assurance that applies to the proposed standard(s) under consideration by this group
  Early identification of holders of potential Essential Patent Claims is strongly encouraged
  No duty to perform a patent search
Slide #1

## Slide 12: Patent Related Links
  All participants should be familiar with their obligations under the IEEE-SA Policies & Procedures for standards development.
  Patent Policy is stated in these sources:
  IEEE-SA Standards Boards Bylaws
  http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6
  IEEE-SA Standards Board Operations Manual
  http://standards.ieee.org/develop/policies/opman/sect6.html#6.3
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
Slide #2
If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org or visit http://standards.ieee.org/about/sasb/patcom/index.html
This slide set is available at https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt

## Slide 13: Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance:
  Either speak up now or
  Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible or
  Cause an LOA to be submitted
Slide #3

## Slide 14: Other Guidelines for IEEE WG Meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs, including licensing costs of essential patent claims, of different technical approaches may be discussed in standards development meetings.
      Technical considerations remain primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
See IEEE-SA Standards Board Operations Manual, clause 5.3.10 and “Promoting Competition and Innovation: What You Need to Know about the IEEE Standards Association's Antitrust and Competition Policy” for more details.
Slide #4

## Slide 15: Minutes for approval
Motion to approve WG minutes contained in 5-17-0007-00
Mover:
Second:
Vote: Defer till Saturday

## Slide 16: Working Schedule for 1900.5.1
Complete Draft for Clause 4 7/30√
Complete Draft for Clause 5 (Needs Work) 10/15 1/17?
Complete Draft for Clause 6 (More examples) 1/16 8/16 √
Complete Draft for Clause 7 (put xml file in annex?) 3/16 7/4 √
Complete Draft for Clause 8 (Minor additions needed) 4/16 9/16 √
Annex A-E 3/17
First WG Ballot 3/17
WG Recirc 5/17
Sponsor Ballot 6/17
Sponsor Recirc 8/17
Sponsor Recirc 2 9/17
Submit to REVCOM 10/17
? month
slip

## Slide 17: 1900.5.1 Status

## Slide 18: Working Schedule for 1900.5.2
Form Ballot Pool (Send Ballot Invitation) 6/7/15√
Final Draft and Schema Adjustments 7/30/15√
WG Vote to Sponsor Ballot (need DySPAN-SC approval) 7/30/15 (8/18) √
DySPAN-SC Approval 8/28/15 (9/2) 9/30√
Mandatory Editorial Coordination Completes 9/30/15 12/1 √
Conduct Ballot 1/28/16 1/22 √
Ballot completes 2/28/15 3/12 √
Form Comment Resolution subcommittee 3/15/16
Suggested comment resolutions available 11/15/16 1/3/17 √
Vote for Recirc Ballot 12/1/16 2/7/17
Conduct Recirc Ballot 1/3/17 2/28/17
Ballot completes 2/2/17 3/10/17
Approved by Standards Board 4/1/17
Reference implementation available 10/16
Certification available ?

## Slide 19: Original Ballot results (Feb 2016)

## Slide 20: Current Ballot results (10 March 2017, 9 AM EST)
Comments:

## Slide 21: 1900.5.2 Status
Waiting for ballot to complete
Will conduct ad hoc activities today focused on defining new PAR to add Schema

## Slide 22: DySPAN-SC and Other Activities
Leadership meetings
  Met today will meet on Sat
Other activities?
  Poster session at dySPAN went well. John Chapin interested in using for spectrum collaboration. May use parts of standard. Participants in spectrum challenge came by and asked why aren’t we using this. Dr. Evans on SMARTS – Command and control for spectrum. Dr. Evans has some interest (CTI is doing some work)

## Slide 23: Marketing Inputs
WInnForum 3.6GHz stakeholders
  No Change. All acknowledging coexistence is complex and may be looking for something more “abstract” like 900.5.2
NSC
  5G-ATW activities. Does 1900.5 have bearing? Not stated.
Standards paper in process
  DySPAN poste well received and generated good discussions
Spectrum Challenge?
  Still working to have 1900.5.2 included
  May just use parts of standard?

## Slide 24: RecessED ~12 pm est

## Slide 25: 1900.5.2 Ad Hoc (2 pm est 3/9/17)

## Slide 26: 1900.5.2 Schema PAR
Group worked on 1900.5.2 Schema PAR with following elements
  Will be an amendment
  Title
    “Standard for Method for Modeling Spectrum Consumption. XML Schema Amendment”
  Scope of complete standard
    This standard defines a vendor-independent generalized method for modeling spectrum consumption of any type of use of RF spectrum and the attendant computations for arbitrating the compatibility among models. The methods of modeling are chosen to support the development of tractable algorithms for determining the compatibility between models and for performing various spectrum management tasks that operate on a plurality of models. The modeling methods are exclusively focused on capturing spectrum use but are defined in a schema that can be joined with other schemata related to spectrum management.

## Slide 27: 1900.5.2 Schema PAR
PAR
  Scope of the project
    This amendment adds an XML schema definition to the existing 1900.5.2 standard based on the information model described in the standard.
  Is the completion of this standard dependent upon the completion of another standard: No
  Purpose
    This standard defines an analytical framework of necessary modeling constructs which can be used to express the boundaries of spectrum consumption by any transmitting or receiving device. The standard documents a machine readable data exchange schema for the purpose of transferring these spectrum consumption models (SCM) between automated systems. This standard serves as a loose coupler for the spectrum management enterprise by providing all spectrum communities of interest a common way to express spectrum consumption. Further, the standard enables the creation of algorithms that can rapidly evaluate compatibility among SCMs and quickly perform spectrum management tasks such as finding reuse opportunities or optimizing spectrum assignments to maximize spectrum utilization. To achieve this goal, the SCMs must be sufficient in that the algorithms can perform these functions using the models alone without dependence on external databases of system or environmental characteristics.
    The purpose of this amendment is to provide a data exchange format in XML so that separate applications that use the standard can exchange spectrum consumption models

## Slide 28: 1900.5.2 Schema PAR
PAR
  Need for the project
    Currently there is no machine readable exchange format for the data elements representing Spectrum Consumption Models as defined in the IEEE 1900.5.2 standard. Without such a format, developers of systems that use the IEEE 1900.5.2 standard cannot ensure interoperability with peer systems.
  Stakeholders for the standard
    Stakeholders include wireless device end users, regulators, spectrum managers, operators, and network equipment manufacturers.

## Slide 29: Action items for the Chair
Check with IEEE about publicly posting the schema

## Slide 30: Recessed ~ 5 pm TILL 3/10/17

## Slide 31: 1900.5.1 Ad Hoc (11 am 3/10/17)

## Slide 32: 1900.5.1 Drafting Review (3/10/17)
Review changes in draft
  Reinhard presented changes in 5-13-0044-17

## Slide 33: RecessED ~5 PM EST TILL 3/11/17

## Slide 34: 1900.5.2 Comment Resolution (3/11/17)

## Slide 35: WG Motions (3/11/17)
Motion to affirm the work conducted by 1900.5 during the March 9-11 meetings as captured in 5-1-0006-2
TBD

## Slide 36: Meeting Planning
Ad Hocs?
No March 7 monthly electronic meeting

## Slide 37: IEEE 1900.5 Meetings 11/28/16 – 12/1/16
PLEASE STANDBY