## Slide 1: Proposed Nendica Report Progression Process
Roger Marks (Huawei)
2018-03-06
Mentor DCN 802.1-18-0016-00-ICne

## Slide 2: Abstract
This contribution proposes to formalize the development of the NEND ICA report as a set of deliverables on specific topics. It suggest that work be organized as a set of Work Items leading to Nendica Reports.
Work Items will operate semi-autonomously.
Nendica will ensure that all Work Items are within Nendica scope and that they make progress.
Nendica will ensure ongoing exposure and wide review by issuing Call for Comments on all drafts and completed reports.

## Slide 3: Nendica Report Status
Study Item (optional)
Work Item
Nendica Draft Report
Nendica Report, Revision 0
Nendica Report, further Revision

## Slide 4: Work Item Initiation
Work could begin with a Study Item, for internal discussion, or be developed outside Nendica
Formal Work Item proposal
    Demonstrate industry interest
    Demonstrate fit with scope
    Identify Editor
Circulate for comment following Nendica agreement
    Circulated to 802 EC
    Circulated on Nendica web site
Approval: Nendica vote
    Face-to-face
Grandfathering
    Proposal: consider the following to be approved Work Items
      Flexible Factory IoT
      Lossless Network for Data Centers

## Slide 5: Work Item Progress
Approved Work Items publicized
    Web site area
    Promotion of custom email reflector tag
    Notification to 802 EC reflector and Working Groups
    Authorization for standalone meetings, including telecons

## Slide 6: Nendica Draft Report
Work Item activity develops draft report
Motion to initiate ballot on draft report placed on Nendica agenda based on notice from Work Item Editor with at least 7 days notice prior to meeting
Nendica votes to identify draft as “Nendica Draft Report” and open Call for Comments
  Face to face, or telecon
“Nendica Draft Report” posted on Mentor
  Need to check with IEEE regarding copyright
Call for Comments issued, nominally 30 days
  Announced to 802 EC and Nendica list
  Conducted by IEEE Mentor ePoll

## Slide 7: Nendica Report
Following comment resolution, and recirculation at the option of the Editor, candidate draft presented to Nendica for vote
Approved document, marked a Nendica Report, posted on Mentor
Announced, along with a process to collect comments
  Including proposals to enlarge or restrict scope, or divide work
Work Item Editor tasked to report to Nendica on the comments received, and recommend revision.
Following Nendica approval, Revision Work Item begins, following normal Work Item process

## Slide 8: Issues
Ensure that Nendica Draft Reports, despite required IEEE copyright, are easily accessible by all.
Actively reach out to industry, including industry vertical organizations and IEEE activities, for exposure and engagement.
Seek IEEE staff support for specific activities.

## Slide 9: Conclusion
The methods described here would add some formal process to the development of Nendica outputs.
The theme of the proposal is involves an open Call to Comments process to broadly engaged interested parties.
The intentions are to steer the activity toward the production of high-quality documentation of significance, and to stimulate the engagement of interested parties in both the Work Item and Nendica as a whole.
Views on this proposal are welcome.