## Slide 1: FFIoT Status Report – IEEE 802 Nendica
Roger Marks (Huawei)
Nader Zein (NEC Europe Ltd - NLE GmbH)
Atlanta – Georgia US
May 14 , 2019
Mentor DCN 1-19-0039-00-ICne

## Slide 2: Outline
Outcome from call for comments on 2nd Draft FFIOT report
Status of Consolidated Comments resolution
Plan

## Slide 3: 2nd call for comments FFIoT Report
2nd Call for Comments: 2019-03-22 through 2019-04-12 (Extended 2019-04-15)
Nendica Draft Report: "Flexible Factory IoT: Use Cases and Communication Requirements for Wired and Wireless Bridged Networks" 802.1-19-0026-00-ICne
  agreed as a Nendica Draft Report, 2019-03-12
Summary:
  A total of 200 comments are received, of which:
  17 are technical comments
  183 are editorial comments
The consolidated comments sheet includes the editor proposed resolutions in https://mentor.ieee.org/802.1/dcn/19/1-19-0033-00-ICne-consolidated-ffiot-comments.xlsx
Commenters:
  Roger Marks
  Kenichi Maruhashi
  Karl Weber

## Slide 4: FFIoT whitepaper call for comments status (Cont’d)
Since the end of the 2nd call for comments, we had 2 conference call focused on FFIoT comments resolutions.
  2019-05-07 9:00 ET – Minutes
  2019-04-24 11:00 ET – Minutes
  Latest consolidated FFIoT comments in https://mentor.ieee.org/802.1/dcn/19/1-19-0033-03-ICne-consolidated-ffiot-comments.xlsx
editorial comments :
  158 Accepted
  7 revise
  0 reject
  18 differed/pending clarification and resolution
Technical comments :
  9 Accepted
  0 revised
  8 assigned for individuals to propose resolution

## Slide 5: Plan
Planning to have 2 slots of comments resolution during next week F2F IEEE 802.1 WG interim at Salt Lake City.
  Close down remaining 18 editorial comments
  Review proposed resolutions from 8 open technical comments
  If successful with the above, produce final draft within 2 weeks.
In Any case, Plan to have final draft FFIoT before the plenary IEEE 802 in Vienna July 2019.