## Slide 1: FFIoT Status Report – IEEE 802 Nendica
Nader Zein (NEC Europe Ltd - NLE)
Salt Lake City– Utah US
May 21 , 2019
Mentor DCN 1-19-0048-00-ICne

## Slide 2: Outline
Outcome from call for comments on 2nd Draft FFIOT report
Status of Consolidated Comments resolution
Plan

## Slide 3: 2nd call for comments FFIoT Report
2nd Call for Comments: 2019-03-22 through 2019-04-12 (Extended 2019-04-15)
Nendica Draft Report: "Flexible Factory IoT: Use Cases and Communication Requirements for Wired and Wireless Bridged Networks" 802.1-19-0026-00-ICne
  agreed as a Nendica Draft Report, 2019-03-12
Summary:
  A total of 200 comments are received, of which:
  17 are technical comments
  183 are editorial comments
The consolidated comments sheet includes the editor proposed resolutions in https://mentor.ieee.org/802.1/dcn/19/1-19-0033-00-ICne-consolidated-ffiot-comments.xlsx
Commenters:
  Roger Marks
  Kenichi Maruhashi
  Karl Weber

## Slide 4: FFIoT whitepaper call for comments status (Cont’d)
Since the end of the 2nd call for comments, we had 2 conference call focused on FFIoT comments resolutions.
  2019-05-07 9:00 ET – Minutes
  2019-04-24 11:00 ET – Minutes
  Latest consolidated FFIoT comments in https://mentor.ieee.org/802.1/dcn/19/1-19-0033-03-ICne-consolidated-ffiot-comments.xlsx
editorial comments :
  158 Accepted
  7 revise
  0 reject
  18 differed/pending clarification and resolution
Technical comments :
  9 Accepted
  0 revised
  8 assigned for individuals to propose resolution

## Slide 5: Status after Day 1 during IEEE 802.1 Interim in SLC
Remaining Comments:
CID76 on type of traffic from sensors. Draft proposed resolution available (Maruhashi)
CID 177 (pending proposal resolution from Karl)
CID 180 (Pending proposal resolution from Karl)
CID 183 (Pending proposal resolution from Karl
CID 184 (Roger proposed resolution pending confirmation from Karl)
CID 185 (Roger proposed resolution pending confirmation from Karl)
CID192 Draft proposed resolution available (Nader)

## Slide 6: Udpated Status after Day 2 during SLC Interim
editorial comments :
  161 Accepted
  21 revise
  0 reject
  1 differed/pending clarification and resolution
Technical comments :
  9 Accepted
  3 revised
  6 assigned for individuals to propose resolution

## Slide 7: Plan
Planning to complete updated draft ready for submission to IEEE SA by IEEE 802 Plenary meeting in July 2019.
Two conference calls planed before the IEEE 802 Plenary meeting in Vienna
  Close down remaining 1 editorial comment
  Get confirmation by correspondence on 2 technical comments.
  Review and resolve pending proposed resolutions on 3 technical comments
  Review and finalise the conclusion
Final Draft to be submited at the IEEE 802 Plenary in July for approval