IEEE P802.11
Wireless LANs

Tentative Minutes of the IEEE P802.11f

Date:	May 14-17, 2001

Author:	Jon Rosdahl
	Micro Linear	
	Phone:  (801) 984-5866
	Fax: (801) 984-5899
	e-Mail: jrosdahl@ieee.org

Minutes 802.11 TGf Orlando, Florida, May 14-17, 2001

Called to Order  10:35 am.

Motion:

Move to approve previous minutes: Jon R/Jessie W

Vote: 11\-0-0

Review Goals for this week:

Process Letter ballots

Create revised draft

Schedule fork issue decision – MAY 2001

Hold for 11e  & 11i  progress or start external ballot?

Agenda reviewed.

Because letter ballot is 42 days, we may not have all comments before the meeting is over.

Concern expressed that we need to have as much done by Wed as possible.

Motion:  Moved to adopt agenda as proposed

Moved:  Jessie W.   2nd: Jon R.

Vote: 13-0-0

Comments were located on venus/submissions/working group/802.11f temp docs.

Currently 185 voters in our letter ballot, 87 this is not quite enough to close the ballot.

Suggested that all editorial comments be supplied to editor and left to him to handle.

Editor reported that all/most of the editorial comments have already been incorporated into v1.2 of the draft.  Probably at 90%+ are incorporated.

Editor will place a version for all to see on Venus.

Technical comments are what we will focus on this session.

Request to find if there are large submissions from anyone.

Bernard has one that covers the Security Blob and a MIB definition.

The process of reviewing the comments:

The group must take a position on every comment submitted.

We can take all comments on a particular sub-clause and provide a group response to all comments on that sub-clause

Then after we have the comments ready, updated to the draft, then either a re-circulation ballot or a new ballot.  If a re-circulation ballot occurs, then comments can only be done on the sections that have a change.  With a new ballot, the entire draft is open to comment.

Decide to break up the group up into subgroups to process comments

1,2,3 (Jon R): 5 helping hands identified.

4 service primitives:  3 helping hands identified.

5 & 6 Operation: O’Hara: 8 helping hands identified.

6 Frame Formats: 3 helping hands identified.

Unable to get a lot of response to why the room was filled with over 30 folks, but only 19 responded to help with comments.

Room was then divided into 2 groups:	Group1: Sec 1-3 and General Comments,

Group 2: Sec 4-6

large group of folks then choose to leave the room.

Smaller Ad-Hoc Groups worked on comment resolution until 3 pm

Tuesday 7pm

Meeting called to order, and message from Stuart Kerry was explained:

<MEETING MSG>

Voting stats were reviewed.  75.3% votes have been turned in.

The group was broke back up into two groups 1-3/Gen and 4-6.

Mtg recessed 9:30 pm

Wednesday, 8:00 am

Meeting called to order.

Review Voting status for letter ballot 26:

Num Voters: 186

Num  Responding: 157 (84%)

Valid respone rate (>50%)

Result:

For: 50

Against: 69

Abstain 38 (24%)

Valid abstention rate (<30%)

Discuss agenda change:  Recess today at 10:00 for break, then reconvine after the TGg vote is done at 10:30.

Would like to have presentation from Bernard, but is not present this morning.

The item to Discuss is whether or not to include .11i or .11e in our schedule/support of our new draft.

Motion:  Set time to adjourn to 10:00 am.

Moved: Gary Spies    2nd :Bob O.

Vote:  11-0-0

Discuss Schedule  moving forward.

Discuss whether or not to include .11i or .11e in our schedule/support of our new draft.

Motion:  to decide this at July instead of May

Moved: Jon R  2nd: Jessie W.

Vote: 9,0,3

Discussed Ad-Hoc interim Mtg possibilities: Maybe in CA, or Cambridge.  As it would be Ad-Hoc, we would not be required to attend, and the results would be brought back to July Meeting for discussion.

Request for creating proposed resolutions had the following volunteers:

Albert, Frank, Gary, Kevin

Goals for July:

Decide re 11e, 11i Schedule dependencies.

Finalize/adopt LB 26 comment resolution

Adopt revised draft reflecting comment resolutions

Start new LB for revised draft

More questions on how the dependencies affect our schedule.

Break into smaller groups to resume comment resolution.

Adourned 12:03 pm