IEEE P802.11
Wireless LANs

TGr Timeline

Date:	June 1, 2004

Author:	Clint Chaplin
	Symbol Technologies, Inc.
	6480 Via Del Oro
	San Jose, CA  95119-1208
	Phone: +1-408-528-2766
	e-Mail: cchaplin@sj.symbol.com

July 2004

- Define selection criteria, and define performance data to be part of formal proposal

- Formal scope and requirements defined

- Call for formal proposals (with normative text) to be presented no later than November 2004 and to be posted and WG notified at least 30 days before presentation

September 2004

- Preliminary presentation of proposals

November 2004

- Start selection process

January 2005

- Finish selection among proposals, and start draft 0.

March 2005

- Finish draft 0

- Initiate internal Task Group letter ballot on draft 0

May 2005

- Address comments from letter ballot

- Send out draft for WG letter ballot?