IEEE P802.11
Wireless LANs

| Minutes of TGk Teleconference Meeting |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2007-10-4 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Company | Address | Phone | email |
| Richard Paine | Boeing | 6115 72nd Dr NE Marysville, Wa 98270 | 206-854-8199 | richard.h.paine@boeing.com |

Abstract

This document contains TG 11k minutes from the 2007-10-4 teleconference.

10/4/2007 Noon EDT Session:

Attendees:  Kwak, Paine, Stanley

Meeting called to order at noon ET

Dorothy joined the call to explain what was going on with the vote and comments from Subbu Ponnuswamy.  Dorothy actually had generated the comments.  It means that there is a new no voter and Dorothy’s issue is that the virtual AP concept that 11k put in will make it harder for 11v.  Dorothy wants us to consider putting all of the 11v virtual AP concepts into the 11k draft.

There was a discussion about where we could go with a new “no” vote.

There was a discussion about the need to have the MIB 11v issues worked.  Dorothy had sent a message to Paul Gray and had not heard back from him yet.

Joe and Richard had a discussion about the “no” voters.  There are nine such voters and Trainin, Palm, Myles, O’Hara, and Hansen are the ones who should be contacted to see if their votes have changed to an “approve.”  Richard took the action to contact each of them (Trainin, Palm, Myles, O’Hara, and Hansen) via email and ask for a vote change.

The teleconference was adjourned at 1251ET.

10/11/2007 Noon EDT Session:

Attendees:  Paine, Hart, Ecclesine

Meeting called to order at 1205 ET

Request made by chair for any matters pertaining to patent issues that the chair should be aware of.

The following are issues related to the Sponsor Ballot recirculation #1:

The Stanley new no voter comments limit us to a number of options:

- rename Virtual AP

- Provide the specifics for a Virtual AP

- Remove Measurement Pilot

The issue of maximum duty cycle was also discussed and the issues around such a statement of duty cycle.  The comments were that there perhaps should be a 10% maximum of the total capacity for measurements.

There is an issue of 22 missing MIB entries for named entities.

In the spreadsheet the editorials need to be changed to Editor assignment – Paine given the action.

The group went through the comments and assigned the comments.

The need for conditional EC approval to move the standard to NESCOM was discussed and it was concluded that there will need to be a conditional approval obtained from the EC at the Atlanta meeting.  The chair will need to attend the Atlanta EC meeting following the 802.11 plenary.

There was a discussion about issuing a new draft before the November meeting.  It was concluded that the 11k Comment Resolution Committee needs to conduct the approved ad hoc on 10/24-25/07 to be able to deliver a draft before the Atlanta meeting.

The teleconference was adjourned at 1302ET.

10/18/2007 Noon EDT Session:

Attendees:  Paine, Hart, Kwak, Venkatesan

Meeting called to order at 1205 ET

Request made by chair for any matters pertaining to patent issues that the chair should be aware of. – no issues reported by the attendees.

- Pre Nov Plenary meetings –

Ad Hoc Oct 24-25 in San Jose

Maybe a teleconference on Oct 23

The pre-Atlanta ad hoc may not be needed

- Comment Resolutions (2642/r1)

- CID 113 -- Multiple BSSID issue. Assigned to Brian Hart.

- CID 114 -- What do we do with overlap with 11v (virtual AP). Brian Hart has an action item to work this and bring the conclusion to the Comment Resolution Group.

- CID 112 -- Assigned to Paul Gray

- CID 111 -- Assigned to Paul Gray

- CID 16   -- Assigned to Joe Kwak

- Any comments that need to be discussed here? None from Ganesh, None from Joe. Brian has some to be reassigned to Ganesh.

- CID 34 – measures in the beacon do not have bitmask. Assigned to Ganesh.

- CID 28 – assigned to Ganesh

- CID 29 – assigned to Ganesh

- Teleconference ended at 12:40 EDT

2007-11-8 Minutes:

The Chairman, Richard Paine calls the meeting to order at 12:05 hours.

The Chair renews the IEEE call for patents relative to the 802.11k effort. The Chair reminds the secretary to note that there is no response relative to the call.

The agenda is Sponsor Ballot 1st Recirc Comment Resolution Preparation for Atlanta Ganesh inputs for final four comment resolutions

Ganesh put in an r1 to 2665 that adds one line to the beacon table.

In the discussion of the process from now on, there will be a recirculation out of the Atlanta meeting.  There will be an unchanged draft out of the January meeting.

Chair needs to create a fancy report to the EC when the comments are final for presentation on 2007-11-16.

Prepare for a 2007-12-16 start of the WG LB 15 day recirc.

Brian and Ganesh will work together on the CID 79 to resolve by the end of the Atlanta meeting

Chair adjouns the task group teleconference, without objection, until 4pm on Monday 2007-11-12.