IEEE P802.11

Wireless LANs

802.11ac  Proposed Selection Procedure

January 22, 2009

Rolf de Vegt, rolfv@qualcomm.com

John Benko, john.benko@orange-ftgroup.com

Abstract

This document contains the selection procedure that will be followed by the IEEE 802.11ac Task Group.  It is anticipated that there will be several versions of this draft before a final revision is adopted.  Once adopted, this document will be executed and followed by the IEEE 802.11ac Task Group to allow the body to adopt Draft 1.0 of IEEE 802.11ac.  After adoption of Draft 1.0, the typical IEEE 802.11 Working Group balloting process will begin.

The task group reserves the right to change the selection process and selection criteria as required with a 75% approval.

Unless specified otherwise, the documents referenced in this Selection Procedure require a 75% taskgroup approval

- TGac may adopt Usage Models for the IEEE 802.11ac amendment.

- TGac shall adopt Channel Models that may be used for evaluation of proposals or proposal elements.

- TGac shall adopt Functional Requirements that must be met by the proposed specification or specification elements, including System Level Performance Targets and Simulation Instructions for those Targets

Note:  Steps 1 thru 3 may occur in parallel.  Reference the flow chart in Annex A for clarification.

- TGac shall create a Specification Framework that outlines the main Functional Blocks of the proposed specification. Functional Blocks shall be identified as being Mandatory Functional Blocks or Optional Functional Blocks.

  - Initial version will be based on a first contribution that is accepted by the Taskgroup as a first working version of the Specification Framework.

  - Specification Framework document to be amended following Taskgroup procedures

  - After approval of the Specification Framework Document by the Taskgroup, the document can be amended by the Taskgroup, requiring the (50% or 75% - threshold tbd by the Taskgroup) approval rate

- After Taskgroup approval of the Specification Framework, Ad Hoc Sub groups will be created, organized by Functional Block(s), as outlined in the Specification Framework. (Note: One ad hoc group may take on multiple Functional blocks). These Ad Hoc groups will create detailed specifications per Functional Block. The number of Ad Hoc groups to and functional grouping per Ad Hoc group is subject to Taskgroup approval. No more than X Ad Hoc groups will be meeting in parallel.

  - Subject to Taskgroup approval, the Taskgroup Chair shall assign at least one Chair and may assign up to 3 Chairs per Ad Hoc group (2 or more Chairs with the same Affiliation is not allowed, Chairs are considered equals who rule by consensus among chairs). Primary responsibility of the Ad Hoc Chair(s) is to ensure progress of work in the Ad Hoc group.

  - Ad Hoc Groups can establish their own decision-making rules as appropriate for the task (Decision by 2/3 majority of Ad Hoc group participants recommended)

  - Proposals from Ad Hoc group require 75% Taskgroup approval

  - Proposals have to be limited to One Mandatory Mode per Functional Block, with the possibility of up to One Optional alternative Mode.

- During Taskgroup face to face Plenary and Interim sessions, Chairs for each of the Functional Block Ad Hocs will report on Progress and Content to the Entire Taskgroup. These Update sessions will provide the opportunity for peer review to ensure the creation of a coherent Specification. As a result of this peer review the Taskgroup may ask one or more of the Ad Hoc groups to revisit certain Functional Block proposals.

- The Proposed Specification Process is considered Finished when a Motion stating: ‘The  802.11ac Draft specification is Complete and Coherent enough for Working Group Letter Ballot’ attains 75% support from the Taskgroup.

- The Taskgroup may decide at that point to conduct an Internal Taskgroup Review and Comment process, before the Document is sent out to Working Group Letter Ballot.

Annex A –  802.11ac Selection Procedure Flow Chart