IEEE P802.11
Wireless LANs

| Consolidated TGn SB5 – CRC Telecon Mintues |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: YYYY-MM-DD |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Affiliation | Address | Phone | email |

Abstract

Minutes of the teleconference call for TGn Sponsor Ballot 5.

The Teleconference meetings will be conducted in accordance to the usual policies and procedures:

IEEE CODE OF ETHICS

IEEE-STANDARDS ASSOCIATION (IEEE-SA) AFFILATION FAQ

IEEE-SA ANTITRUST AND COMPETITION POLICY

IEEE-SA LETTER OF ASSURANCE (LOA) FORM

IEEE-SA STANDARDS BOARD PATENT COMMITTEE (PATCOM) INFORMATION

IEEE-SA PATENT POLICY

IEEE-SA PATENT FAQ

IEEE 802 LAN/MAN STANDARDS COMMITTEE POLICIES & PROCEDURES

IEEE 802.11 Working Group Policies and Procedures at https://mentor.ieee.org/802.11/public-file/07/11-07-0360-04-0000-802-11-policies-and-procedures.doc

- Called to order 11:02 (PDT)

- Attendance: Adrian Stephens, Intel; Bruce Kraemer, Marvell; Jon Rosdahl, CSR; David Bagby, Calypso; Doug Chan, Cisco;  Eldad Perahia, Intel;  Peter Loc, IWT; Shueng Li, SiBeam; Brian Hart, Cisco; Vinko Erceg, Broadcom;

  - 10 voters.

- Agenda:

  - Attendance

  - IPR

  - Workplan – review Recirc and comment

  - Status

  - TGn plan for Plenary Week

  - AOB

- IPR – and meeting polices as referenced on page 1.:

  - No objection or new requests.

  - IP requests – none

- Sponsor Ballot Recirc Ballot Review

  - June 22, no change made and a new Recirc held that closed on July 3rd

  - 90.8% affirmative at this point.

  - Only 1 comment received, but not a MBS comment, but it is included in the 09-24r16 doc with a proposed resolution.

- Comment Received

  - CID 5001 -- request for change to sentence structure, and it is not a “required” comment.  Can be referred to the Publication Editor to resolve during final publication.

  - The proposed resolution is to referr this to the Pub Editor.

  - Concern was varying if this was a valid concern with respect to the change.

  - Chair ruled that this was valid to pass on and that it does not pose a significant change and we have several comments like it that will be considered by the Publication Editor

- Motion #443: Move to accept comment resolution for CIUS 5001 as follows: AGREE IN PRINCIPLE: This comment will be passed to the IEEE-SA publication editor for consideration during publication editing.

  - Moved: Adrian S. 2nd Jon R.

  - Vote:

    - Adrian	approve

    - Bruce	abstain

    - Jon		approve

    - Doug	approve

    - Peter	approve

    - Dave	approve

    - Eldad	approve

    - Sheung	approve

    - Brian  	approve

    - Vinko 	approve

  - Results: 9 yes 0 no 1 abstain

  - Motion passes

- Report for EC

  - https://mentor.ieee.org/802.11/dcn/09/11-09-0674-00-000n-p802-11n-report-to-ec-for-approval-to-go-to-revcom.ppt

  - Request for any comments to be sent to Bruce or Adrian for improvements

- Plenary Work Plan

  - We have followed the expected plan from May’s meeting

  - Items remaining to complete next week.

    - Originally Assigned time slots  were 6, but already has dropped one.  We probably do not need all 5 time slots remaining.

    - One time slot should be sufficient,

      - Adrian offers that Tues AM2 and Thurs AM1 should be sufficient.

      - Jon requested that Wed AM1 and Thurs AM1 would be better to avoid ARC time slot.

      - Eldad wanted to make sure we do not overlap TGad with the slots we keep.  Is there any TGw issues we are still dependant on?

        - Chair indicated that we do not have any outstanding issues, and the slots would not overlap the TGad.

    - The currently posted agenda does not have a Monday time slot, but does have the other time slots, but we can release those time slots back to the WG.

    - Question – Is it time to Celebrate?

      - We are done with sponsor ballot, but we still need to get through the EC and RevCom, so we see this as a good milestone, but not the victory.

      - Sept meeting should be a good target to celebrate.

    - Standard Board Meeting is the week of Sept 11.

  - Updated agenda to be posted in the master schedule.

- A special Thank you to the CRC for completing all the comment resolutions so far.

- Adjourned 11:36 EDT

References:

https://mentor.ieee.org/802.11/dcn/09/11-09-0024-16-000n-tgn-sb-composite-comments.xls

https://mentor.ieee.org/802.11/dcn/09/11-09-0674-00-000n-p802-11n-report-to-ec-for-approval-to-go-to-revcom.ppt