## Slide 1: IEEE 802.11ah Timeline Projection
Date: 2011-09-05
Authors:

## Slide 2: Abstract
IEEE 802.11ah timeline. This document gets updated as milestones are met.

## Slide 3: Use TGac as guide to internal task group ballot
First/Last motion
Use Cases
Chnl Mdls
Func Req
Spec Frm
Use Cases
Chnl Mdls
Func Req
Spec Frm
JAN
MAR
MAY
JUL
SEP
NOV
JAN
MAR
MAY
JUL
SEP
NOV
JAN
TGac
TGah
Sub groups formed

## Slide 4: Forecasted IEEE 802.11ah timeline
Internal Task Group Ballot : July 2012
Initial Letter Ballot : November 2012
Initial Sponsor Ballot : November 2013
EC Approval : September 2014
Revcom Approval : November 2014