## Slide 1: Editor’s Report
Date: 2011-00-20
Authors:

## Slide 2: Abstract
Report to TGai from the 802.11 editors meeting

## Slide 3: Editor’s Meeting 20 Sept
802.11 Editor’s Present
  P802.11mb Amendment (REVmb) – Adrian Stephens
  P802.11ac Amendment (VHT L6) – Robert Stacey
  P802.11ad Amendment (VHT60) – Carlos Cordeiro
  P802.11af Amendment (TVWS) – Peter Ecclesine
  P802.11ah Amendment (S1G) – Minyoung Park
  P802.11ai Amendment (FILS) – Tom Siep
802.11 Editor’s Not Present
  P802.11ae Amendment (QosMan) – Henry Ptasinski
  P802.11aa Amendment (VTS) – Alex Ashley
Others
  none

## Slide 4: TG Status Reports
REVmb – in Sponsor Ballot comment resolution, hope to recirc
11aa – in Initial Sponsor Ballot
11ac – expect to go to WG LB out of November
11ad – in WG Letter Ballot comment resolution, hope to recirc
11ae – in SB comment resolution
11af – hope to go to WG LB after November meeting
11ah – working on spec framework, hope to have a draft in November, 2012
11ai – processing submissions, hope to start a skeleton draft in November

## Slide 5: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order
Numbering spreadsheet 11/1149:
  Succeeding amendments to do their respective updates
  Must match the official timeline after plenaries
  We are seeing problems in MIB numbering, and say at end of WG LB, our internal MEC insists that the numbering spreadsheet is correct

## Slide 6: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11 Amendment 8 | TGv | Feb 2011
802.11 Amendment 9 | TGu | Feb 2011
802.11 Amendment 10 | TGs | Sept 2011
802.11 Revision | 802.11mb | Mar 2012*est.
802.11-2011 Amendment 1 | TGae | Jun 2012
802.11-2011 Amendment 2 | TGaa | Jun 2012
802.11-2011 Amendment 3 | TGad | Dec 2012
802.11-2011 Amendment 4 | TGaf | Mar 2013
802.11-2011 Amendment 5 | TGac | Dec 2013
802.11-2011 Amendment 6 | TGah | July 2013
802.11-2011 Amendment 7 | TGai | Sept 2013
Data as of Sept 2011
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 7: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  |  | Source | MEC | Style Guide | Editor | Snapshot Date
 | Published | s | mb | ae | aa | ad | af | ac | ah | ai |  |  |  |  |  | 
s | Y |  |  |  |  |  |  |  |  |  |  | Frame 8.0 | Yes | 2009 | Kazuyuki Sakoda | 19-Jul
mb | Y |  | 10.0 |  |  |  |  |  |  |  |  | Frame 9.0 | Yes | 2009 | Adrian Stephens | 19-Jul
ae | Y | 12.0 | 9.0 | 5.0 |  |  |  |  |  |  |  | OpenOffice 3.2 | Yes | 2009 | Henry Ptasinski | 19-Jul
aa | Y | 11.0 | 9.0 | 3.0 | 5.01 |  |  |  |  |  |  | Word | Yes | 2009 | Alex Ashley | 19-Jul
ad | Y | 12.0 | 9.0 | 4.0 | 5.0 | 4.0 |  |  |  |  |  | Word | Yes | 2009 | Carlos Cordero | 19-Jul
af | Y | 12.0 | 9.0 | 4.0 | 5.0 |  | 1.02 |  |  |  |  | Frame 9.0 | No | 2009 | Peter Ecclesine | 19-Jul
ac | Y | 12.0 | 9.0 | 4.0 | 5.0 | 3.0 | 1.0 | 1.0 |  |  |  | Frame 9.0 | No | 2009 | Robert Stacey | 19-Jul
ah |  |  |  |  |  |  |  |  |  |  |  |  | No | 2009 | Minyoung Park | 19-Jul
ai |  |  |  |  |  |  |  |  |  |  |  | Frame 10.0 | No | 2009 | Tom Siep | 19-Jul
Changes from last report shown in red.
Slide 7
Sept 2011
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 7

## Slide 8: Draft Submissions
Source for 802.11 is in FrameMaker
  PDF is available to voting members
  Selected Word source can be generated upon request
Text submissions are to be in Word
Drawings are to be executed in Visio
  PowerPoint graphics are not acceptable for final draft
  Assistance in converting graphics to Visio is available
  Visio source for current 802.11 drawings are available upon request