IEEE P802.11
Wireless LANs

| Revision PAR Proposal for 802.11-2012 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date: 2012-05-15 |  |  |  |  |
| Author(s): |  |  |  |  |
| Name | Affiliation | Address | email |  |
| Dorothy Stanley | Aruba Networks | Sunnyvale, CA | dstanley@arubanetworks.com |  |

Abstract

This a proposed Revision PAR to incorporate accumulated maintenance changes (editorial and technical corrections) into IEEE Std 802.11-2012, and roll up approved amendments into the standard.

The proposed schedule shows completion in March 2015, with incorporation of amendments 11aa, 11ae, 11ad, 11ac and possibly 11af (based on current and anticipated changes in published timelines).

A schedule that incorporated only the 11aa, 11ae and 11ad (2012 publication) amendments, with an 11mc ratification date of Dec 2013 was considered, but not adopted, as that schedule

- Was unlikely to be achieved (15 months for all WG, SB, ballots and Revcom submission deadlines is overly aggressive)

- Didn’t allow time to adequately consider any maintenance issues that might arise

- Didn’t incorporate 11ac for .11-market-visible content in the standard

Type of Project: Revision to existing IEEE Standard 802.11-2012

1.1 Project Number: P802.11

1.2 Type of Document: Standard

1.3 Life Cycle: Full Use

| 2.1 Title of Standard: Standard for Information Technology - Telecommunications and Information Exchange Between Systems - Local and Metropolitan Area Networks - Specific Requirements - Part 11: Wireless LAN Medium Access Control (MAC) and Physical Layer (PHY) Specifications | Changes in title: None |
| --- | --- |

3.1 Working Group: Wireless LAN Working Group(C/LM/WG802.11) Contact information for Working Group Chair Name: Bruce Kraemer Email Address: bkraemer@marvell.com Phone: +1 (321) 427-4098 Contact information for Working Group Vice Chair Name: Jon Rosdahl Email Address: jrosdahl@ieee.org Phone: +1 (801) 492-4023

3.2 Sponsoring Society and Committee: IEEE Computer Society/LAN/MAN Standards Committee (C/LM) Contact information for Sponsor Chair Name: Paul Nikolich Email Address: p.nikolich@ieee.org Phone: +1 (857) 205-0050 Contact information for Standards Representative: None

4.1 Type of Ballot: Individual

4.2 Expected Date of submission of draft to the IEEE-SA for initial Sponsor Ballot: 2014-06

4.3 Projected Completion Date for Submittal to RevCom: 2015-03

5.1 Approximate number of people to be actively involved in the development of this project: 300

| 5.2 Scope of Proposed Standard: The scope of this standard is to define one medium access control (MAC) and several physical layer (PHY) specifications for wireless connectivity for fixed, portable, and moving stations (STAs) within a local area. | Changes in Scope: None |
| --- | --- |

5.3 Is the completion of this standard is dependent upon the completion of another standard: No

| 5.4 Purpose of Proposed Standard: The purpose of this standard is to provide wireless connectivity for fixed, portable, and moving stations within a local area. This standard also offers regulatory bodies a means of standardizing access to one or more frequency bands for the purpose of local area communication. | Changes in Purpose: None |
| --- | --- |

5.5 Need for the Project: The reason for this project is to incorporate accumulated maintenance changes (editorial and technical corrections) into 802.11-2012, and roll up of approved amendments to the standard. The approved amendments as of the filing of the revision PAR include IEEE 802.11aa-2012 and IEEE 802.11ae-2012 amendments. Four addional amendments are currently under development.

5.6 Stakeholders for the Standard: The stakeholders of this standard are the developers and users of the Wireless LAN devices, including service providers, manufacturers, health care workers, retail service providers, and many others.

Intellectual Property 6.1.a. Is the Sponsor aware of any copyright permissions needed for this project? No 6.1.b. Is the Sponsor aware of possible registration activity related to this project? No

7.1 Are there other standards or projects with a similar scope? No

7.2. Joint Development Is it the intent to develop this document jointly with another organization? No

8.1 Additional Explanatory Notes: (Item Number and Explanation)