## Slide 1: IEEE 802.11ah Closing Report for September 2012
Date: 2012-9-20
Authors:

## Slide 2: Activity in TGah
Work continued on specification framework
  Passed 30 motions for updates to the specification framework doc
  Update to the spec framework adopted
  11-11-1137-11-00ah-specification-framework-for-tgah.docx

## Slide 3: Going forward
Start to wrap up on specification framework
Draft text to get started

## Slide 4: Teleconference
October 31 at 10 AM ET 1 hour
  Prepare for November face-to-face meeting

## Slide 5: Timeline – No change
No change
  Internal Task Group Ballot : January 2013
  Initial Letter Ballot : May 2013
  Initial Sponsor Ballot : May 2014
  EC Approval : March 2015
  Revcom Approval : May 2015