## Slide 1: IEEE 802.11ah Closing Report for November 2012
Date: 2012-11-15
Authors:

## Slide 2: Activity in TGah
Work continued on specification framework
  Update to the spec framework adopted
  11-11-1137-12-00ah-specification-framework-for-tgah.docx
Draft text for PHY made
  Intent is for review. No motion to adopt was made.

## Slide 3: Going forward
Start to wrap up on specification framework
Draft text to get started. Update target of March 2013 to start internal task group letter ballot.

## Slide 4: Teleconference
January 9 at 7 PM ET 1 hour
  Prepare for January face-to-face meeting

## Slide 5: Timeline – Updated
Updated
  Internal Task Group Ballot : Jan. 2013 → March 2013
  Initial Letter Ballot : May 2013 → July 2013
  Initial Sponsor Ballot : May 2014 → Jan. 2015
  EC Approval : March 2015 → November 2015
  Revcom Approval : May 2015 → Jan. 2016