## Slide 1: IEEE 802.11ah Closing Report for September 2013
Date: 2013-9-19
Authors:

## Slide 2: Activity in TGah
Call for Comments on Draft 0.1 received 988 comments
Finished addressing comments received during Call for Comments 9.
  11-13-0701-08-00ah-comment-collection-9-comments.xlsx
Task Group motion passed to proceed to Letter Ballot

## Slide 3: Going forward
Start initial Letter Ballot and start addressing comments in November.

## Slide 4: WG LB motion
Motion:
Having approved changes to TGah Draft 0.2, as defined in the following documents,
  11-13-1181-01-00ah-PHYMotions2013-09-18.xlsx
  11-13-1194-01-00ah-comment-collection-9-mac-motion-9-10.xlsx
  11-13-0898-01-00ah-ack-policy-for-short-mac-header.docx
  11-13-1207-01-00ah-partial-aid-color-bits.pptx
  11-13-1227-00-00ah-phy-motions-2013-09-19.xlsx
  11-13-1072-02-00ah-comments-and-resolutions-obss-max-idle-period.doc
  11-13-1228-00-00ah-comment-collection-9-mac-motion-11.xlsx
  11-13-1088-02-00ah-coexistance-assurance.doc
  11-13-1234-00-00ah-comment-collection-9-mac-motion-12.xlsx
Instruct the editor to prepare TGah Draft 1.0, and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should TGah Draft 1.0 be forwarded to Sponsor Ballot?”
[Moved by David Halasz on behalf of TGah
TGah vote:
Moved: Zander Lei, Seconded: Ron Murias, Result: 27-0-0]

## Slide 5: Teleconference
November 7th, 10 AM ET for 2 hours
Please note that this is a Thursday

## Slide 6: Timeline – No change
Current
  Internal Task Group Ballot : May 2013
  Initial Letter Ballot : September 2013
  Initial Sponsor Ballot : March 2015
  EC Approval : January 2016
  Revcom Approval : March 2016