## Slide 1: IEEE 802.11mc Closing Report for November 2013
Date: 2013-11-14
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for November 2013.

## Slide 3: Status
Began processing comments received in LB 199 – First recirculation LB
  497 comments
  Approved resolutions to approximately 180 comments
  Heard additional presentations (11ad fixes)
Discussed “deprecation” comments
  Phased Coexistence Operation – decision to mark as obsolete.
  Dual CTS/beacon Mechanism – decision to deprecate
  (portions of)11b - No decisions this meeting; Presentations, motions on in Jan 2014 meeting, Weds PM1

## Slide 4: TGmc Plan of Record (to be revised)
Slide 4
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration –
Sept 2013 – Letter ballot on D2.0
Dec 2013 – March 2014 – 11ac integration
  Letter Ballot on D3.0 (includes 11ac) March 2014
Feb 2014 – Mandatory Draft Review
Feb-March 2014 – Form Sponsor Pool (45 days)
April/May – Initial Sponsor Ballot
TBD – integration of additional completed amendments (e.g. 11af)
  Integrate after initial SB
Nov 2014 – WG/EC Final Approval
March 2015 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 4

## Slide 5: Teleconferences
Conference Calls 10am Eastern (2 hours)
  December 6, 13, 20
  January 10, 17

## Slide 6: Next Steps
Comment Resolution of comments received from LB 199 on P802.11REVmc D2.0