## Slide 1: 802.11 May 2014 Closing Reports
Date: 2014-05-16
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the May 2014 closing plenary meeting. Attendance information is also included.

## Slide 3: Attendance

## Slide 4: Attendance Total

## Slide 5: Attendance Histogram (Thu)

## Slide 6: Attendance by Country

## Slide 7: Type of Groups
Type of Group | Description
WG | Working Group
SC | Standing Committee
TG | Task Group
SG | Study Group

## Slide 8: Groups
Type | Group | Description | Chair
WG | WG11 | The IEEE 802.11 Working Group | Adrian Stephens
SC | PUB | Publicity | Stephen McCann
SC | WNG | Wireless Next Generation | Clint Chaplin
SC | ARC | Architecture | Mark Hamilton
SC | JTC1 | ISO/IEC/JTC1/SC6 shadow committee | Andrew Myles
SC | REG | Regulatory | Richard Kennedy
TG | MC | Maintenance (Revision C) | Dorothy Stanley
TG | AH | Operation in 900 MHz bands | Dave Halasz
TG | AI | Fast Initial Link Setup | Hiroshi Mano
TG | AJ | China Millimeter Wave (CMMW) | Xiaoming Peng
TG | AK | General Link Setup | Donald Eastlake 3rd
TG | AQ | Pre-association Discovery | Stephen McCann
TG | AX | High Efficiency Wireless LAN (HEW) | Osama Aboul-Magd

## Slide 9: 802.11 WG Editor’s Meeting (May ‘14)
Date: 2014-05-01
Authors:
from slide 1/6 of 11-14-0545 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 10: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@intel.com
TGah – Yongho Seok yongho.seok@lge.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com
Tgak – Donald Eastlake – d3e3e3@gmail.com
TGaq – Dan Gal – ddrgal@gmail.com
Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – pecclesi@cisco.com
from slide 2/6 of 11-14-0545 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 11: 802.11 Style Guide
See 11-09-1034-09-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2012 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice
from slide 3/6 of 11-14-0545 by Peter Ecclesine (Cisco Systems)

## Slide 12: Editor Amendment Ordering
Amendment Number | Task Group | REVCOM Date
802.11-2012 Amendment 1 | TGae | Mar 2012
802.11-2012 Amendment 2 | TGaa | Jun 2012
802.11-2012 Amendment 3 | TGad | Oct 2012
802.11-2012 Amendment 4 | TGac | Dec 2013
802.11-2012 Amendment 5 | TGaf | Dec 2013
802.11REVmc | TGmc | Mar 2015
802.11-2015 Amendment 1 | TGai | Nov 2015
802.11-2015 Amendment 2 | TGah | Mar 2016
Data as of May 2014
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
July 2013 Editors changed the running order and will revisit in July 2014, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
from slide 4/6 of 11-14-0545 by Peter Ecclesine (Cisco Systems)
Notes: July 2007

## Slide 13: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | ai | ah | aj | ak | aq | ax |  |  |  |  | 
mc | N | 2.8 |  |  |  |  |  |  | Frame 10.0 | No | 2012 | Adrian Stephens | 1-May
ai | N | 1.0 | 2.0 |  |  |  |  |  | Frame 9.0 | No | 2012 | Lee Armstrong Ping FANG | 13-May
ah | N | 2.5 |  | 1.3 |  |  |  |  | Frame 11.0 | No | 2012 | Yongho Seok Alfred Asterjadhi | 28-Apr
aj | N |  |  |  | 0.01 |  |  |  | Frame 10.0 | No | 2012 | Jiamin Chen | 18-Mar
ak | N | 2.4 |  |  |  | 0.01 |  |  | Word | No | 2012 | Donald Eastlake | 1-May
aq | N |  |  |  |  |  | 0.0 |  | Word | No | 2012 | Dan Gal | 15-May
ax | Y |  |  |  |  |  |  |  |  | No | 2012 |  | 
Changes from last report shown in red.
from slide 5/6 of 11-14-0545 by Peter Ecclesine (Cisco Systems)
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 13

## Slide 14: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af
Text version of MIB is available (2012, ae2012, aa2012, ad2012, acD5.0, afD5.0)
from slide 6/6 of 11-14-0545 by Peter Ecclesine (Cisco Systems)

## Slide 15: Publicity SC Closing Report
Date: 2014-05-15
Authors:
from slide 1/3 of 11-14-0688 by Stephen McCann, Blackberry

## Slide 16: Abstract
Closing report for Publicity SC for May 2014, Waikoloa, HI, USA.
from slide 2/3 of 11-14-0688 by Stephen McCann, Blackberry

## Slide 17
Discussed extended scope of the Publicity SC
Agreed to produce IEEE 802.11 material for convention and educational purposes
Meeting was attended by IEEE-SA Education Officer
Covered what, how, why, when
Initial material will be a “What is IEEE 802.11 doing?” presentation.
  2 – 3 slides for each project
  Nominate a person from each project to generate input
  Compiled into 1 hour presentation
Plans for July 2014
  1 slot
  Review initial material from each project and create draft presentation
from slide 3/3 of 11-14-0688 by Stephen McCann, Blackberry

## Slide 18: Closing Report
Date: 2014-05-16
Authors:
from slide 1/3 of 11-14-0663 by Clint Chaplin, Chair (Imagicon)

## Slide 19: Abstract
Closing report for WNG SC for May 2014, Waikola, Hawaii, Hawaii, USA
from slide 2/3 of 11-14-0663 by Clint Chaplin, Chair (Imagicon)

## Slide 20
Presentations at May 2014 meeting
  Introducing Wireless Emulation for system evaluation of new technologies development (11-14-0588-00-0wng-wireless-emulation-for-system-evaluation.pptx) – Hiroshi Mano
  Next Generation 802.11ad: 30+ Gbps WLAN (11-14-0606-00-0wng-next-generation-802-11ad.pptx) – Carlos Cordeiro
  Next Generation 802.11ad (11-14-0652-00-0wng-wng-beyond-802-11ad-a-ultra-high-capacity-and-tpt-wlan-3rd.pptx) – Gal Basson
  A Backhaul Use Case for NG 11ad (11-14-0579-00-0wng-a-backhaul-use-case-for-ng-11ad.pptx) - Joseph Levy
Minutes
  11-14-0654-01-0wng-may-2014-wng-meeting-minutes-waikoloa.doc
Plans for July 2014
  1 2 hour session
from slide 3/3 of 11-14-0663 by Clint Chaplin, Chair (Imagicon)

## Slide 21: ARC Closing Report
Date: 2014-05-15
Authors:
from slide 1/6 of 11-14-0689 by Mark Hamilton, Spectralink, Corp.

## Slide 22: Abstract
This document is the closing report for ARC SC,
May 2014, Waikoloa meeting
from slide 2/6 of 11-14-0689 by Mark Hamilton, Spectralink, Corp.

## Slide 23: Work Completed
Officer elections held, reelected:
  Chair: Mark Hamilton (Spectralink)
  Vice Chair: Joseph Levy (InterDigital)
IETF/802 coordination update – Dorothy Stanley
  CAPWAP:
    Hybrid MAC structure draft reviewed, no comments: http://datatracker.ietf.org/doc/draft-ietf-opsawg-capwap-hybridmac/?include_text=1
    Extensions for 802.11n will be discussed in July
  802.11 requested to comment on experimental draft for Secure Hybrid Wireless Mesh Protocol: https://datatracker.ietf.org/doc/draft-avula-shwmp/?include_text=1
  Liaison letters prepared for WG approval
from slide 3/6 of 11-14-0689 by Mark Hamilton, Spectralink, Corp.

## Slide 24: Work Completed (con’t)
Update on 802 O&A D2.0
  Latest Sponsor Ballot recirc closed with only one comment (deemed invalid)
  Submitted to RevCom for June agenda
Architecture of APs/DS/Portals, and 802.1 concepts
  Reviewed presentation on architectural model for DS and Portal: https://mentor.ieee.org/802.11/dcn/14/11-14-0497-01-0arc-802-11-portal-and-802-1ac-convergence-function.pptx
  Considerable discussion:
    How specific to be in our architecture, and what adds the most value
    Less specific can lead to loss of interoperability
    More specific can restrict implementations
from slide 4/6 of 11-14-0689 by Mark Hamilton, Spectralink, Corp.

## Slide 25: Teleconference(s)
None expected, will schedule with 10 days notice if topic arises
from slide 5/6 of 11-14-0689 by Mark Hamilton, Spectralink, Corp.

## Slide 26: July 2014 Goals
One standalone meeting slot planned:
  802.11 Architecture topics: AP/DS/Portal, 802.1AC
  IETF/802: RFC 4441, CAPWAP, PAWS
    CAPWAP 802.11n extensions
  IEEE 1588, if needed.
One joint session with 802.1 proposed
  Shared topics on “baseline” 802.11
    AP/DS/Portal, 802.1AC convergence functions
One joint session with 802.1 and TGak
  11ak architecture discussions
from slide 6/6 of 11-14-0689 by Mark Hamilton, Spectralink, Corp.

## Slide 27: IEEE 802 JTC1 SC closing report (May 2014)
Date: 2014-05-16
Authors:
from slide 1/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 28: Abstract
Closing report for IEEE 802 JTC1 SC for May 2014 in Hawaii
from slide 2/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 29: The SC had a relatively light agenda focused on executing the PSDO process
Progressed various IEEE 802 standards through the PSDO process
  Approved 802.11aa/ad/ae FDIS responses
  Approved 802.22 60 day ballot response
Discussed plans for IEEE 802 WGs to make use of PSDO process in the future
  Most WGs are planning to use PSDO
Discussed proposal in SC6/WG7 for a project to enable sharing of APs by multiple SPs
  It is view of IEEE 802 that this can be done with existing standards
from slide 3/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 30: It appears IEEE 802 participants can access SC6 documents as “experts”
It appears that ISO/IEC JTC1 is changing their policies for document access
Document access will be available to any experts appointed by IEEE 802 (as a liaison organisation)
If you would like access to the ISO/IEC JTC1/SC6 document repository as an “IEEE 802 expert” please send an e-mail to amyles@cisco.com
from slide 4/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 31: IEEE 802 has pushed seven standards through the PSDO ratification process
IEEE 802 standard | 60 day pre-balllot | 5 month FDIS ballot | Comments resolved by IEEE 802
802.11 | Passed (2012) | Passed in 2012 | Liaised in Nov 2013
802.1X | Passed (2013) | Passed 21 Oct 2013 | Liaised in Jan 2014
802.1AE | Passed (2013) | Passed 21 Oct 2013 | Liaised in Jan 2014
802.3 | Passed (2013) | Passed 16 Feb 2014 | Not required
802.1AB | Passed (May 2013) | Passed (18 Dec 2013) | Liaised in May 2014
802.1AR | Passed (May 2013) | Passed (18 Dec 2013) | Liaised in May 2014
802.1AS | Passed (May 2013) | Passed (18 Dec 2013) | Liaised in May 2014
from slide 5/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 32: IEEE 802 has six standards in the pipeline for ratification under the PSDO
IEEE 802 standard | 60 day pre-balllot | 5 month FDIS ballot | Comments resolved by IEEE 802
802.11aa | Passed (Feb 2013) | Passed (28 Jan 2014) | For approval by IEEE 802 EC in July 2014
802.11ad | Passed (Feb 2013) | Passed (28 Jan 2014) | 
802.11ae | Passed (Feb 2013) | Passed (28 Jan 2014) | 
802.1AEbw | Passed (Jan 2014) |  | Liaised in May 2014
802.1AEbn | Passed (Jan 2014) |  | Liaised in May 2014
802.22 | Passed (May 2014) |  | For approval by IEEE 802 EC in July 2014
from slide 6/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 33: JTC1 SC will continue work in San Diego
Prepare for SC6 meeting in Oct 2014 in London
Respond to any new documents on SC6 server
Start PSDO process for 802.11ac and 802.11af
…
from slide 7/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 34: The IEEE 802 JTC1 SC approved FDIS comment responses on 11aa/ad/ae
Motion in IEEE 802 JTC1 SC
  The IEEE 802 JTC1 SC recommends to the IEEE 802.11 WG that 11-14-0552-00 be liaised to SC6 as the IEEE 802.11 WG response to SC6 NB comments on the recent FDIS ballots on 802.11aa/ad/ae
  Passed 8/0/1
Motion for IEEE 802.11 WG (and then IEEE 802 EC)
  The IEEE 802.11 WG approves the liaising of 11-14-0552-00 to SC6 as the IEEE 802.11 WG response to SC6 NB comments on the recent FDIS ballots on 802.11aa/ad/ae
from slide 8/8 of 11-14-0700 by Andrew Myles, Cisco

## Slide 35: IEEE 802.11 Regulatory SC Waikoloa Closing Report
Date: 2014-05-16
Authors:
from slide 1/6 of 11-14-0555 by Rich Kennedy, MediaTek

## Slide 36: Abstract
This presentation is the closing report for the May 2014 IEEE 802.11 Regulatory Standing Committee meeting in Waikoloa.
from slide 2/6 of 11-14-0555 by Rich Kennedy, MediaTek

## Slide 37: Agenda
Administrative items
Introduction
Officer Elections
Regulatory summaries
[Potential] Action items
DSRC Coexistence
AOB
Adjourn
from slide 3/6 of 11-14-0555 by Rich Kennedy, MediaTek

## Slide 38: Accomplishments
Re-elected Rich Kennedy as Chair
Regulatory summaries
  Asia
  EU
  North America
DSRC Coexistence Tiger Team update
May 15 FCC open meeting review
Other items
from slide 4/6 of 11-14-0555 by Rich Kennedy, MediaTek

## Slide 39: Teleconferences
Regulatory SC
  Bi-weekly on Thursdays, 12:30 to 13:30 ET
  Through July 31st
Weekly DSRC Coexistence Tiger Team
  Weekly on Fridays, 13:00 to 14:00 ET
  Through July 31st
from slide 5/6 of 11-14-0555 by Rich Kennedy, MediaTek

## Slide 40: References
  Globalstar TLPS NPRM
    http://transition.fcc.gov/Daily_Releases/Daily_Business/2013/db1126/FCC-13-147A1.pdf
  5 GHz R&O FCC 14-30
    http://transition.fcc.gov/Daily_Releases/Daily_Business/2014/db0401/FCC-14-30A1.pdf
  FCC 3.5 GHz band FNPRM
    http://transition.fcc.gov/Daily_Releases/Daily_Business/2014/db0425/FCC-14-49A1.pdf
  Ofcom Public Sector Spectrum Release consultation
    http://stakeholders.ofcom.org.uk/binaries/consultations/pssr-2014/summary/pssr.pdf
  EC Mandate on 2300 – 2400 MHz band
    http://www.cept.org/Documents/fm-52/17474/FM52(14)17_Mandate-to-CEPT-on-2300-2400-MHz
  Ofcom spectrum management strategy
    http://stakeholders.ofcom.org.uk/consultations/spectrum-management-strategy/
  Ofcom spectrum sharing
    http://stakeholders.ofcom.org.uk/consultations/spectrum-sharing/
  FCC Electronic Labeling KDB
    https://apps.fcc.gov/eas/comments/GetPublishedDocument.html?id=369&tn=716718
  DSRC Coexistence Tiger Team update
    https://mentor.ieee.org/802.11/dcn/14/11-14-0675-00-0reg-dsrc-tt-activities-mar-may-2014.ppt
from slide 6/6 of 11-14-0555 by Rich Kennedy, MediaTek

## Slide 41: IEEE 802.11mc Closing Report for May 2014
Date: 2014-05-15
Authors:
from slide 1/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)

## Slide 42: Abstract
This document contains the TGmc closing report for May 2014.
from slide 2/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)

## Slide 43: Status
Completed processing comments received in LB 199 – First recirculation (LB 497 comments)
Developed 3GPP Liaison response
Officer elections and editor appointments
  Chair: Dorothy Stanley
  Vice chairs: Mark Hamilton, Jon Rosdahl (Secretary)
  Editor: Adrian Stephens Sub editors: Emily Qi, Edward Au
from slide 3/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)

## Slide 44: TGmc Plan of Record
Slide 44
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jul - Aug 2014 – Form Sponsor Pool (45 days)
Nov 14 – Initial Sponsor Ballot
July 2015– WG/EC Final Approval
Dec 2015 – RevCom/SASB Approval
from slide 4/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 44

## Slide 45: Teleconferences
Conference Calls 10am Eastern (2 hours)
  June 20, July 11
from slide 5/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)

## Slide 46: Motion for WGLB on P802.11mc D3.0
Having approved comment resolutions for all of the comments received from LB199 on P802.11mc D2.0
Instruct the editor to prepare P802.11mc D3.0 incorporating these resolutions and
Approve a 20 day Working Group Recirculation Ballot asking the question “Should P802.11mc D3.0 be forwarded to Sponsor Ballot?”
Moved: Adrian Stephens
Seconded: David Hunter
Result: 11-0-0 Motion passes
from slide 6/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)

## Slide 47: Motion – 3GPP Liaison
  Move to approve the 3GPP liaison response in https://mentor.ieee.org/802.11/dcn/14/11-14-0658-04-000m-liaison-response-to-3gpp-tsg-ran-wg2.docx .
Moved: Mike Montemurro
Seconded: George Calcev
Result: 37-0-2
from slide 7/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)

## Slide 48: Next Steps
Complete comment resolution of comments received from WGLB on P802.11REVmc D3.0
from slide 8/8 of 11-14-0690 by Dorothy Stanley (Aruba Networks)

## Slide 49: IEEE 802.11ah Closing Report for May 2014
Date: 2014-05-15
Authors:
from slide 1/7 of 11-14-0696 by Yongho Seok (LG Electronics)

## Slide 50: Abstract
This presentation is the closing report for the Waikoloa meeting of the IEEE 802.11 TGah.
from slide 2/7 of 11-14-0696 by Yongho Seok (LG Electronics)
May 2014

## Slide 51: Activity in TGah
Letter Ballot 200 for Draft 1.0 closed November 4th
  1984 comments received
TGah has completed all comment resolution of the Letter Ballot 200 for Draft 1.0
  13/1336 LB200 Comment Spreadsheet
Approved all of comment resolution and move to forward the WG Letter Ballot
Approved the TGah PAR extension request and the revised CSD
from slide 3/7 of 11-14-0696 by Yongho Seok (LG Electronics)

## Slide 52: Going forward
Start second WG Letter Ballot and address comments in July
from slide 4/7 of 11-14-0696 by Yongho Seok (LG Electronics)

## Slide 53: Teleconference
May 28 8PM ET for 2 hour
June 4 8PM ET for 2 hour
July 2, 8PM ET for 2 hour
July 9, 8PM ET for 2 hour
from slide 5/7 of 11-14-0696 by Yongho Seok (LG Electronics)

## Slide 54: TGah Timeline – No change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : February 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016
from slide 6/7 of 11-14-0696 by Yongho Seok (LG Electronics)

## Slide 55: Motion 8
Having approved comment resolutions for all of the comments received from LB200 on P802.11ah D1.0
Instruct the TGah editor to prepare P802.11ah D2.0 from P802.11ah D1.3 incorporating these resolutions and changes approved by TGah at this session and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11ah D2.0 be forwarded to Sponsor Ballot?”
Moved: Alfred Asterjadhi
Seconded: Chittabrata Ghosh
Result: Motion passed (21 Y / 0 N / 0 A)
from slide 7/7 of 11-14-0696 by Yongho Seok (LG Electronics)

## Slide 56: IEEE 802.11TGai Closing Report
Date: 2014-5-16
Authors:
Name | Company | Address | Phone | email
Hiroshi MANO | Koden Techno Info K.K. | Davinchi Shinjuku 6F 4-3-17 Shinjuku,Shinjuku-ku, Tokyo 160-0022 Japan | +81-3-6867-1581 | mano@koden-ti.com hiroshi@manosan.org
from slide 1/10 of 11-14-0704 by Hiroshi Mano (KDTI)
May 2014

## Slide 57: Abstract
This presentation is the closing report for the Waikoloa meeting of the IEEE 802.11 TGai.
from slide 2/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 58: IEEE 802.11 FILS TGai – May 2014 Waikoloa meeting
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Officer Election
  Comment resolution of WG LB for D2.0.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for July
from slide 3/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 59: Accomplishments TGai 1/2
7regular slots
Approve TGai Meeting Minutes for the IEEE 802.11 Beijing meeting:
  11-14/0448r0
Approve TGai teleconference meeting minutes of Beijing meeting to Waikoloa.
  11-14/0489r0
Officer Election
  TGai elected the following officers by unanimous consent
    Hiroshi Mano (Koden Techno Info K.K.) Chair
    Marc Emmelman (self) Vice Chair
    Lee Armstrong (US DoT) Technical editor
    Hitoshi Morioka (ATRD) Secretary
    Ping Fung (Huawei) Co-Technical
from slide 4/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 60: Accomplishments TGai 2/2
Approved extension PAR & 5C
  11-10/1153r0 5C
  11-14/0653r2 extension PAR
Approved to forward P802.11ai-D2.0 to IEEE store.
1186 comments were received by WG LB201
  176 resolved
    140 Editorial
    36 Technical
  956 without resolution (all CIDs were assigned to champions )
    467 editorial
    489 Technical
Approved Plan for July
Approved Time line
Approved Teleconference Schedule
from slide 5/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 61: Plan for July (Adhoc and F2F)
Goals for the Meeting:
  Approve minutes of past meeting and teleconference
  Comment resolution of WG.
  Comment resolution.
  Approve Timeline
  Approve Teleconference schedule
  Approve Plan for Sep
from slide 6/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 62: Time line of TGai (changed)
  PAR Approved, Modified, or Extended 2010-12-08
  WG Letter Ballots Initial / Recirc Mar14/Sep14/Jan15
  MEC Done Nov14
  Form Sponsor Ballot Pool / Reform Mar15
  IEEE-SA Sponsor Ballots Initial / Recirc Jul15/ Sep 15
  Final 802.11 WG Approval Nov 15
  final or Conditional 802 EC Approval Nov 15
  RevCom & Standards Board Final or Continuous Process Approval Mar 16
  ANSI Approved N/A
from slide 7/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 63: San Diego Adhoc (Date & Location)
Date
  Start: 2014-07-10 9.00AM
  End: 2014-07-11 5.00PM
Location
    Qualcomm Morehouse Campus
    Building QRC
    5665 Morehouse Dr, San Diego, CA 92121
    Note: There is a parking structure on the right side as you enter into the Morehouse campus. Security folks will be able to help you out. There are enough parking spots there.
Registration
  lease indicate if you are (or are not) participating in the TGai AdHoc in July by responding to the following e-poll.
  https://mentor.ieee.org/802.11/poll-vote?p=13400008&t=13400008
  Please vote "approve" if you are coming, "disapprove" if your will not be joining.
from slide 8/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 64: Reference
Motions
  14-1186r4 TGai-Motion-deck
TGai LB201 comments for Draft 2.0
  14-0565r7 TGai LB201 comments for Draft 2.0
TGai July Ad-Hoc Information
  14-0693r0 TGai July Ad-Hoc Information
  https://mentor.ieee.org/802.11/poll-vote?p=13400008&t=13400008
from slide 9/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 65: Thanks to all who participated!
from slide 10/10 of 11-14-0704 by Hiroshi Mano (KDTI)

## Slide 66: TGak May Closing Report
Date: 2014-05-15
Authors:
Name | Address | Affiliations | Phone | Email
Donald Eastlake, 3rd | Huawei Technologies | 155 Beaver Street, Milford, MA 01757 USA | +1-508-333-2270 | d3e3e3@gmail.com
from slide 1/5 of 11-14-0697 by Donald Eastlake, Huawei Technologies

## Slide 67: Abstract
Closing Report of IEEE 802.11 Task Group AK at the IEEE 802.11 Meeting, May 2014, held in Waikoloa, Hawai‘i.
from slide 2/5 of 11-14-0697 by Donald Eastlake, Huawei Technologies

## Slide 68: TGak Closing Report
Accomplishments
  Selected Officers (including a new Secretary as Yan Zhuang is unable to continue to serve):
    Chair and Editor: Donald E. Eastlake, III (Huawei)
    Vice-Chair: Mark Hamilton (Spectralink)
    Vice-Editor: Norm Finn (Cisco)
    Secretary: Filip Mestanov (Ericsson)
  Met jointly with ARC SC Thursday morning.
  Resolved 65% of the comments from CC17 and directed Editor to produce a D0.02 incorporating those resolutions.
  Received and discussed the submissions listed on next page.
  The minutes of this TGak meeting will be in 11-14/0698 and an annotated agenda is in 11-14/0697.
from slide 3/5 of 11-14-0697 by Donald Eastlake, Huawei Technologies

## Slide 69: TGak Closing Report
Submissions
  11-14/0562r0, Mark Hamilton (Spectralink), “802.11ak and 802.1AC Convergence Function”
  11-14/0599r0, Mark Hamilton (Spectralink), “802.11ak Figures”
  11-14/0496r1, David Kloper (Cisco), “A Vastly Simpler Alternative for P802.11ak”
from slide 4/5 of 11-14-0697 by Donald Eastlake, Huawei Technologies

## Slide 70: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences, to be joint with 802.1Qbz, on Monday, June 2nd, June 16th, and June 30th, all at 5pm Eastern US time.
July 2014 Plans
  Complete comment resolution on CC17.
  Receive and discuss technical presentations.
  Produce a D1.0
  Joint meeting with 802.1.
from slide 5/5 of 11-14-0697 by Donald Eastlake, Huawei Technologies

## Slide 71: TGaq Closing Report
Date: 2014-05-15
Authors:
from slide 1/3 of 11-14-0686 by Stephen McCann, Blackberry

## Slide 72: Abstract
Closing report for TGaq (Pre-Association Discovery) for May 2014, Waikoloa, HI, USA.
from slide 2/3 of 11-14-0686 by Stephen McCann, Blackberry

## Slide 73
Approved initial text and instructed editor to create D0.01 prior to the July 2014 meeting
Technical presentations
    11-14-0643r0 Message flows for local network service discovery
    11-14-0618r1 TGaq CAG Number IE
    11-14-0667r0 Service Indication Consideration of 802.11aq
    11-14-0668r0 Security and Privacy Consideration of 802.11aq
    11-14-0657r0 Pre-Association Discovery Protocol
    11-14-0685r0 ANNEX-Text-PAD-Protocol-for-ANDSF
    11-14-0158r2 Service-Transaction-Protocol-for-ANDSF
Teleconference: 8th July 2014 , 10:00 ET
Plans for July 2014
  Addition of text to Draft 0.01 to form D0.02
  Start of comment collection on Draft 0.02
from slide 3/3 of 11-14-0686 by Stephen McCann, Blackberry

## Slide 74: TGax May 2014 Closing Report
Date: 2014-05-15
Authors:
from slide 1/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 75: Abstract
This document is the closing report for the TGax for the May 2014 session.
from slide 2/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 76: Work Completed- TG Elections
The TG elected a TG chair and a Secretary
  TG Chair: Osama Aboul-Magd
  TG Secretary: Yasuhiko Inoue
from slide 3/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 77: Work Completed – TG Documents
Approved initial revisions of the TG Simulation Scenarios (11-14/0612r4) and Evaluation Methodology (11-14/0571r2) documents.
Started the discussion related to Functional Requirements document. Expectation is to approve the initial revision of the document in July.
Discussion related to Channel Model document is expected to start in July.
The TG had a brief discussion related to TG structure. More discussion on the process and TG structure is expected in July.
from slide 4/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 78: Work Completed – Technical Presentation
40 submissions were covered during the week.
A list of the submissions is available in the agenda document available at:
  https://mentor.ieee.org/802.11/dcn/14/11-14-0478-05-00ax-tgax-may-2014-meeting-agenda.ppt
from slide 5/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 79: Work Completed - Timeline
2018
2017
2015
2014
2013
2016
2019
Sept ‘08
11ac PAR Approved
11ac SFD R0 (Mar)
Sept ‘09
11ac SFD
SFD R21, D 0.1 (July )
Jan ‘11
.11ac Draft 1.0
Jan
July ‘11
.11ac Draft 2.0
Sept
Feb ‘12
.11ac Final
July
Dec ‘13
.11ax Draft 2.0 (Mar 2017)
.11ax Final
PAR Approved
(Mar 2014)
.11ax Draft 1.0 (July 2016)
Study Group
Launch
(March 2013)
Spec Framework
Document
(Nov 14 - Jan 2016)
11ax SFD
TG Kick Off
(May 2014)
from slide 6/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 80: July 2014 Goals
Continue to advance simulation scenarios (11-14/0621) and Evaluation Methodologies (11-14/0571) documents.
Approve an initial Functional Requirements documents
Approve an initial Channel Model document.
Discuss and approve TG structure and process.
Technical Presentations.
from slide 7/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 81: Conference Call Times
Wednesday June 4 – 10:00 -12:00 ET
Wednesday June 18 – 20:00 – 22:00 ET
Wednesday July 2 – 10:00 – 12:00 ET
from slide 8/8 of 11-14-0702 by Osama Aboul-Magd (Huawei Technologies)

## Slide 82: RR-TAG (802.18) to 802.11 Liaison Report
Date: 2014-05-16
Authors:
from slide 1/4 of 11-14-0557 by Rich Kennedy, MediaTek

## Slide 83: Overview
This document summarizes the activities of the IEEE 802.18 Radio Regulatory Technical Advisory Group (RR-TAG) during the IEEE 802 May 2014 Wireless Interim Meeting in Waikoloa.
from slide 2/4 of 11-14-0557 by Rich Kennedy, MediaTek

## Slide 84: RR-TAG Documents
  The Charter was reaffirmed in document https://mentor.ieee.org/802.18/dcn/14/18-14-0024-00-0000-rr-tag-charter-reaffirmed-2014.docx
  The new Operations Manual was started
from slide 3/4 of 11-14-0557 by Rich Kennedy, MediaTek

## Slide 85: Regulatory Summaries
The Vice-chair presented a series of regulatory updates:
  European Union
    Ofcom LTE in 2.3 and 3.4 GHz consultation
    EC Mandate on LTE in 2.3 GHz
    Ofcom spectrum “statements”
      10-year spectrum plan
      Spectrum sharing with dynamic spectrum access
  North America
    Globalstar NPRM Reply Comments [due June 4]
    NPRM 13-22 – R&O (FCC 14-49)
      Petition for reconsideration on DFS rule change
    FCC 3.5 GHz FNPRM [Comments due 40 days after publication]
    TV band spectrum auction planning
    New KDB for electronic labeling
from slide 4/4 of 11-14-0557 by Rich Kennedy, MediaTek

## Slide 86: 802.24 Smart Grid Technical Advisory Group Liaison Report (January 2014)
Date: 2014-05-15
Author:
from slide 1/3 of 11-14-0703

## Slide 87: 802.24 Introduction and Meeting Plan
802.24 is the Smart Grid Technical Advisory Group
Formed Nov 2012 to coordinate internal to and external to IEEE 802 in matters related to Smart Grid standards
Established meeting plan is 3 slots: PM2 on Monday, Tuesday and Wednesday
Participation from all 802 working groups is invited
  Reciprocal attendance credit is available
from slide 2/3 of 11-14-0703 by Tim Godfrey, EPRI

## Slide 88: May 2014 activities
Update to NIST Framework (v3) published without IEEE802 standards
  802.24 will follow up with Bill Ash at IEEE regarding our previous response
Planning for scope expansion of 802.24
  The TAG will create Task Groups to address application areas that involve at least two IEEE 802 WG
  The TAG will adopt a new name: The leading candidate is “Vertical Applications TAG” (alternate suggestions are requested)
  New areas such as IoT will be assigned to Task Groups
  Motion to approve scope change to be submitted to ExCom in July
The TAG developed an operating manual
  Including procedures for starting Task Groups. Doc 24-14-0007r2
from slide 3/3 of 11-14-0703 by Tim Godfrey, EPRI