## Slide 1: IEEE 802.11mc Closing Report for May 2014
Date: 2014-05-15
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for May 2014.

## Slide 3: Status
Completed processing comments received in LB 199 – First recirculation (LB 497 comments)
Developed 3GPP Liaison response
Officer elections and editor appointments
  Chair: Dorothy Stanley
  Vice chairs: Mark Hamilton, Jon Rosdahl (Secretary)
  Editor: Adrian Stephens Sub editors: Emily Qi, Edward Au

## Slide 4: TGmc Plan of Record
Slide 4
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jul - Aug 2014 – Form Sponsor Pool (45 days)
Nov 14 – Initial Sponsor Ballot
July 2015– WG/EC Final Approval
Dec 2015 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 4

## Slide 5: Teleconferences
Conference Calls 10am Eastern (2 hours)
  June 20, July 11

## Slide 6: Motion for WGLB on P802.11mc D3.0
Having approved comment resolutions for all of the comments received from LB199 on P802.11mc D2.0
Instruct the editor to prepare P802.11mc D3.0 incorporating these resolutions and
Approve a 20 day Working Group Recirculation Ballot asking the question “Should P802.11mc D3.0 be forwarded to Sponsor Ballot?”
Moved: Adrian Stephens
Seconded: David Hunter
Result: 11-0-0 Motion passes

## Slide 7: Motion – 3GPP Liaison
  Move to approve the 3GPP liaison response in https://mentor.ieee.org/802.11/dcn/14/11-14-0658-04-000m-liaison-response-to-3gpp-tsg-ran-wg2.docx .
Moved: Mike Montemurro
Seconded: George Calcev
Result: 37-0-2

## Slide 8: Next Steps
Complete comment resolution of comments received from WGLB on P802.11REVmc D3.0