## Slide 1: IEEE 802.11 TGmc July 2014 Agenda
Date: 2014-07-12
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the July 2014 session.

## Slide 3: TGmc Agenda
Attendance reminder: https://murphy.events.ieee.org/imat/
Documents: https://mentor.ieee.org/802.11/documents
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda, minutes
  Editor’s Report, including MDR status and issues
  Timeline and Schedule
  Comment resolution
Tuesday PM2
  Shwmp changes – 11-14-848
  Comment Resolution –11ad
Thursday PM1
  Comment Resolution
  Plans for September, Schedule
  AOB
  Adjourn
Tuesday PM1
  Motions – Teleconference comments
  Comment resolution
Wednesday PM1
  Motions
  Comment Resolution – Location
Wednesday PM2
  Comment Resolution, WFA liaison
  WBA Location Liaison – 11-14-706 S. McCann

## Slide 4: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 5
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v14.pdf
  802 WG P&P: http://grouper.ieee.org/groups/802/PNP/approved/IEEE_802_WG_PandP_v15.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/13/11-13-0001-03-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 6: Logistics
Slide 6
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: Monday PM1 (continued)
Slide 7
Objectives
  Comment resolution
Approve prior meeting minutes
  Waikoloa minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-0494-00-000m-revmc-minutes-for-may-2014-waikaloa.docx
  Teleconference minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-0837-00-000m-tgmc-telecon-minutes-11-july-2014.docx
Editor’s Report (Adrian Stephens)
  Mandatory Draft Review (MDR) status and issues, see https://mentor.ieee.org/802.11/dcn/14/11-14-0781-00-0000-p802-11revmc-mdr-report.doc
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc Plan of Record
Slide 8
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Open August 15th, Close end Sept 2014 – Form Sponsor Pool (45 days); good for 6 months (end of March 2015)
Sept 2014 – D4.0 – target, follow with D5.0 (unchanged)
Nov 14 – Initial Sponsor Ballot
July 2015– WG/EC Final Approval
Dec 2015 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: TGmc Plan of Record – next steps
Slide 9
Open August 15th, Close end Sept 2014 – Form Sponsor Pool (45 days); good for 6 months (end of March 2015)
Sept 2014 – D4.0 – target, follow with D5.0 (unchanged)
Nov Conditional approval
Nov/Dec 14 – Initial Sponsor Ballot
July or Nov 2015– WG/EC Final Approval
Dec 2015 – RevCom/SASB Approval
Open Sept 15th, Close end Oct 2014 – Form Sponsor Pool (45 days); good for 6 months (end of April 2015)
Nov 2014 – D4.0 Recirculation, follow with D5.0 changed if needed, D6.0 unchanged
EC unconditional SB approval March 2015
Initial SB March 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: 11b related items from Jan, March 2014
Slide 10
Liaison letter to WFA – Brian Hart, Andrew Myles
  https://mentor.ieee.org/802.11/dcn/14/11-14-0182-02-000m-liaison-to-wfa-on-reducing-use-of-cck-and-dsss.docx
  Response expected in July
“Should not” behavior text – Sean
  https://mentor.ieee.org/802.11/dcn/14/11-14-0415-01-000m-phy-recommended-practice.pptx March presentation, straw polls held
March presentation - Graham
  https://mentor.ieee.org/802.11/dcn/13/11-13-1533-03-000m-clause-16-and-17-deprecation.docx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 10

## Slide 11: Motion – Teleconferences
  Approve resolutions to comments in
    https://mentor.ieee.org/802.11/dcn/14/11-14-0780-02-000m-lb202-stephens-resolutions.doc
Moved:
Seconded:
Result:

## Slide 12: September Meeting Planning
Objectives: Comment Resolution
Conference Calls 10am Eastern 2 hour
  August 1, 8, 15, 22, 29, Sept 5
Ad-Hoc meeting – none
Schedule review
Availability of 11mc in the IEEE store
  D3.0 is available
Forward to ISO JTC1/SC6 WG1
  D3.0 after successful ballot; enables submission to ISO prior to October ISO meeting

## Slide 13: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-34-000m-revmc-wg-ballot-comments.xls