## Slide 1: IEEE 802.11 TGmc September 2014 Agenda
Date: 2014-09-05
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the September 2014 session.

## Slide 3: TGmc Agenda
Attendance reminder: https://murphy.events.ieee.org/imat/
Documents: https://mentor.ieee.org/802.11/documents
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda, minutes
  Editor’s Report, including MDR status
  Comment resolution – Editor CIDs, 11-14-1104 (Mark R)
Tuesday PM2
  CID 3774 – Stephen McCann 11-14-1058
  11ad CIDs – Payam 11-14-918, 11-14-919
Thursday PM1
  Motions
  Comment resolution
  Plans for November, Schedule
  AOB, Adjourn
Tuesday PM1
  Motions – Teleconference comments
  Comment resolution: 11-14-923 (Mike M), 11-14-1104 (Mark R)
Wednesday PM1
  Location CIDs: 11-14-952 Gabor, 110140930 – Brian Hart, 11-14-1002 Carlos
  Additional comment resolution
Wednesday PM2 – 5PM Recess
  CID 3296 and more 11-14-793 and 11-14-954–M. Fischer
  CIDs 3121, 3122, 3123 – any presentations
  Comment resolution
Monday PM2
  PHY Comment Resolution – 11-14-1052 (Ming, Edward), 11-14-1003 (Wookbong)

## Slide 4: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 5
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v14.pdf
  802 WG P&P: http://grouper.ieee.org/groups/802/PNP/approved/IEEE_802_WG_PandP_v15.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-02-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 6: Logistics
Slide 6
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: Monday PM1 (continued)
Slide 7
Objectives
  Comment resolution
Approve prior meeting minutes
  San Diego minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-0845-00-000m-revmc-minutes-for-july-2014-san-diego.docx
  Teleconference minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-1004-04-000m-tgmc-telecon-minutes-aug-sept-2014.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-12-000m-editor-reports.ppt
  Mandatory Draft Review (MDR) status and issues, see https://mentor.ieee.org/802.11/dcn/14/11-14-0781-09-0000-p802-11revmc-mdr-report.doc
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc Plan of Record
Slide 8
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Form Sponsor Pool: Open Sept 15th or so, close end Oct 2014 – (45 days); good for 6 months (end of April 2015)
Nov 2014 – D4.0 Recirculation, follow with D5.0 changed if needed, D6.0 unchanged
EC unconditional SB approval March 2015
Initial SB March 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Motion – Teleconference CIDs
  Approve resolutions to comments in
    The “tbd” and “tbd” tabs in https://mentor.ieee.org/802.11/dcn/13/11-13-0233-37-000m-revmc-wg-ballot-comments.xls
    The “tbd“ and “tbd“ tabs in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-33-000m-revmc-mac-comments.xls
    The “tbd” and “tbd” tabs in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-00-000m-lb202-gen-adhoc-comments.xls
Moved:
Seconded:
Result:

## Slide 10: Motion – topic CIDs in 11-14-xyz
  Approve resolutions to CIDs as
Revised, with a resolution of
    Incorporate the text changes in <document>
Moved:
Seconded:
Result:

## Slide 11: November Meeting Planning
Objectives: Complete comment Resolution
Conference Calls 10am Eastern 2 hour
  October 3, 24, 31
Ad-Hoc meeting – none
Schedule review
Availability of 11mc in the IEEE store
  D3.0 is available
Forward to ISO JTC1/SC6 WG1
  D3.0 after successful ballot; enables submission to ISO prior to October ISO meeting

## Slide 12: LB202 CID submissions
11-14-923 – Michael Montemurro
11-14-793 – Matthew Fischer
11-14-954 – Matthew Fischer
11-14-1052 - VHT CIDs – Ming, Edward Au
11-14-952 – location comments- Gabor Bajko
11-14-930 – location comments – Brian Hart
11-14-1104 – Mark Rison

## Slide 13: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-37-000m-revmc-wg-ballot-comments.xls