## Slide 1: IEEE 802.11mc Closing Report for September 2014
Date: 2014-09-18
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for September 2014.

## Slide 3: Status
Continued processing comments received in LB 202 – Second recirculation (779 comments, approximately 400 editorial)
  480 CID resolutions approved; 75 editorial and 224 technical remain
  Have completed comment discussion from MEC and MDR (11-14-781) reviews
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/14/11-14-1016-10-000m-tgmc-agenda-september-2014.pptx

## Slide 4: LB 202 CID Assignees – more to be added
Gabor Bajko
Carlos Cordiero
Peter Ecclesine
Vinko Erceg
Matthew Fischer
Mark Hamilton
Dan Harkins
Brian Hart
VK Jones
Wookbong Lee
Stephen McCann
Michael Montemurro
Eldad Perahia
Ron Porat
Mark Rison
Jon Rosdahl
Yongho Seok
Youhan Kim
Graham Smith
Dorothy Stanley
Adrian Stephens
Bo Sun
Fei Tong
Qi Wang
Menzo Wentink

## Slide 5: TGmc Plan of Record
Slide 5
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process input
Sept 2012 – 11aa, 11ae integration
Jan – First WG Letter ballot - without 11ad
Dec 2012 – March/May 2013 – 11ad integration
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Form Sponsor Pool: Open Sept 15th or so, close end Oct 2014 – (45 days); good for 6 months (end of April 2015)
Nov 2014 – D4.0 Recirculation, follow with D5.0 changed if needed, D6.0 unchanged
EC unconditional SB approval March 2015
Initial SB March 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: TGmc Plan of Record – changes
Slide 6
Defer to November:
  Form Sponsor Ballot Pool: Open Sept 15th, Close end Oct 2014 – Form Sponsor Pool (45 days); good for 6 months (end of April 2015)
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: Teleconferences
Conference Calls 10am Eastern (2 hours)
  October 3, 24, 31

## Slide 8: Next Steps
Complete comment resolution of comments received from WGLB on P802.11REVmc D3.0