## Slide 1: IEEE 802.11ah Closing Report for September 2014
Date: 2014-09-18
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Athens meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Letter Ballot 203 for Draft 2.0 closed July 7th
  1214 comments received
TGah has completed all comment resolution of the Letter Ballot 203 for Draft 2.0
  14/796 LB203 Comment Spreadsheet
Instructed the editor to generate Draft 3.0

## Slide 4: Going forward
Start first Recirculation WG Letter Ballot and address comments in November

## Slide 5: Teleconference
October 21 (Tuesday), 8PM ET for 2 hour
October 28 (Tuesday), 8PM ET for 2 hour

## Slide 6: TGah Timeline – No change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : February 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016

## Slide 7: Motion 7
Having approved comment resolutions for all of the comments received from LB203 on P802.11ah D2.0
Instruct the TGah editor to prepare P802.11ah D3.0 from P802.11ah D2.1 incorporating these resolutions and changes approved by TGah at this session and
Approve a 15 day Working Group Recirculation Ballot asking the question “Should P802.11ah D3.0 be forwarded to Sponsor Ballot?”
Moved: Alfred Asterjadhi
Seconded: Chittabrata Ghosh
Result: Motion Passed (12 Y / 0 N / 0 A)