## Slide 1: IEEE 802.11ah Closing Report for November 2014
Date: 2014-11-06
Authors:

## Slide 2: Abstract
This presentation is the closing report for the San Antonio meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Letter Ballot 205 for Draft 3.0 closed October 25th
  506 comments received
In this meeting, all comments received from LB205 have been assigned to 17 volunteers
Also, total 111 comments with 9 submissions addressed
  395 comments unresolved after November F2F meeting
  LB203 comment spreadsheet: 11-14/1372r3
Instructed the editor to generate Draft 3.1

## Slide 4: Going forward
Continue to address LB205 comments and start Second WG Recirculation Letter Ballot in January 2015

## Slide 5: Teleconference
November 18 (Tuesday), 8PM ET for 2 hour
December 2 (Tuesday), 8PM ET for 2 hour
December 9 (Tuesday), 8PM ET for 2 hour
December 16 (Tuesday), 8PM ET for 2 hour
December 23 (Tuesday), 8PM ET for 2 hour
January 6 (Tuesday), 8PM ET for 2 hour

## Slide 6: TGah Timeline – No change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : February 2015
Initial Recirculation Sponsor Ballot : November 2015
EC Approval : January 2016
Revcom Approval : March 2016