## Slide 1: IEEE 802.11 TGmc January 2015 Agenda
Date: 2015-01-05
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the January 2015 session.

## Slide 3: TGmc Agenda
Attendance reminder: https://murphy.events.ieee.org/imat/
Documents: https://mentor.ieee.org/802.11/documents
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda, minutes
  Editor’s Report
  Comment resolution
Tuesday PM1
  11ad Comment resolution
  11-14-1618 Gaius Wee
Thursday PM1
  Comment Resolution
Monday PM2
  Comment Resolution
Tuesday PM2
  Comment resolution
Wednesday PM1
  Motions
  Comment resolution
Thursday PM2
  Motions
  Plans for March, Schedule
  AOB, Adjourn
Wednesday PM2
  Motions
  Comment resolution

## Slide 4: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 5
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v14.pdf
  802 WG P&P: http://grouper.ieee.org/groups/802/PNP/approved/IEEE_802_WG_PandP_v15.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-07-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 6: Logistics
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: Monday PM1 (continued)
Objectives
  Comment resolution
Approve prior meeting minutes
  San Antonio minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-1509-01-000m-revmc-minutes-for-november-san-antonio.docx
  Teleconference minutes: https://mentor.ieee.org/802.11/dcn/14/11-14-1568-04-000m-tgmc-teleconference-minutes-nov-dec-2014-jan-2015.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-14-000m-editor-reports.ppt
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc Plan of Record - modified
Slide 8
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation, goal to follow with D5.0 unchanged (was Nov 2014) – if no recirc this week
Form Sponsor Pool: Open Dec 15th or so, close Feb 2015 – (min 45 days); good for 6 months (end of July 2015)
EC conditional SB approval March 2015
*new* - plan ad-hoc comment resolution meeting July 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Motion – Teleconference CIDs
  Approve resolutions to comments in
    The “Motion MAC TBD” tab in https://mentor.ieee.org/802.11/dcn/13/11-13-0361-42-000m-revmc-mac-comments.xls
    The “Gen Telecon -” tab in https://mentor.ieee.org/802.11/dcn/14/11-14-0975-10-000m-lb202-gen-adhoc-comments.xlsx
Moved:
Seconded:
Result:

## Slide 10: Motion – Text changes not associated with CIDs
  Incorporate the text changes in the following document into the TGmc draft:
Moved:
Seconded:
Result:

## Slide 11: March Meeting Planning
Objectives: Complete Comment Resolution
Conference Calls 10am Eastern 2 hour
  Dates
Ad-Hoc meeting – Planning 2015 July 7-8-9-10 (Tues-Fri, HI location) to process SB comments
Schedule review
Availability of 11mc in the IEEE store
  D3.0 is available
Forward to ISO JTC1/SC6 WG1
  D4.0 after successful ballot

## Slide 12: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-44-000m-revmc-wg-ballot-comments.xls