## Slide 1: TGaq Closing Report
Date: 2015-01-15
Authors:

## Slide 2: Abstract
Closing report for TGaq (Pre-Association Discovery) for January 2015, Atlanta, Georgia, USA.

## Slide 3
Comment Collection
  Editor created D0.04 from CC21
Letter Ballot
  Worked on D0.05 together with various new submissions this week
  Decided to go to a 30 day Working Group letter ballot
  Motions in 11-15-0167r0
Timeline
  Letter ballot date brought forward (see next slide)
Teleconference: 17th February 2015 , 12:00 (noon) ET
Plans for March 2015
  Letter ballot comment resolution

## Slide 4: Timeline – January 2015 (update)
Approval of PAR & 5C: November 2012
Initial TG meeting: January 2013
Initial Working Group Letter Ballot: January 2015
Re-circulation Working Group Letter Ballot: November 2015
Form Sponsor Ballot Pool: November 2015
Mandatory Editorial Check: November 2015
Initial Sponsor Ballot: November 2015
Sponsor Ballot Recirculation: November 2016
Final WG/EC Approval: November 2016
RevCom/Standards Board Approval: November 2016