## Slide 1: IEEE 802.11mc Closing Report for January 2015
Date: 2015-01-15
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for January 2015.

## Slide 3: Status
Completed processing comments received in LB 202 – Second recirculation (779 comments, approximately 400 editorial)
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/14/11-14-1588-10-000m-tgmc-agenda-january-2015.pptx

## Slide 4: TGmc Plan of Record - modified
Slide 4
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation, goal to follow with D4.0 unchanged
Form Sponsor Pool: Open through Feb 20th good for 6 months (end of July 2015)
EC conditional SB approval March 2015
Planning ad-hoc comment resolution meeting July 2015
Nov 2015/March 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 4

## Slide 5: Teleconferences and next steps
Conference Calls 10am Eastern (2 hours)
  Scheduled with 10 day notice
March 2015
  Complete comment resolution of comments received from WGLB on P802.11REVmc D4.0 and next LB