## Slide 1: P802.11REVmc Report to EC on Conditional Approval to go to Sponsor Ballot
Date: 2015-03-10
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for conditional approval to send IEEE P802.11REVmc Draft 4.0 to Sponsor Ballot.
This document was approved during the plenary session of the 802.11 working group on xx March 2015.
  Passed in the Working Group xx yes, x no , x abstain

## Slide 3: 802.11 WG Letter Ballot Results – P802.11REVmc
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
193 | 02 Mar 2013 | Technical Letter Ballot for P802.11REVmc draft 1.0 | Technical | 325 | 245 | 75 | 22 | 9 | 197 | 26 | 88
199 | 23 Oct 2013 | First Recirculation Ballot for P802.11REVmc draft 2.0 | Recirculation | 325 | 252 | 77 | 22 | 9 | 207 | 23 | 90
202 | 23 Jun 2014 | Second Recirculation Ballot for P802.11REVmc draft 3.0 | Recirculation | 325 | 262 | 80 | 19 | 7 | 219 | 24 | 90
206 | 23 Feb 2015 | Third Recirculation Ballot for P802.11REVmc draft 4.0 | Recirculation | 325 | 269 | 82 | 18 | 6 | 237 | 14 | 94
206 |  | LB 206 Post-Ballot vote change* |  | 325 | 269 | 82 | 18 | 6 | 241 | 10 | 96
*email indication of “Approve” from Alex Ashley, David Hunter, Ron Porat, Lei Wang

## Slide 4: 802.11 WG Letter Ballot Comments – P802.11REVmc
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No voters)
193 | 02 Mar 2013 | Technical Letter Ballot for P802.11REVmc Draft 1.0 | 801 (296 T, 505 E)
199 | 23 Oct 2013 | First Recirculation Ballot for P802.11REVmc Draft 2.0 | 497 (379 T, 118 E)
202 | 23 Jun 2014 | Second Recirculation Ballot for P802.11REVmc Draft 3.0 | 779 (300 T, 479 E)
206 | 17 Feb 2015 | Third Recirculation Ballot for P802.11REVmc Draft 4.0 | 46 (21 T, 25 E)
Total |  |  | 2123 (996 T, 1127 E)

## Slide 5: Unsatisfied comments by commenter
Voter | LB193 | LB199 | LB202 | LB206 | Total
Bajko, Gabor | 0 | 0 | 0 | 1 | 1
Erceg, Vinko | 0 | 0 | 4 | 0 | 4
Fischer, Matthew | 0 | 5 | 3 | 0 | 8
Hart, Brian | 2 | 0 | 0 | 0 | 2
Hedayat, Ahmadreza | 1 | 0 | 0 | 0 | 1
Jindal, Nihar | 0 | 0 | 2 | 0 | 2
Kolze, Tom | 0 | 0 | 2 | 0 | 2
Rison, Mark | 1 | 0 | 2 | 20 | 23
Smith, Dwight | 1 | 0 | 0 | 0 | 1
Wang, Qi | 3 | 0 | 3 | 0 | 6
TOTAL | 8 | 5 | 16 | 21 | 50
In Progress

## Slide 6: Unsatisfied Comments – Topics
Topic | PHY | MAC (frame formats) | MAC (Others) | Editorial | Total
Total |  |  |  |  | 
In Progress

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
In Progress

## Slide 8: TGmc Timeline
 | Open | Close
Fourth recirculation (TGac D5.0) | 17-March-15 | 01-April-15
First sponsor ballot | 07-April-15 | 07-May-15
Second sponsor ballot | 27-Sept-15 | 11-Oct-15
Third sponsor ballot | 5-Jan-16 | 20-Jan-16
Fourth sponsor ballot (unchanged) | 04-Feb-16 | 19-Feb-16
EC to RevCom Jan 16 |  | 
RevCom to Standards Board Mar teleconference-16 |  | 

## Slide 9: References