## Slide 1: IEEE 802.11 TGmc May 2015 Agenda
Date: 2015-05-13
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the May 2015 session.

## Slide 3: TGmc Agenda
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda, minutes
  Editor’s Report
  Comment resolution: Editor need input, RAC Comment group CIDs 5863 and 6871 to 6899
  Comment assignment
Monday PM2
  Comment resolution – Annex E
Thursday PM1
  Comment Resolution – Jouni Malinen
  11-15-531 Michael Fischer
  CID 6097 - EPD
Tuesday PM2
  Comment Resolution – 11ad continued
Thursday PM2
  Motions
  ARC topics
  Plans for July, Schedule
  AOB, Adjourn
Tuesday PM1
  11ad comment resolution: see next slide
Wednesday PM1
  Comment Resolution – Location CIDs 11-15-171, 11-15-0012 Ganesh
Wednesday PM2
  Comment Resolution – CIDs 5959, 5960 Matt Fischer 11-15-653, 11-15-654,
  11-15-0516 Graham Smith CCA 11b
  11-15-668 Sigurd

## Slide 4: TGmc Agenda – Tuesday PM1, PM2
11ad related presentations and CIDs – Carlos Cordeiro, Assaf Kasher
  CIDs 5001, 5002, 5003, 5004: 11-15-0253
  CIDs 5005, 5006, 5007: 11-15-0254
  CID 5008: 11-15-0255
  CID 5009: 11-15-0256
  CID 5010: 11-15-538
  CID 5011
  CID 5222: 11-15-0618
Payam Torab
  Submission 11-15-410 - DMG control frame rate selection
Carlos Cordeiro
  CIDs 5112, 5113, 5114, 5115, 5116, 5118, 5119, 5120, 5122: 11-15-534
Alecsander Eitan
  CID 5857 - Rejected
Editorial, DMG Operation and DMG PHY category comments
  CID 6270 – Editorial, CIDs 5015, 17, 85, 86, 87, 88, 92, 93, 94
  CIDs 5164, 5461, 5473, 5474, 5477, 5480, 84, 86, 89,
  CIDs 5982, 5983, 5990. 5996, 6271

## Slide 5: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 6
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v16.pdf
  802 WG P&P: http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v16.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-10-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 7: Logistics
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: Monday PM1 (continued)
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve prior meeting minutes
  Berlin minutes: https://mentor.ieee.org/802.11/dcn/15/11-15-0228-01-000m-revmc-minutes-for-march-berlin.docx
  Teleconference minutes: https://mentor.ieee.org/802.11/dcn/15/11-15-0557-00-000m-revmc-telecon-1-may-2015.docx
  Approved by unanimous consent
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-20-000m-editor-reports.ppt
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Monday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: TGmc Plan of Record - modified
Slide 10
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
EC conditional SB approval March 2015
Consider comment resolution meetings June, August 2015
Nov 2015/Jan 2016 – WG/EC Final Approval
March 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 10

## Slide 11: Straw Poll
  For CID 6837
A) Reject the comment, text is not ambiguous, and there are no clear rules on capitalization that require a change
B) Accept – Change to upper case parameter names
Result: 8-7

## Slide 12: Motion
  Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/15/11-15-0410-01-000m-dmg-control-response-frame-rate-selection.docx into the draft.
Moved: Payam Torab
Seconded:
Result:

## Slide 13: Motion
  Approve the comment resolutions in
    the xyz tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0565-01-000m-revmc-sb-mac-comments.xls
    The abc tab in
  and incorporate the indicated text changes into the TGmc draft.
Moved:
Seconded:
Result:

## Slide 14: Motion - Authorize TGmc BRC meeting
Motion:
Authorize the TGmc BRC to hold a meeting June 17-19, 2015 in the Portland, Oregon area for the purpose of Sponsor Ballot comment resolution.
Moved:
Seconded:
Result:
Notes: Next motion is 111

## Slide 15: May - July Meeting Planning
Objectives: Initial Sponsor Ballot comment resolution
Conference calls 10am Eastern 2 hours
  May 21, 29, June 5, 19, 26
Ballot Resolution Committee meeting – Planning 2015 July 7-8-9-10 (Tues-Fri, HI location) to process SB comments – Revisit in May
Schedule review
Availability of 11mc in the IEEE store
  D4.0 is available, see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D4.0 forwarded

## Slide 16: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls