## Slide 1: IEEE 802.11mc Closing Report for September 2015
Date: 2015-09-16
Authors:

## Slide 2: Abstract
This document contains the TGmc closing report for September 2015.

## Slide 3: Status
Continued comment resolution on Initial SB comments
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/15/11-15-0980-10-000m-tgmc-agenda-september-2015.pptx
  Comment resolution spreadsheet
  https://mentor.ieee.org/802.11/dcn/15/11-15-0532-17-000m-revmc-sponsor-ballot-comments.xls
  Approximately 1250 comments resolved to date of ~1900

## Slide 4: TGmc Plan of Record - modified
Slide 4
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
Initial Sponsor Ballot 2015-03-27 through 2015-04-26
October 14-16 2015 Cambridge UK meeting planned
Targeting December 2015 SB recirculation
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 4

## Slide 5: Teleconferences and next steps
October - December
  Continue initial Sponsor Ballot comment resolution as Comment Resolution Committee
Conference Calls 10am Eastern (2 hours)
  September 25, Oct 2, 9, 30
BRC meeting October 14-16, Cambridge UK
BRC meeting Dec 7-10, Piscataway NJ