## Slide 1: IEEE 802.11 TGmc November 2015 Agenda
Date: 2015-11-10
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the November 2015 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Monday PM1
  Chair’s Welcome, Status, Review of Objectives, Approve agenda
  Editor’s Report
  Comment resolution: Adrian 11-15-1207
Thursday PM1
  Stephen McCann CIDs, Michael Fischer
  Mark Hamilton CIDs, Mike Montemurro
Tuesday PM2
  11-15-1270 – Sigurd
  11-15-1384 – Yakun Sun
  Bo Sun 11-15-1317
  11-15-1207 – CID 5141
Thursday PM2
  Motions – prior minutes
  Menzo 11-15-1147;11-15-1241CID 5996
  Graham Smith 11-15-1249, 1239, 1274, 1250, Plans for Dec, Jan Schedule
  AOB, Adjourn
Tuesday PM1
  11ad: 11-15-1272, 11-15-1241Assaf
  11-15- 1040, 938, 1041 - Payam
  Location topics: CID 6427, 11-15-1419 – Carlos Aldana
Wednesday PM1
  Comment resolution –11-15-1184 – Dan Harkins
  CIDs 5969, 5970, 5971, 5972, -11-15-828 – Peter Ecclesine
  Vinko CIDs, Mark Rison CIDs
Wednesday PM2
  Comment resolution – CIDs 5960 Matt Fischer 11-15-1022, 1023, 1024, 1025
  Mark Hamilton CIDs, 11-15-555, 1422

## Slide 4: TGmc Agenda – Additional CID details
Thursday PM1
Tuesday PM2
  11-15-1270 – Sigurd CIDs 5942, 5943, 5944, 5945, 5946, 6222, 5949, 5950, 5951, 5952 and 5953.
  11-15-1384 – Yakun Sun: Clause 22.3: CIDs 5020, 5058, 5921, 5925, 5928, 5934, 5935, 5936, Clause 8.4: CID 5225
  Bo Sun 11-15-1317
Thursday PM2
  11-15-1239 – Graham Smith – CID 6470
  11-15-1249 – Graham Smith – many CIDs
  11-15-1274 – Graham Smith – CIDs 5422 and 5423
  11-15-1250 – Graham Smith – CID 5144
Nov 20 teleconference
  11-15-1392 – Edward Au
  CID 6427 – Carlos Aldana
Tuesday PM1
  11-15-1272 – bug fix
  11-15-1241 – CID 5996
  11-15-1040 – CIDs 5857, 5995
  11-15-0938 - CIDs 6373, 6374, 6816
  11-15-1041 - CIDs 5987 and 5988
  Location topics: 11-15-1404, 1419
Wednesday PM1
Wednesday PM2

## Slide 5: TGmc – Monday PM1
Call Meeting to Order
Policies and Procedures, Attendance reminder
  **IEEE Patent Policy http://standards.ieee.org/board/pat/pat-slideset.ppt
    Are there any patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) that the participant believes may be essential for the use of that standard? Minute any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
** Read slide deck
*** Note especially items #7 & #11

## Slide 6
Please review the documents at the following links:
  IEEE Patent Policy: http://standards.ieee.org/board/pat/pat-slideset.ppt
  Patent FAQ: http://standards.ieee.org/board/pat/faq.pdf
  Letter of Assurance Form: http://standards.ieee.org/board/pat/loa.pdf
  Affiliation FAQ: http://standards.ieee.org/faqs/affiliationFAQ.html
  Anti-Trust FAQ: http://standards.ieee.org/resources/antitrust-guidelines.pdf
  Ethics: http://www.ieee.org/portal/cms_docs/about/CoE_poster.pdf
  802 LMSC P&P: http://standards.ieee.org/board/aud/LMSC.pdf
  802 LMSC OM: http://www.ieee802.org/PNP/approved/IEEE_802_OM_v16.pdf
  802 WG P&P: http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v16.pdf
  IEEE 802.11 WG OM: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-12-0000-802-11-operations-manual.docx
  From IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 7: Logistics
Attendance recording procedures
  https://imat.ieee.org
  Must register before logging attendance
  Must log attendance during each 2 hour session
Documentation
  http://mentor.ieee.org
  Use “TGm” for documents relating to the Revision PAR
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: Monday PM1 (continued)
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve prior meeting minutes
  https://mentor.ieee.org/802.11/dcn/15/11-15-1291-00-000m-revmc-brc-teleconference-minutes-nov-6.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-1267-02-000m-revmc-brc-minutes-for-2015-10-28-telecon.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-1273-00-000m-revmc-brc-minutes-for-2015-10-30-telecon.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-1251-02-000m-revmc-brc-minutes-for-f2f-aug-samsung-hosted-cambridge.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-1204-02-000m-revmc-brc-minutes-sept-oct-2015.docx
  https://mentor.ieee.org/802.11/dcn/15/11-15-0996-00-000m-revmc-brc-minutes-for-interim-sept-bangkok.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-25-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Monday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: TGmc Plan of Record - modified
Slide 10
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
Initial Sponsor Ballot 2015-03-27 through 2015-04-26
December 7-10 2015 Piscataway meeting planned
Targeting December 2015 SB recirculation
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 10

## Slide 11: Motion – Need R2
  Incorporate the text changes in
    https://mentor.ieee.org/802.11/dcn/15/11-15-1272-01-000m-claus-21-packet-type-clarification.docx
    into the TGmc draft.
Moved:
Seconded:
Result:

## Slide 12: Motion – need R1
  Incorporate the text changes in
    https://mentor.ieee.org/802.11/dcn/15/11-15-1404-00-000m-minor-revisions-to-ftm.docx into the TGmc draft.
Moved:
Seconded:
Result:

## Slide 13: Motion –
  Incorporate the text changes in
    https://mentor.ieee.org/802.11/dcn/15/11-15-1419-00-000m-location-capabilities-and-neighbor-report.doc
    into the TGmc draft.
Moved:
Seconded:
Result:

## Slide 14: Motion –
  Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/15/11-15-0555-06-0arc-normative-ds-sap-proposal.docx into the TGmc draft.
Moved:
Seconded:
Result:

## Slide 15: Motion – need r3
  Resolve CIDs 5109 and 5987 as
    Revised, with a resolution of “Incorporate the text changes in 11-15-1041r3”
    Note to editor: previously approved resolutions need to be reversed
Moved:
Seconded:
Result:

## Slide 16: Motion –
  Approve the comment resolutions in the
    “”tabs in
    <document> and incorporate the indicated text changes into the TGmc draft.
Moved:
Seconded:
Result:

## Slide 17: October – January Meeting Planning
Objectives: Initial Sponsor Ballot comment resolution
Conference calls 10am Eastern 2 hours
  November 20, Dec 4
Ballot Resolution Committee meeting –December 7-10, Piscataway NJ
Schedule review
Availability of 11mc in the IEEE store
  D4.0 is available, see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D4.0 forwarded

## Slide 18: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-18-000m-revmc-sponsor-ballot-comments.xls