## Slide 1: IEEE 802.11ah Closing Report for January 2016
Date: 2016-01-21
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Atlanta meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Sponsor Ballot for Draft 5.0 closed November 5
  552 comments received
TGah has completed all comment resolution of the initial Sponsor Ballot for Draft 5.0
  15/1292 SB0 Comment Spreadsheet
  Instructed the editor to generate Draft 6.0 and moved to forward Sponsor Recirculation Ballot
  Agenda of January 2016 meeting: 11-15/1511r9

## Slide 4: Going forward
Start initial Sponsor Recirculation Ballot and address comments in March F2F meeting

## Slide 5: Teleconference
Weekly teleconferences between March 22th 2016 and July 19th 2016
  Tuesday 8PM ET for 2.5 hours

## Slide 6: TGah Timeline – No Change
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : October 2015
Initial Recirculation Sponsor Ballot : January 2016
EC Approval : July 2016
Revcom Approval : July 2016

## Slide 7: Motion 10
Having approved comment resolutions for all of the comments received from an initial Sponsor Ballot on P802.11ah D5.0
Instruct the TGah editor to prepare P802.11ah D6.0 incorporating these resolutions and,
Approve a 15 day Sponsor Recirculation Ballot asking the question “Should P802.11ah D6.0 be forwarded to RevCom?”
Moved: Eugene Baik
Seconded: Matthew Fischer
Result: Motion passed (Yes 10 No 0 Abstain 0)