## Slide 1: IEEE 802.11 TGmc March 2016 Agenda
Date: 2016-03-17
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the March 2016 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Monday PM1 (Room 2402)
  Chair’s Welcome, Patent reminder, Status, Review of Objectives, Approve agenda
  Editor’s Report
  CIDs - Payam 7171, 7174, 7176 – 11-16-305,CID 7173 – 11-15-1040r2
  CIDs Graham Smith 11-16-303
Thursday PM2 (Room 2402)
  Motions – minutes, CIDs, presentations
  CIDs – Carlos Aldana 11-16-429
  CIDs - Mark Rison
  Plans for March - May
  Schedule, AOB, Adjourn
Tuesday PM1 (Room 2502)
  CIDs – Emily
  CIDs – Brian Hart
  CIDs – Adrian
Wednesday PM2 (Room 2402)
  11-16-233, 220 – Assaf
  11-16-313,11-15-1184 OWE
  CIDs – Dan Harkins
Thursday PM1 (Room 2402)
  CIDs – Sigurd
  CIDs – Peter E
  CIDs – Matthew Fischer
Tuesday PM2 (Room 2402)
  CID 7749 – 11-16-296 – Solomon
  CID 7153 – 11-16-253 – Solomon
  11-16-158, 406 – Solomon
  CIDs – Adrian 11-16-273

## Slide 4: Current IEEE 802, 802.11 rules documents
Patent policy slides
  https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt
IEEE 802 Policies & Procedures
  (link to AudCom, approved by IEEE-SA Standards Board June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_OM_v18.pdf
IEEE 802 Working Group Policies &Procedures (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v18.1.pdf (editor update)
IEEE 802 LMSC Chair's Guidelines (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_Chairs_guidelines_v21.pdf
IEEE 802.11 WG OM: (13 Nov 2015)
  https://mentor.ieee.org/802.11/dcn/14/11-14-0629-14-0000-802-11-operations-manual.docx
Policies and Procedures hierarchy
  http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 5: Monday PM1 (continued)
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve Prior Minutes
  https://mentor.ieee.org/802.11/dcn/16/11-16-0123-00-000m-revmc-brc-minutes-for-january-2016-atlanta.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0244-01-000m-revmc-brc-telecon-minutes-feb-2016.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0249-00-000m-revmc-brc-minutes-for-f2f-feb-srt-hosted-ft-lauderdale.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-28-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: Monday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: TGmc Plan of Record - modified
Slide 7
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
D4.0 Initial Sponsor Ballot 2015-03-27 through 2015-04-26
D5.0 Jan 2016 Initial SB recirculation
D6.0 April/May 2016 Second Recirculation
D6.0/D7.0 May/June Third Recirculation
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc SB Planning
Slide 8
Initial Sponsor Ballot 2015-03-27 through 2015-04-26 on D4.0
January/February 2016
  Initial SB recirculation D5.0 2016 -01-11 through 2016-01-26
  Teleconferences, Feb 22-25 2016 BRC Ft. Lauderdale meeting
March/April/May 2016
  Comment resolution
  2rd recirculation May 2016 D6.0
June/July 2016
  3th recirculation D6.0 unchanged or D7.0
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
  RevCom Submission date: 05 Aug 2016 for Sept 16 RevCom teleconference
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Straw poll
Slide 9
We should
  No change to existing text at present, liaison to WFA 1
  Resolve CID 7142 as revised with the text changes in 11-16-220 16
  Not make the change at this time, send document to Tgay 11
  NO change to existing text 1
  Abstain 8
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: Motion 197 – Extended MCS Set
Slide 10
Move to
  Resolve CID 7142 as “revised” with a resolution of “Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0220-03-000m-clause-20-extended-mcs-set.docx into the TGmc draft.
Moved: Assaf Kasher
Seconded: Alecsander Eitan
Result: 15-5-11 Motion Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 10

## Slide 11: Motion 198 – OWE
Slide 11
Move to
  Resolve CID 7160 as “revised” with a resolution of “Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/15/11-15-1184-07-000m-owe.docx into the TGmc draft.
Moved: Dan Harkins
Seconded: Guido Hiertz
Result: 16-7-7 Motion fails
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 11

## Slide 12: Motion – BSS type in SSW feedback subfield
Slide 12
Move to
  Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0406-02-000m-bss-type-in-ssw-feedback-subfield.docx into the TGmc draft.
Moved: Solomon Trainin asked to defer/pull
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 12

## Slide 13: Motion 199 – ESP extended element ID change
Slide 13
Move to
  Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0471-00-000m-esp-ie-format.docx into the TGmc draft.
Moved: Stephen Palm
Seconded: Mark Hamilton
Result: 13-0-11 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 13

## Slide 14: Motion 200 – Mon-Weds & FLL CIDs
Slide 14
Move to approve the comment resolutions in the
  “Motion MAC-BP” and “Motion MAC-BO” tabs in https://mentor.ieee.org/802.11/dcn/15/11-15-0565-38-000m-revmc-sb-mac-comments.xls except for CIDs 7220 and 7153, 7749, 7774, 7776, 7590
  “GEN Macau-A” tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0665-26-000m-revmc-sb-gen-adhoc-comments.xlsx except CID 7318, 7474, 7249, 7335, 7571, 7710, 7729, 7740 and
  “Editorials – Ready for motion” tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0532-37-000m-revmc-sponsor-ballot-comments.xls
  And incorporate the text changes into the TGmc draft
  And resolve CID 7318 as “Accepted”
  And resolve CID 7470 as “Revised” with a resolution of “Incorporate changes as shown in 11-16/0280r1 (https://mentor.ieee.org/802.11/dcn/16/11-16-0280-01-000m-cids-4776-and-4777.docx)...Which affect the changes requested by the commenter.”
Moved: Adrian Stephens
Seconded: Emily Qi
Result: 19-0-3
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 14

## Slide 15: Motion 201 – Decoupling MU Beamformee
Slide 15
Move to
  Resolve CIDs 7166, 7167, 7168 (MAC), and 7169 (MAC): as “Rejected” with a reason of:
  “The comment does not indicate an error in the change introduced by the resolution to CID 5879. The change made by CID 5879 is in scope of a revision project. Regarding specific changes made related to decoupling MU Beamformee Sounding capability from MU PPDU reception capability, the exact determination of the beamforming matrix by the AP has always been outside the scope of the standard. The AP controls the number of streams that a STA will feed back. As such, it can continue to operate as it did before the text changes and no extra processing or complexity results from the changes made with the resolution of CID 5879. The change is fully backwards compatible with current devices.”
Moved: Sigurd Schelstraete
Seconded: Huizhao Wang
Result: 10-6-6 Motion fails
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 15

## Slide 16: Motion 202 – Max #MSDU in DMG A-MSDU
Slide 16
Move to
  Resolve CIDs 7153 as “Revised” with a resolution of “Make the changes indicated in 11-16/0253r2 (https://mentor.ieee.org/802.11/dcn/16/11-16-0253-02-000m-cid7153-max-number-of-msdu-in-a-msdu.docx) as "Editor" instructions. These changes extend the DMG Capabilities element to convey the maximum number of MSDUs supported by DMG STAs.”
Moved: Solomon Trainin
Seconded: Assaf Kasher
Result: 16-0-7 Motion passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 16

## Slide 17: Straw poll – CID 7276
Slide 17
We should
Reject the comment - 10
Accept/revise in the direction suggested by the commenter - 3
Abstain - 6
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 17

## Slide 18: March – May 2016 Meeting Planning
Objectives: Initial Recirculation Sponsor Ballot comment resolution and Second recirculation
Conference calls 10am Eastern 3 hours
  Friday April 1, 15, Thursday April 21, May 6, 13
Ballot Resolution Committee meeting –
  Week April 25 (Cambridge UK) – Monday -Thursday April 25-28
Schedule review
Availability of 11mc in the IEEE store
  D5.0 is available (add D5.0 after SB approval), see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D5.0 forwarded; D6.0 will be forwarded upon SB approval

## Slide 19: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-37-000m-revmc-sponsor-ballot-comments.xls