## Slide 1: IEEE 802.11ah Closing Report for March 2016
Date: 2016-03-17
Authors:

## Slide 2: Abstract
This presentation is the closing report for the Macau meeting of the IEEE 802.11 TGah.

## Slide 3: Activity in TGah
Sponsor Ballot for Draft 6.0 closed March 2
  81 comments received
TGah has completed all comment resolution of the initial Sponsor Recirculation Ballot for Draft 6.0
  16/0302 SB1 Comment Spreadsheet
  Instructed the editor to generate Draft 7.0 and moved to forward Sponsor Recirculation Ballot
  Agenda of March 2016 meeting: 11-16/0232r9

## Slide 4: Going forward
Start second Sponsor Recirculation Ballot and address comments during conference calls and in May F2F meeting

## Slide 5: Teleconference
Weekly teleconferences between March 22th 2016 and August 09th 2016
  Tuesday 8PM ET for 2.5 hours

## Slide 6: TGah Timeline –Change RevCom
Internal Task Group Ballot : May 2013
Initial Letter Ballot : September 2013
Initial Recirculation Letter Ballot : September 2014
Initial Sponsor Ballot : October 2015
Initial Recirculation Sponsor Ballot : January 2016
EC Approval : July 2016
Revcom Approval : July September 2016

## Slide 7: Motion 5
Having approved comment resolutions for all of the comments received from a Sponsor Recirculation Ballot on P802.11ah D6.0
Instruct the TGah editor to prepare P802.11ah D7.0 incorporating these resolutions and,
Approve a 15 day Sponsor Recirculation Ballot asking the question “Should P802.11ah D7.0 be forwarded to RevCom?”
Moved: Daewon Lee
Seconded: Eugene Baik
Result: Motion Passed (Yes 8 No 0 Abstain 0)