## Slide 1: IEEE 802.11 TGmc May 2016 Agenda
Date: 2016-04-06
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the May 2016 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Tuesday PM1
  Chair’s Welcome, Patent reminder, Status, Review of Objectives, Approve agenda
  Editor’s Report
  Comment resolution
Thursday PM2
  Motions – minutes, CIDs, presentations
  Comment resolution
  Plans for May - July
  Schedule, AOB, Adjourn
Tuesday PM2
  Comment resolution
Wednesday PM2
  Comment resolution
  Motions
Thursday PM1
  Comment resolution
Wednesday PM1
  Comment resolution

## Slide 4: Current IEEE 802, 802.11 rules documents
Patent policy slides
  https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt
IEEE 802 Policies & Procedures
  (link to AudCom, approved by IEEE-SA Standards Board June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_OM_v18.pdf
IEEE 802 Working Group Policies &Procedures (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v18.1.pdf (editor update)
IEEE 802 LMSC Chair's Guidelines (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_Chairs_guidelines_v21.pdf
IEEE 802.11 WG OM: (13 Nov 2015)
  https://mentor.ieee.org/802.11/dcn/14/11-14-0629-14-0000-802-11-operations-manual.docx
Policies and Procedures hierarchy
  http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 5: Monday PM1 (continued)
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve Prior Minutes
  https://mentor.ieee.org/802.11/dcn/16/11-16-0250-00-000m-revmc-brc-minutes-march-2016-macau.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-29-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: Monday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: TGmc Plan of Record - modified
Slide 7
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
D4.0 Initial Sponsor Ballot 2015-03-27 through 2015-04-26
D5.0 Jan 2016 Initial SB recirculation
D6.0 April/May 2016 Second Recirculation
D6.0/D7.0 May/June Third Recirculation
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc SB Planning
Slide 8
Initial Sponsor Ballot 2015-03-27 through 2015-04-26 on D4.0
January/February 2016
  Initial SB recirculation D5.0 2016 -01-11 through 2016-01-26
  Teleconferences, Feb 22-25 2016 BRC Ft. Lauderdale meeting
March/April/May 2016
  Comment resolution
  2rd recirculation May 2016 D6.0
June/July 2016
  3th recirculation D6.0 unchanged or D7.0
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
  RevCom Submission date: 05 Aug 2016 for Sept 16 RevCom teleconference
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: May - July 2016 Meeting Planning
Objectives: Second recirculation and comment reoslution
Conference calls 10am Eastern 3 hours
  May 27, June 3, June 24, July 1
Ballot Resolution Committee meeting –
  If needed
Schedule review
Availability of 11mc in the IEEE store
  D5.0 is available (add D5.0 after SB approval), see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D5.0 forwarded; D6.0 will be forwarded upon SB approval

## Slide 10: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-37-000m-revmc-sponsor-ballot-comments.xls