## Slide 1: IEEE 802.11 TGmc May 2016 Agenda
Date: 2016-05-19
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmc agenda for the May 2016 session. TGmc is operating as the Ballot Resolution Committee for P802.11REVmc.

## Slide 3: TGmc Agenda
Tuesday PM1
  Chair’s Welcome, Patent reminder, Status, Review of Objectives, Approve agenda
  Motion to affirm Vice chairs
  Editor’s Report
  11-16-554, 11-16-711 Menzo, CID 7698, 7658, 7674
  Adrian CIDs – CID 7111(LCI), 7804
  CIDs 7742- Carlos Aldana, 11-16-703
Thursday PM2
  Motions
  Document 567, CID 7584, CID 7593,
  Plans for May - July
  Schedule, AOB, Adjourn
Tuesday PM2
  CIDs 7209, 7211, 7626, 7787, 7152 – Carlos Cordeiro
  Graham Smith CIDs
  Adrian Editorial CIDs
Wednesday PM2
  Motions
  Guido CIDs: 7219, 7372, 7611
  11-15-1184 – Dan (Opportunistic Wireless Encryption), 11-16-562 (Suite B clarification), 7553
  CIDs 7061, 7420, 7421, 7462, 7727, 7783 – Jouni 11-16-710
  Sigurd CIDs 7106, 7311, 7312, 7313, 7584
Thursday AM1
  11-16-670 – Hiroyuki – DMS Extended MCS set base MCS & length calculation
  CID 7043 – Adrian 273r13
  CID 7210, 7212, 7240, 7244, 7317, 7448, 7503, 7812 – Mark Rison
  Brian Hart CID 7523, 412r3
Wednesday PM1
  CIDs – Matt Fischer
  CID 7165 – Assaf 11-16-580
  Adrian – Editorial CIDs
  Mark Rison CIDs 7396, 7500, 7349, 7210
  Graham Smith CIDs 7771, (7087, 7088, 7541) 16/228r5
Thursday PM1
  CID 7523 in 412
  CIDs 7074, 7077, 7207, 7818 (Ganesh)
  Mark Hamilton CIDs: 7146, 7324, 7827, 7139, 7553
  Carlos Aldana – 11-16-703
  Mark Rison – 7368,7544, 7555, 7573,7589,7732
  Graham Smith – 7087, 7088, 7541, 7700

## Slide 4: Current IEEE 802, 802.11 rules documents
Patent policy slides
  https://development.standards.ieee.org/myproject/Public/mytools/mob/slideset.ppt
IEEE 802 Policies & Procedures
  (link to AudCom, approved by IEEE-SA Standards Board June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_OM_v18.pdf
IEEE 802 Working Group Policies &Procedures (13 Nov 2015)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v18.1.pdf (editor update)
IEEE 802 LMSC Chair's Guidelines (18 Mar 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_Chairs_guidelines_v23.pdf
IEEE 802.11 WG OM: (13 Nov 2015)
  https://mentor.ieee.org/802.11/dcn/14/11-14-0629-14-0000-802-11-operations-manual.docx
Policies and Procedures hierarchy
  http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 5: Tuesday PM1
Objectives
  Operate as the Ballot Resolution Group for P802.11-REVmc
Approve Prior Minutes
  https://mentor.ieee.org/802.11/dcn/16/11-16-0250-00-000m-revmc-brc-minutes-march-2016-macau.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0506-00-000m-telecon-minutes-for-revmc-brc-april-1-2016.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0542-00-000m-revmc-brc-april-15-telecon-minutes.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0546-00-000m-revmc-brc-april-21-telecon-minutes.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0550-01-000m-minutes-for-revmc-brc-face-to-face-meeting-april-25-28-cambridge.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0574-03-000m-revmc-brc-may-6-and-9-telecon-minutes.docx
  https://mentor.ieee.org/802.11/dcn/16/11-16-0601-00-000m-revmc-brc-may-13-telecon-minutes.docx
Editor Report (Adrian Stephens)
  Editor report: https://mentor.ieee.org/802.11/dcn/13/11-13-0095-30-000m-editor-reports.pptx
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: Tuesday PM1 (continued)
WG chair has delegated BRC Ballot Resolution Committee responsibility to TGmc: ttp://www.ieee802.org/11/email/stds-802-11/msg01475.html
  “The resolution of comments is delegated to TGmc, acting as a sponsor Ballot Resolution Committee (BRC):
  For convenience, we will continue to use the term “TGmc” to represent this BRC
  Any voting member of 802.11 can vote at TGmc meetings
  TGmc can consider motions (e.g. comment resolution, other changes to the draft, to recirculate) in any of its meetings – including telecons
  TGmc will meet during 802.11 F2F meetings
  Ultimately the WG is required to approve any request to the executive committee to move the project to the standards board for approval.”
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: TGmc Plan of Record - modified
Slide 7
20 July 2012 – 12 Sept 2012 – Call for Comment/Input
29-30 Aug 2012 – NesCom, SASB PAR Approval
Sept 2012 – Begin to process CC input, 11aa, 11ae integration
Dec 2012 – March/May 2013 – 11ad integration
Jan 2013 – First WG Letter ballot - without 11ad – on D1.0
Sept 2013 – Letter ballot on D2.0
Dec 2013 – May 2014 – 11ac, 11af integration – D3.0 in May 2014
July 2014 – Mandatory Draft Review
Jan 2015 – D4.0 Recirculation
Form Sponsor Pool: Open Dec 15th or so, close Feb 20, 2015 –good for 6 months (end of July 2015)
D4.0 Initial Sponsor Ballot 2015-03-27 through 2015-04-26
D5.0 Jan 2016 Initial SB recirculation
D6.0 April/May 2016 Second Recirculation
D6.0/D7.0 May/June Third Recirculation
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 7

## Slide 8: TGmc SB Planning
Slide 8
Initial Sponsor Ballot 2015-03-27 through 2015-04-26 on D4.0
January/February 2016
  Initial SB recirculation D5.0 2016 -01-11 through 2016-01-26
  Teleconferences, Feb 22-25 2016 BRC Ft. Lauderdale meeting
March/April/May 2016
  Comment resolution
  2rd recirculation May 2016 D6.0
June/July 2016
  3th recirculation D6.0 unchanged or D7.0
July 2016 – WG/EC Final Approval
September 2016 – RevCom/SASB Approval
  RevCom Submission date: 05 Aug 2016 for Sept 16 RevCom teleconference
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Motion
Vice Chair/Secretary Re-affirmation
Motion: TGmc reaffirms
  Mark Hamilton as Vice Chair
  Jon Rosdahl as Vice Chair and Secretary
Moved: Sean Coffey Seconded: Emily Qi Result: Unanimous consent
Reference: https://mentor.ieee.org/802.11/dcn/14/11-14-0629-14-0000-802-11-operations-manual.docx sections 4.3 & 4.4:
  Task Group Vice-Chair
TG Vice-Chair is elected by a TG majority approval and confirmed by a WG majority approval. The TG Vice-Chair is reaffirmed every 2 years; one session after the WG Chair is elected.
  Task Group Secretary
The TG Secretary shall be appointed by the TG Chair and confirmed by a TG motion that is approved with a minimum 50% majority. The TG Secretary is re-affirmed every 2 years; one session after the WG Chair is elected.

## Slide 10: Motion 219
CID 7532 (OMN extension to non-VHT):
Move to approve the comment resolution to CID 7532 in the “Motion CID 7532” tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0565-41-000m-revmc-sb-mac-comments.xls
Moved: Mark Rison Seconded: Guido Hiertz Result: 5-5-12 Motion fails

## Slide 11: Motion 220
Motion (DMG NAV setting): Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0566-01-000m-nav-setting-fixes-in-dmg-network.docx into the TGmc draft.
Moved: Assaf Kasher Seconded: Emily Qi Result: 12-0-9 Motion passes

## Slide 12: Motion 221
Motion (DMG Awake window fixes): Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0569-02-000m-awake-window-access-fixes-in-dmg-network.docx into the TGmc draft.
Moved: Assaf Kasher Seconded: Emily Qi Result: 11-0-12 Motion passes

## Slide 13: Motion 222
Motion: Approve the comment resolutions in the following document and tabs indicated and incorporate the indicated text changes into the TGmc draft:
  “Motion MAC-BT” Tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0565-42-000m-revmc-sb-mac-comments.xls , changing the CID indicated in the resolution to CID 7277 from “CID 7396” to “CID 7277”
  “GEN-April F2F – B” Tab in
  https://mentor.ieee.org/802.11/dcn/15/11-15-0665-31-000m-revmc-sb-gen-adhoc-comments.xlsx
  “Editor – may telecons” in https://mentor.ieee.org/802.11/dcn/15/11-15-0532-42-000m-revmc-sponsor-ballot-comments.xls
  “Editor – Waikoloa” in https://mentor.ieee.org/802.11/dcn/15/11-15-0532-42-000m-revmc-sponsor-ballot-comments.xls except for CID 7678
Moved: Jon Rosdahl Seconded: Adrian Stephens Motion to Amend: 7-2-14 Passes
Result: 19-0-4 Motion passes

## Slide 14: Motion 223
Motion (Suite B clarification): Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0562-01-000m-suite-b-akm-update.docx into the TGmc draft.
Moved: Dan Harkins Seconded: Mike Montemurro Result: 14-0-7 Motion passes

## Slide 15: Motion 224
Motion re: Decoupling MU Beamformee: Move to Resolve CIDs 7166, 7167, 7168 (MAC), and 7169 (MAC): as “Rejected” with a reason of: “The comment does not indicate an error in the change introduced by the resolution to CID 5879. The change made by CID 5879 is in scope of a revision project. Regarding specific changes made related to decoupling MU Beamformee Sounding capability from MU PPDU reception capability, the exact determination of the beamforming matrix by the AP has always been outside the scope of the standard. The AP controls the number of streams that a STA will feed back. As such, it can continue to operate as it did before the text changes and no extra processing or complexity results from the changes made with the resolution of CID 5879. The change is fully backwards compatible with current devices.”
Moved: Sigurd Schelstraete Seconded: Emily Qi
Result: 10-11-8

## Slide 16: Motion 225
Motion on CID 7160 (OWE):
Resolve CID 7160 as “Revised” with a resolution of “Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/15/11-15-1184-07-000m-owe.docx. These changes effect the commenter’s proposed resolution.”
Moved: Dan Harkins Seconded: Guido Hiertz Result: 10-5-12 Motion fails

## Slide 17: Motion 226
Motion on CID 7377 (Secure PSK):
Move to approve the comment resolution to CID 7377 in the “GEN-April F2F - A” tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0665-31-000m-revmc-sb-gen-adhoc-comments.xlsx
Moved: Jon Rosdahl Seconded: Mike Montemurro Result: 8-3-14 motion fails

## Slide 18: Motion
Motion: Approve the comment resolutions in the following document and tabs indicated and incorporate the indicated text changes into the TGmc draft:
  “Gen-Waikoloa-A” and “Gen-Waikoloa-B” Tabs in https://mentor.ieee.org/802.11/dcn/15/11-15-0665-33-000m-revmc-sb-gen-adhoc-comments.xlsx
  “Motion MAC-BU” Tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0565-43-000m-revmc-sb-mac-comments.xls
Moved: Jon Rosdahl Seconded: Adrian Stephens Motion to Amend: 7-2-14 Passes
Result: 19-0-4 Motion passes

## Slide 19: Motion –
Motion (Resolves issue in document 406): Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0567-02-000m-bss-intention-in-dmg-discovery-beacon.docx into the TGmc draft.
Moved: Seconded: Result:

## Slide 20: Motion –
Motion (DMG Base MCS and Length Calculation for Extended MCS Set): Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/16/11-16-0670-05-000m-base-mcs-and-length-calculation-for-extended-mcs-set.docx into the TGmc draft.
Moved: Hiroyuki Motozuka Seconded: Result:

## Slide 21: Motion
Motion on CID 7160 (OWE):
Resolve CID 7160 as “Rejected” with a resolution of “The BRC discussed the comment and proposed resolution at length and did not come to consensus to make the changes necessary to resolve the comment. Motions to adopt (versions of) the document were taken on May 18 2016 (result 10-5-12), March 16 2016 (result 16-7-7). While there was strong support for including the changes, the level of support did not reach 75%. Concerns raised included the need for the addition and the risk of adding 4 pages of text late in the process. Points raised in support include the need for replacing open authentication, opportunistically and the use of a well known, vetted 30 year old, Diffie Hellman algorithm, and supporting IETF opportunistic encryption, see RFC 7435. ”
Moved: Seconded: Result:

## Slide 22: Motion
Motion re: Decoupling MU Beamformee: Move to Resolve CIDs 7166, 7167, 7168 (MAC), and 7169 (MAC): as “Rejected” with a resolution of “The BRC discussed the comment and proposed resolution at length and did not come to consensus to make the changes necessary to resolve the comment. Motions to reject the comment were taken on March April May 18 2016 (result 10-11-8), March 16 2016 (result 16-7-7).
Moved: Seconded:
Result:

## Slide 23: Motion
Motion on CID 7177 (Support indicating preference for not receiving LDPC):
Move to approve the comment resolution to CID 7177 in the “Motion CID 7177” tab in https://mentor.ieee.org/802.11/dcn/15/11-15-0565-41-000m-revmc-sb-mac-comments.xls
Moved: Seconded: Result:

## Slide 24: Motion
Motion on CID 7377 (Secure PSK):
Move to approve the comment resolution to CID 7377 as “Rejected” The cited text is accurate”
Moved: Seconded: Result:

## Slide 25: Motion
Motion on CID 7553 (Clause 4 mesh PMKSA):
Move to approve the comment resolution to CID 7553 as “Revised” With a resolution of “Incorporate the text changes under “CID 7553” in https://mentor.ieee.org/802.11/dcn/16/11-16-0298-05-000m-ds-assigned-cids-march-2016.docx and incorporate the indicated text changes into the TGmc draft. These changes correct the cited text and add mesh PMKSA definition text.”
Moved: Seconded: Result:

## Slide 26: Motion
Having approved comment resolutions for all of the comments received from the initial Sponsor Ballot on P802.11REVmc D5.0 as contained in documents 11-15-0665rxx, 11-15-0565rxx, and 11-15-0532rxx
Instruct the editor to prepare Draft 6.0 incorporating these resolutions and
Approve a 15 day Sponsor Recirculation Ballot asking the question “Should P802.11REVmc D5.0 be forwarded to RevCom?”
Moved: Seconded:
Result:

## Slide 27: May - July 2016 Meeting Planning
Objectives: Second recirculation and comment resolution
Conference calls 10am Eastern 2 hours
  May 27, June 3, June 24, July 1
Ballot Resolution Committee meeting –
  If needed
Schedule review
Availability of 11mc in the IEEE store
  D5.0 is available (add D5.0 after SB approval), see http://www.techstreet.com/ieee/products/1867583
Forward to ISO JTC1/SC6 WG1
  D5.0 forwarded; D6.0 will be forwarded upon SB approval

## Slide 28: References
https://mentor.ieee.org/802.11/dcn/12/11-12-0594-02-0000-revision-par-proposal-for-802-11-2012.doc
https://mentor.ieee.org/802.11/dcn/13/11-13-0233-56-000m-revmc-wg-ballot-comments.xls
https://mentor.ieee.org/802.11/dcn/15/11-15-0532-37-000m-revmc-sponsor-ballot-comments.xls