## Slide 1: 802.11 WG Editor’s Meeting (Sept ‘16)
Date: 2016-09-07
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2016-09-13
Roll Call / Contacts / Reflector
Go round table and get brief status report
Review publication process
Discussion on TGah and TGai publication order
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r11
Additional discussion topics
Notes: July 2007

## Slide 4: Roll Call – 2016-09-13
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens, Edward Au, Emily Qi
  P802.11ah Amendment (S1G) –Yongho Seok
  P802.11ak Amendment (GLK) – Donald Eastlake
  P802.11ax Amendment (HEW) – Robert Stacey
  P802.11az Amendment (NGP) – Chao Chun Wang
802.11 Editor’s Not Present
  P802.11ai Amendment (FILS) – Lee Armstrong
  P802.11ai Amendment (FILS) – Ping FANG
  P802.11aq Amendment (PAD) – Lee Armstrong
  P802.11ah Amendment (S1G) –Alfred Asterjadhi
  P802.11aj Amendment (CMMW) – Jiamin CHEN
  P802.11aj Amendment (CMMW) – Shiwen HE
  P802.11ay Amendment (NG60) – Carlos Cordeiro
Also present:
  Yasu Inoue Fumihide Kojima Mark Hamilton Marc Emmelmann Jim Petranovich
IEEE Staff present and always welcome!
IEEE Staff not present and always welcome!
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
TGak – Donald Eastlake – d3e3e3@gmail.com, Norm Finn – ?
TGaq – Lee Armstrong – LRA@tiac.net
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com
  Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  TGaq – Dan Gal – ddrgal@gmail.com
Notes: July 2007

## Slide 6: Sept 13th Round table status report
REVmc – Resolved all comments from recirc of D8.0. Approved 2 motions: submit report to EC, forward draft to REVCOM
11ah – Resolved comment. Approved recirc of D10. Approved report to EC and forward draft to REVCOM
11ai – Have resolutions ready for motion. Probably remove PKEX feature. Leave empty subclause with editorial note for pub editor to remove
11aj – Not present because of visa issue. Can’t recirc out of this meeting
11ak – Working on comment resolution. Go to FrameMaker for D3.0. Not sure if will recirc out of this meeting.
11aq – Latest draft D7.0 recirced Sept 10. This meeting request conditional approval for SB.
11ax – Released D0.4. Still working on comment resolution. Expect to go WG ballot out of November meeting.
11ay – Carlos not present.
11az – Very little progress. Still completing func requirements.

## Slide 7: Change TGai and TGah order
Marc:
  No real technical changes from comments of the last round
Might get a lot of comments in next round because of the attention given to security issue
Risk of errors is high if we reverse the order
Changing the order has technical implication:
  Will someone build a FILS S1G STA?
Dan Harkins has 4 pages of changes to TGai
  Remove security feature. Does not seem to be an objection to this.
No objection to keeping current order
The group accepts the risk of TGai pushing out TGah publication

## Slide 8: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@ieee.org
To be updated:
  None
Notes: July 2007

## Slide 9: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Publication of 11af announced February 21, 2014
Publication plans for REVmc D7.0 (Mid-August), 11ai (D7.0 needed before Sept), 11ah
Probably publish REVmc in March, 2017, 11ai and 11ah in April
Notes: July 2007

## Slide 10: Update on numbering process
Diane Lacey (from IEEE-SA) participates
Document 11-11/1149r49 is posted, r50 draft is available. Numbering begins with REVmc Draft 6.0, 11ai D 7.0, 11ah D 8.0
Updating of 1149 happens when a numbered draft is balloted, and occurs in parallel with balloting and comment resolution. The other updates are based on availability and will be posted by Adrian and announced to the Editors

## Slide 11: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order

## Slide 12: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before May 18, 2013
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
We need to start planning for P802.11ak – expect 11ak D4.0 to be ready in Nov.

## Slide 13: 802.11 Style Guide
See 11-09-1034-11-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice, expect a revision in March

## Slide 14: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-04-0000-editor-s-guide.docx
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel. Frame 12 is used at IEEE-SA.
Creating a Redline, Graphics, Numbering and ANA, Source Control. Sub-version server for source control.
Comment Resolution and Publication

## Slide 15: Editor Amendment Ordering
Amendment Number | Task Group | Projected REVCOM Date
802.11REVmc | TGmc - 3650 | Jan 2017
802.11-2016 Amendment 1 | TGai - 170 | Jan 2017
802.11-2016 Amendment 2 | TGah - 627 | Jan 2017
802.11-2016 Amendment 3 | TGaq - 34 | Mar 2017
802.11-2016 Amendment 4 | TGaj - 288 | Jun 2017
802.11-2016 Amendment 5 | TGak - 86 | Sep 2017
802.11-2016 Amendment 6 | TGax - 317 | Mar 2019
802.11-2016 Amendment 7 | TGay | Dec 2019
802.11-2016 Amendment 8 | TGaz | Mar 2020
Data as of Sept 2016
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In July 2016, Editors changed the running order and will revisit in Mar 2017, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 16: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 17: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | ai | ah | aq | ak | aj | ax | ay | az |  |  |  |  | 
mc | Y | 8.0 |  |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Adrian Stephens Edward Au, Emily Qi | 12-Sep
ai | N | 8.0 | 10.0 |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Lee Armstrong Ping FANG | 12-Sep
ah | N | 5.0 |  | 10.0 |  |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Yongho Seok Alfred Asterjadhi | 13-Sep
aq | N | 8.0 |  |  | 7.0 |  |  |  |  |  | Frame 12.0 | No | 2012 | Lee Armstrong | 12-Sep
ak | N | 5.0 | 6.0 | 5.0 | 1.2 | 2.4 |  |  |  |  | Word | No | 2012 | Donald Eastlake Norm Finn | 13-Sep
aj | N | 5.4 | 6.2 | 5.0 | 3.0 | 1.3 | 3.0 |  |  |  | Frame 10.0 | No | 2012 | Jiamin Chen Shiwen He | 13-Sep
ax | N | 5.0 | 6.0 | 5.0 | 3.0 | 1.0 | 1.0 | 0.4 |  |  | Frame 12.0 | No | 2012 | Robert Stacey | 13-Sep
ay |  |  |  |  |  |  |  |  |  |  |  | No | 2012 | Carlos Cordeiro | 12-Sep
az |  |  |  |  |  |  |  |  |  |  |  |  |  | Chao Chun Wang | 12-Sep
Changes from last report shown in red.
Slide 17
Sept 2016
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 17

## Slide 18: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/
Also used to share emails and large files

## Slide 19: Build a list of Editor’s meeting discussion topics

## Slide 20: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the Central Desktop for safekeeping. Please email the Editor when the draft source files are uploaded.

## Slide 21: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af

## Slide 22: To prepare a MIB
1. Extract your MIB
2. Strip any non-7-bit ASCII chars
3. Edit merge it with MIB from REVmc, and ideally your amendment precursors
  Text version of MIB is available (mcD5.4, ahD4.0, aiD4.0, aqD4.2)
4. Run through MIB lint tool (see Annex C in REVmc for link)
5. Fix any errors in the ascii file
6. Do a diff of original (you did keep that didn’t you!) and good ascii file
7. Propagate those changes manually into your Annex C.

## Slide 23: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Robert Stacey will run the publication process
Robert Stacey is the ANA administrator
All are on the Editor’s email list.

## Slide 24: Pending Actions
Michelle to report back on publication scheduling

## Slide 25: Backup/Background Slides

## Slide 26: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.

## Slide 27: New amendment style discussion
802.11-16-0035-00 January Strawpoll#1 12-0-0
Robert Stacey volunteers to have 11ax try the new MAC style. Changes in control frames in multi-user behavior.
D0.1 clause 25 is HE MAC behavior modifying clauses 10 and 11; clause 26 is HE PHY behavior.
Comments on the new style are mixed.