## Slide 1: TGak September Closing Report
Date: 2016-09-15
Authors:

## Slide 2: Abstract
Closing Report of IEEE 802.11 Task Group ak at the IEEE Warsaw Marriott, Warsaw, Poland.

## Slide 3: TGak Closing Report
Accomplishments
  Met jointly with 802.11 ARC SC Thursday AM1.
  Adjusted our timeline by moving remaining dates out by two months and final milestone out by 4 months.
  TGak entered the week with 73 of the 346 comments from recirculation LB218 unresolved. During the week, it resolved 61 comments leaving 12 comments unresolved.
  An annotated agenda is in 11-16/1075.
  The minutes will be in 11-16/1250.

## Slide 4: TGak Closing Report
Teleconferences
  Decided to hold 1 ½ hour teleconferences, to be joint with 802.1Qbz if mutually convenient, on Monday, September 26, October 3, and October 24, all at 10am Eastern US time.
November 2016 Plans
  Resolve remaining comments from WG ballot 218 and go to recirculation.
  Joint meeting with 802.11 ARC SC and 802.1 TSN.