## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
Date: 2016-09-15
Authors:

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/ w/ 802.11 credentials
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Warsaw meeting, Sept 12th – 15th
Comment resolution of initial TG ballot on draft D0.2
  TG ballot is pre-WG balloting with structured refinements and additions of new content
    802.1 does not vote on text contributions to drafts
  Ballot took place Aug 8th – Sep 9th
  Roughly 60 comments received and resolved during meeting
    No serious issues, mainly alignment of style and terminology
    Two contributions to fill missing content
Plan for creation of draft D0.3 and recirculation
  Draft ready for start of recirculation until October 16th
  Comments due on draft D0.3 until Nov 3rd
  Everybody is invited to review and submit comments
Special session on 5G SC Action A on Sep 14th
  Lively discussion, interest to move on, but uncertainty about the final targets
  To be continued in Nov plenary meeting with more concrete proposal (MSO)
Assumed timeline for P802.1CF within current scope:
  Starting WG ballot after March 2017, Sponsor Ballot Nov 2017

## Slide 4: Looking forward to next session in San Antonio, TX, Nov 7-10, 2016
Envisioned topics:
  Resolution of comments received for D0.3
  Enhancements to the specification text in particular on
    Deployment scenarios
    Datapath setup, relocation, and teardown
    Network instantiation
Special session on progressing the planning for Industry Connections activity on 5G SC Action A
  Step into more concrete assessment of potential approach
Upcoming conference calls
  September 27th, 09:30am ET
    Conclusion on content for draft D0.3
  October 25th , 09:30am ET
    Preparation for Nov F2F meeting