## Slide 1: 802.11 WG Editor’s Meeting (Nov ‘16)
Date: 2016-11-07
Authors:
Notes: July 2007

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2016-11-08
Roll Call / Contacts / Reflector
Go round table and get brief status report
Review publication process and schedule
ANA Status / Process / What is administered
Numbering Alignment process / Spreadsheet
802.11 Mandatory Draft Review before SB
Review MDR findings for 802.11aj
New amendment style review
WG Style Guide for 802.11 09/1034r11
Additional discussion topics
Notes: July 2007

## Slide 4: Roll Call – 2016-11-08
802.11 Editor’s Present
  P802.11REVmc – Adrian Stephens, Edward Au
  P802.11ai Amendment (FILS) – Lee Armstrong
  P802.11aj Amendment (CMMW) – Jiamin CHEN, Shiwen HE
  P802.11ak Amendment (GLK) – Donald Eastlake
  P802.11aq Amendment (PAD) – Lee Armstrong
  P802.11ax Amendment (HEW) – Robert Stacey
  P802.11ay Amendment (NG60) – Carlos Cordeiro
  P802.11az Amendment (NGP) – Chao Chun Wang
802.11 Editor’s Not Present
  P802.11REVmc – Emily Qi
  P802.11ah Amendment (S1G) –Alfred Asterjadhi, Yongho Seok
  P802.11ai Amendment (FILS) – Ping FANG
Also present:
  Al Petrick Andy Scott Fumihide Kojima Mark Hamilton Manish Kumar
IEEE Staff present and always welcome!
IEEE, Cathrine Burger
IEEE Staff not present and always welcome!
Note: editors request that an IEEE staff member should be present at least during Plenary meetings
Notes: July 2007

## Slide 5: Volunteer Editor Contacts
TGmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
TGai – Lee Armstrong – LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
TGak – Donald Eastlake – d3e3e3@gmail.com, Norm Finn – ?
TGaq – Lee Armstrong – LRA@tiac.net
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com
  Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  TGaq – Dan Gal – ddrgal@gmail.com
Notes: July 2007

## Slide 6: Nov 8th Round table status report
REVmc – on RevCom agenda, into IEEE publication editing and must publish by yearend.
11ah –
11ai – on RevCom agenda, into IEEE publication editing and may publish in Spring
11aj – in D3.0 comment resolution and will resolve MDR issues, will have D4.0 out of San Antonio
11ak – hope to recirc D3.0 out of San Antonio
11aq – in SB comment resolution, fewer than 100 technical comments
11ax – comments on D0.5 being resolved, hope to have D1.0 ready for WGLB out of San Antonio, want LB starting at least 30 days before January 12th Atlanta meeting
11ay – receiving contributions, expect to have D0.1 in January
11az – hope for SFD out of Atlanta

## Slide 7: 802.11-2016 and amendment publication
802.11-2016 will be published by yearend 2016.
The IEEE publications editor is not available until March
802.11ai might get published in 2016, but it looks like 11ah is too large to publish this year
For continuity and coherence, it looks like delaying publication of 11ah to March/April is possible
We will revisit 11ah publication in January

## Slide 8: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to adrian.p.stephens@ieee.org
To be updated:
  None
Notes: July 2007

## Slide 9: IEEE Publication Status
Publication completed for 802.11-2012 March 30, 2012
Publication of 11ae announced April 10, 2012
Publication of 11aa announced June 5, 2012
Publication of 11ac announced December 18, 2013
Publication of 11ad announced December 28, 2012
Publication of 11af announced February 21, 2014
Probably publish REVmc and 11ai by yearend, and 11ah in April/May, 2017
Notes: July 2007

## Slide 10: Update on numbering process
Diane Lacey (from IEEE-SA) participates
Document 11-11/1149r49 is posted, r50 draft is available. Numbering begins with REVmc Draft 6.0, 11ai D 7.0, 11ah D 8.0, missing 11aj
Updating of 1149 happens when a numbered draft is balloted, and occurs in parallel with balloting and comment resolution. The other updates are based on availability and will be posted by Adrian and announced to the Editors

## Slide 11: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order

## Slide 12: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
P802.11aa D5.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ad D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ae D4.0 went through Working Group Mandatory Editorial Coordination before July 2011
P802.11ac D4.0 went through Working Group Mandatory Draft Review before January 2013
P802.11af D4.0 went through Working Group Mandatory Draft Review before May 18, 2013
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r2
We need to start planning for P802.11ak – expect 11ak D4.0 to be ready in Jan.

## Slide 13: Review MDR findings for 802.11aj
TGaj MDR report
  https://mentor.ieee.org/802.11/dcn/16/11-16-1333-02-0000-tgaj-mdr-report.docx

## Slide 14: New amendment style review
802.11-16-0035-00 January Strawpoll#1 12-0-0
Robert Stacey volunteers to have 11ax try the new MAC style. Changes in control frames in multi-user behavior.
D0.1 clause 25 is HE MAC behavior modifying clauses 10 and 11; clause 26 is HE PHY behavior.
Comments on the new style are “mixed”. See 16/1472r0 slide 3 hierarchy diagram (next slide in 16/1373).
Some discussion on how amendment becomes core in next revision.
Will have January time to continue discussion

## Slide 15: The proliferation of STA types and their requirement inheritance
HT
VHT
DMG
S1G
EDMG
45MG
HE
QoS
Mesh
FILS
GLK
CDMG
S1G relay
TVHT
One technique we use to define feature set applicability is the STA type
STA
(unadorned)

## Slide 16: 802.11 Style Guide
See 11-09-1034-11-0000-wg11-style-guide.doc
  We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the Style Guide evolves with our practice, expect a revision in March

## Slide 17: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-04-0000-editor-s-guide.docx
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel. Frame 12 is used at IEEE-SA.
Creating a Redline, Graphics, Numbering and ANA, Source Control. Sub-version server for source control.
Comment Resolution and Publication

## Slide 18: Editor Amendment Ordering
Amendment Number | Task Group | Projected REVCOM Date
802.11REVmc | TGmc - 3648 | Dec 2016
802.11-2016 Amendment 1 | TGai - 170 | Dec 2016
802.11-2016 Amendment 2 | TGah - 627 | Dec 2016
802.11-2016 Amendment 3 | TGaq - 34 | Mar 2017
802.11-2016 Amendment 4 | TGaj - 288 | Jul 2017
802.11-2016 Amendment 5 | TGak - 86 | Jan 2018
802.11-2016 Amendment 6 | TGax - 317 | Dec 2018
802.11-2016 Amendment 7 | TGay | Nov 2019
802.11-2016 Amendment 8 | TGaz | Mar 2020
Data as of Nov 2016
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In July 2016, Editors changed the running order and will revisit in Mar 2017, maintaining this order in the interim
Amendment numbering is editorial! No need to make ballot comments on these dynamic numbers!
Notes: July 2007

## Slide 19: Email Your Draft Status Updates
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!
Notes: September 2007

## Slide 20: Draft Development Snapshot
Most current doc shaded green.
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | mc | ai | ah | aq | ak | aj | ax | ay | az |  |  |  |  | 
mc | Y | 8.0 |  |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Adrian Stephens Edward Au, Emily Qi | 12-Sep
ai | N | 8.0 | 11.0 |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Lee Armstrong Ping FANG | 4-Nov
ah | N | 8.0 |  | 10.0 |  |  |  |  |  |  | Frame 11.0 | Yes | 2012 | Yongho Seok Alfred Asterjadhi | 13-Sep
aq | N | 8.0 |  |  | 7.0 |  |  |  |  |  | Frame 12.0 | No | 2012 | Lee Armstrong | 4-Nov
ak | N | 5.0 | 6.0 | 5.0 | 1.2 | 2.4 |  |  |  |  | Word | No | 2012 | Donald Eastlake Norm Finn | 13-Sep
aj | N | 7.0 | 6.2 | 5.0 | 3.0 | 1.3 | 3.0 |  |  |  | Frame 10.0 | No | 2012 | Jiamin Chen Shiwen He | 7-Nov
ax | N | 8.0 | 10.0 | 9.0 | 3.0 | 2.0 | 1.0 | 0.5 |  |  | Frame 12.0 | No | 2012 | Robert Stacey | 4-Nov
ay |  |  |  |  |  |  |  |  |  |  |  | No | 2012 | Carlos Cordeiro | 3-Nov
az |  |  |  |  |  |  |  |  |  |  |  |  |  | Chao Chun Wang | 12-Sep
Changes from last report shown in red.
Slide 20
Nov 2016
Notes: July 2009
July 2007
        Peter Ecclesine (Cisco Systems)
Page 20

## Slide 21: IEEE Standards Central Desktop
IEEE-SA central desktop site tour of the facilities
https://ieee-sa.centraldesktop.com/802-11editorial/
Also used to share emails and large files

## Slide 22: Build a list of Editor’s meeting discussion topics

## Slide 23: Editors Backup practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the Central Desktop for safekeeping. Please email the Editor when the draft source files are uploaded.

## Slide 24: MIB style, Visio and Frame practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .wmf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .wmf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af

## Slide 25: To prepare a MIB
1. Extract your MIB
2. Strip any non-7-bit ASCII chars
3. Edit merge it with MIB from REVmc, and ideally your amendment precursors
  Text version of MIB is available (mcD5.4, ahD4.0, aiD4.0, aqD4.2)
4. Run through MIB lint tool (see Annex C in REVmc for link)
5. Fix any errors in the ascii file
6. Do a diff of original (you did keep that didn’t you!) and good ascii file
7. Propagate those changes manually into your Annex C.

## Slide 26: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Robert Stacey will run the publication process
Robert Stacey is the ANA administrator
All are on the Editor’s email list.

## Slide 27: Pending Actions
Add Document 11-11/1149r49 numbering spreadsheet update soon for 11ax use
Request January timeslot for amendment style discussion

## Slide 28: Backup/Background Slides

## Slide 29: Editors page
http://www.ieee802.org/11/editor_resources.html
Comments or changes? Perhaps an online wiki?
Volunteers sought to improve this state.

## Slide 30: New amendment style discussion
802.11-16-0035-00 January Strawpoll#1 12-0-0
Robert Stacey volunteers to have 11ax try the new MAC style. Changes in control frames in multi-user behavior.
D0.1 clause 25 is HE MAC behavior modifying clauses 10 and 11; clause 26 is HE PHY behavior.
Comments on the new style are mixed.