## Slide 1: IEEE 802.1 OmniRAN TG Status Report to IEEE 802 WGs
Date: 2017-03-16
Authors:

## Slide 2: IEEE 802.1 OmniRAN TG Resources
OmniRAN TG maintains a Wiki page on mentor to reflect its status and achievements
  https://mentor.ieee.org/omniran/bp/StartPage
  Also showing meeting announcements and conference call dial-in information
OmniRAN filespace on mentor is used for contributions and meeting documents
  https://mentor.ieee.org/omniran/documents
Recent P802.1CF D0.4 draft is available by
  http://www.ieee802.org/1/files/private/cf-drafts/d0/802-1cf-d0-4.pdf
    w/ 802.11 credentials
FYI: OmniRAN P802.1 PAR
  https://development.standards.ieee.org/get-file/P802.1CF.pdf?t=81644900003

## Slide 3: OmniRAN TG Achievements Vancouver meeting, Mar13th – 16th
Comment resolution of TG ballot recirculation on draft D0.4
  Submitted comments addressing remaining opens of draft specification
  Comment resolution
    Most of the comments resolved.
    5 pending contributions to be reviewed in the next conference call
Going forward to draft D0.5
  Ready for WG ballot, however group decided to add additional content on
    Time Sensitive Networking
    Access Network Data Models
  May delay completion of D0.5 until July F2F
Estimated timeline for P802.1CF with extended scope:
  Starting WG ballot after July 2017, Sponsor Ballot Mar 2018
Industry Connections activity
  Review of comments on draft ICAID in special session on March 15th
    Rough consensus reached, challenges to find appropriate wording fitting everybody.
  Adoption of AANI SC text proposals; THANKS
  Final edit on demand of Paul Nikolich to explain coexistence with 802.3 NEA
  ICAID proposal approved by 802.1: 20y/0n/4a
  https://mentor.ieee.org/omniran/dcn/16/omniran-16-0084-07-5gaa-draft-icaid-for-5g-sc-action-a.docx

## Slide 4: Looking forward to next session in Stuttgart, Germany , May 15-18, 2017
Envisioned topics:
  Review comment resolution on D0.4
  Discuss contributions on
    Access Network Data Modeling
    Time Sensitive Networking
  Review status of IC activity
Upcoming conference calls
  April 11th, 09:30am ET
    Review of pending contributions for comment resolution
  May 2nd , 09:30am ET, if needed for comment resolution
    Review of pending contributions for comment resolution
  Dial-in details and agenda proposal on
    https://mentor.ieee.org/omniran/bp/StartPage