## Slide 1: TGmd September 2017 Closing Report
Date: 2017-09-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the September 2017 session.

## Slide 3: Work completed this week
Continued Comment resolution (368 total)
  Approximately 50 CIDs resolved this week; another 30 discussed
Approved an ad-hoc meeting December 7-8, 2017 in Piscataway NJ for the purposes of comment resolution
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/17/11-17-1199-05-000m-september-2017-tgmd-agenda.pptx
Reminder: Call for contributions response to 3GPP Liaison 11-17-0315
  Call will be open through November 2017
  Approved contribution criteria in 11-17-806r1

## Slide 4: TGmd schedule - unchanged
January 2018 – Initial WGLB
September 2018 –D2.0 WGLB Recirculation LB
February 2019 – Form SB Pool
March 2019 – MEC/MDR done
April 2019 – Initial SB
October 2019 – Recirculation SB
July 2020 – Final WG/EC approval
September 2020 – Revcom/SASB approval

## Slide 5: Plans for Sept - Nov
Teleconferences planned for Friday September 29, October 6, 13, Nov 3 10am Eastern 2 hour
  Continued comment resolution
TGai and TGah roll-in completed
  Request TGai and TGah participant volunteers to help address roll-in issues (teleconference)

## Slide 6: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html