## Slide 1: IEEE 802.11 TGmd January 2018 Agenda
Date: 2017-01-15
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd agenda for the January 2018 session.

## Slide 3: TGmd Agenda - 1
Monday PM1
  Chair’s Welcome, Policy & patent reminder
  Approve agenda
  Status, Review of Objectives
  Editor Report 11-17-920r6
  MAC CIDs: 179, 180, 362, 351, 47, 339, 290
  MAC CIDs: 14, 340, 341 (RNR)
  Guido HIERTZ – CID 289
Monday PM2
  M. WENTINK CIDs: 194, 222(GEN), 223(GEN) –recommend accept
  Huizhau/Sigurd/Menzo – 11-17-1738r1
  GEN CIDs: 108, 290, 292
  111-17-1089r10 PHY CIDs: 273, 111, 289, 75, 360, 361
  11-18-203 – Gabor Bajko

## Slide 4: TGmd Agenda - 2
Tuesday PM1
  Review submissions, Motions for Obsolete CIDs, see next slide
  11-17-1192 ESP CIDs – Matthew Fischer
  11-17-1890, 1807 – Nehru Bhandaru
  11-18-0202 – Dan Harkins
Wednesday PM1
  Minutes, Telecon and November/Jan CID motions
  Comment resolution
  11-18-171 CID 5, 7 – Chris Hansen
  PHY CIDs
Wednesday PM2
  GEN CIDs: 140, 195, 196
Thursday PM1
  Comment resolution
  Motions
  AOB
  Plans for Jan 2018 – March 2018
  Adjourn

## Slide 5: Comments for removal of features from the standard
CIDs 57, 58, 61, 70 in 11-17-1137 – discussed in Dec ad-hoc
  BlockAckReq, Basic BlockAck variant, Non-HT block ack, HT-delayed block ack
CIDs 59 and 62 in 11-17-1518 – pending review/Menzo
  DLS, STSL
CID 64 - 11-17-1238 – confirm 11ay review
  DMG OFDM PHY
CID 65 in 11-17-1519 – text pending review/Menzo
  PCF, HC CFP
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.
(Optional to be shown)

## Slide 7: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 8: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Slide #2

## Slide 9: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 10: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 11: Participation in IEEE 802 Meetings
Slide 11
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
Participants in the IEEE standards development individual process shall act based on their qualifications and experience. (https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1)
IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (subclause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders.
Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, see https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x.
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate. (Latest revision of IEEE 802 LMSC Working Group Policies and Procedures: http://www.ieee802.org/devdocs.shtml)
Notes: doc.: ec-16-0149-00-00EC
November 2016
Dorothy Stanley, HP Enterprise
Page 11

## Slide 12: Approve prior TGmd minutes
Approve the minutes of
  TGmd November 2017 meeting, Orlando in 11-17-1537,
  Sept-Oct-Nov teleconference minutes in https://mentor.ieee.org/802.11/dcn/17/11-17-1545-03-000m-minutes-revmd-sep-oct-and-nov-telecons.docx , and https://mentor.ieee.org/802.11/dcn/17/11-17-1536-02-000m-minutes-for-2017-december-and-2018-january-telecons.docx
  2017 Dec ad-hoc minutes in https://mentor.ieee.org/802.11/dcn/17/11-17-1856-00-000m-minutes-of-revmd-adhoc-in-piscataway-nj.docx
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 12

## Slide 13: Standard and Amendment Ratification
IEEE Std 802.11-2016 approved & published December 2016
IEEE Std 802.11ai-2016 approved & published December 2016*
IEEE Std 802.11ah-2016 approved December 2016; publication May 2017*
P802.11aj – March 2018
P802.11aq – March 2018
P802.11ak – March 2018
P802.11ax – December 2019
P802.11ay – December 2019
P802.11ba – Jul 2020
P802.11az – Mar 2021
*Amendment roll-in completed
Currently a 21 month window, could change
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 13

## Slide 14: Current TGmd Schedule
Milestone | Date
Initial WGLB | January 2018
D2.0 WGLB Recirculation LB | September 2018
Form Sponsor Ballot Pool | February 2019
MEC/MDR done | March 2019
Initial Sponsor Ballot | April 2019
Recirculation Sponsor Ballot | October 2019
Final WG/EC approval | July 2020
RevCom/SASB approval | September 2020
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 14

## Slide 15
Motion 25 – Remove DMG OFDM PHY
Resolve CID 64 as “Revised” with a resolution of “Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/17/11-17-1238-02-000m-resolution-for-obsolete-dmg-ofdm.docx into the TGmd draft. These changes remove the DMG OFDM PHY.
Moved:
Seconded:
Result:

## Slide 16
Motion – Remove DLS and STSL
Resolve CIDs 59 and 62 as “Revised” with a resolution of “Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/17/11-17-1518-02-000m-resolution-cids-59-62-remove-dls-stsl.docx into the TGmd draft. These changes remove both the DLS and STSL capabilities.
Moved:
Seconded:
Result:

## Slide 17
Motion – Remove PCF
Resolve CIDs 65 as “Revised” with a resolution of “Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/17/11-17-1519-03-000m-resolution-cids-59-62-remove-dls-stsl.docx into the TGmd draft. These changes remove the PCF capability.
Moved:
Seconded:
Result:

## Slide 18
Motion – Remove BlockAckReq, Basic BlockAck variant, Non-HT block ack, HT-delayed block ack
Resolve CIDs 57, 58, 61, 70 “Revised” with a resolution of “Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/17/11-17-1137-07-000m-resolutions-for-obsolete-blockack.docx into the TGmd draft. These changes remove BlockAckReq, Basic BlockAck variant, Non-HT block ack, HT-delayed block ack capabilities.
Moved:
Seconded:
Result:

## Slide 19
Motion – Telecon and Orlando CIDs
Approve the comment resolutions on the
  “PHY Motion F” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0930-10-000m-revmd-cc25-phy-plus-comments.xls
  “Motion MAC-I and Motion MAC-J” tabs in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-12-000m-revmd-mac-comments.xls
  “Gen Motion adhoc”, “Gen Motion-Oct” and “Dec Telecon” tabs in https://mentor.ieee.org/802.11/dcn/17/11-17-0928-04-000m-revmd-cc25-gen-comments.xlsx
  “Motion EDITOR2 – D” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0929-06-000m-revmd-editor2-comments.xlsx
Moved:
Seconded:
Result:
Update

## Slide 20
Motion – Address Inconsistency in Assigning CCF0 Value For BSS Bandwidth
Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/17/11-17-1738-01-000m-setting-ccf0-for-20-40mhz-bss-bw.docx into the TGmd draft.
Moved:
Seconded:
Result:

## Slide 21
Motion – DMG PHYCONFIG_VECTOR parameters
Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/17/11-17-1810-01-000m-20-2-3-phyconfig-vector-parameters.docx into the TGmd draft.
Moved:
Seconded:
Result:

## Slide 22
Motion – Golay sequence numbering
Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/17/11-17-1811-00-000m-20-11-golay-sequences.docx into the TGmd draft.
Moved:
Seconded:
Result:

## Slide 23
Motion – Irvine CIDs
Approve the comment resolutions on the
  “PHY Motion G” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0930-09-000m-revmd-cc25-phy-plus-comments.xls
  “Motion MAC-K” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-11-000m-revmd-mac-comments.xls
  “” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0928-04-000m-revmd-cc25-gen-comments.xlsx
Moved:
Seconded:
Result:
Update

## Slide 24
Motion – Initial WGLB
Having approved changes to P802.11REVmd D0.5, as defined in 11-17-914rx and 11-17-1871rx,
Instruct the editor to prepare P802.11REVmd D1.0 and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11REVmd D1.0 be forwarded to Sponsor Ballot?”
Moved
Seconded:
Result:
Update

## Slide 25
Motion – April Ad-hoc
Approve an TGmd Ad-hoc meeting April xx-xx, 2018, anticipated to be held in Cambridge UK.
Moved
Seconded:
Result:
Update

## Slide 26: January 2018 – March 2018 Meeting Planning
Objectives: WGLB on D1.0, Comment resolution
Conference calls
  Fridays February 16, 23
April 2018 ad-hoc, propose Cambridge UK, 3 days week April 9th or April 16th
Schedule review
Availability of 11md D1.0 in the IEEE store
  Upon successful WGLB
Forward to ISO JTC1/SC6 WG1
  TBD

## Slide 27: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Comments: https://mentor.ieee.org/802.11/dcn/17/11-17-0914-06-000m-revmd-wg-cc-comments.xls
Approved PARs: https://standards.ieee.org/about/sba/index.html