## Slide 1
Date: 2018-01-15
Authors:
P802.11ak Report to EC on Approval to forward draft to RevCom

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for approval to send IEEE P802.11ak Draft 6.0 to REVCOM.
This document was approved during the plenary session of the 802.11 Working Group on 19 January 2018.
  Passed in the Working Group xxx yes, x no , x abstain

## Slide 3: Sponsor Ballot Results – P802.11ak
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
May 11, 2017 | Initial Sponsor Ballot for TGak draft 4.0 | 108 | 88 | 81% | 0 | 0% | 78 | 9 | 89%
Nov 9, 2017 | First Recirculation Sponsor Ballot for TGak draft 5.0 | 108 | 91 | 84% | 0 | 0% | 84 | 6 | 93%
Jan 1, 2018 | Second Recirculation Sponsor Ballot for TGak draft 6.0 | 108 | 91 | 84% | 0 | 0% | 87 | 3 | 96%

## Slide 4: Sponsor Ballot Comments – P802.11ah
Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
May 11, 2017 | Initial Sponsor Ballot for TGak draft 4.0 | 165 (70 T, 91 E, 4 G)
Nov 9, 2017 | First Recirculation Sponsor Ballot for TGak draft 5.0 | 20 (20 T, 9 E, 1G)
Jan 1, 2018 | Second Recirculation Sponsor Ballot for TGak draft 6.0 | 1 (1 G)

## Slide 5: Unsatisfied 11ak comments
[Currently Jouni Malinen is the only disapprove voter. He has six Must Be Satisfied comments.
CIDs 2152, 2151, 2149, 2148, 2145, 2123
  Resolution Accepted: 2123, 2145, 2148, 2152
  Resolution Revised: 2149, 2151
  Resolution Reject: None
]

## Slide 6: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.

## Slide 7: Mandatory Coordination
Coordination Entity | Draft | Date | Status
IEEE-SA Editorial (MEC) | xxx | November 2016 | “Meets all editorial requirements.”
Quantities, Units and Letter Symbols (SCC14) |  |  | Not required
Terms and Definitions (SCC10) |  |  | Not required
Registration Authority Committee (RAC) |  |  | Not required

## Slide 8: TGak Timeline
Initial Sponsor Ballot on D4.0 | Open 2017-04-11 | Close 2017-05-11
2nd Recirculation Sponsor Ballot on D5.0 | Open 2017-10-25 | Close 2017-12-09
3rd Recirculation Sponsor Ballot on D6.0 | Open 2017-12-22 | Close 2018-01-01
Report to EC for unconditional approval to proceed to RevCom |  | 
Posting to RevCom |  |