## Slide 1: TGaq Closing Report
Date: 2018-01-18
Authors:

## Slide 2: Abstract
Closing report for TGaq (Pre-Association Discovery) for January 2018, Irvine, California, USA.

## Slide 3
Work Completed this week
  7th re-circulation sponsor ballot comment resolution
    14 comments, 13T, 1E
    All comments resolved
  Will start 8th re-circulation sponsor ballot with D14.0 shortly.
Waiver request
  Received 5 new mandatory coordination comments from IEEE RAC
  Not been able to satisfy all of these comments
  A waiver request is required to proceed to RevCom
  The waiver request is in document 11-17-1704r8

## Slide 4
Plans for March 2018
  Consider outcome of 8th re-circulation sponsor ballot with D14.0
  Update package for the EC in March 2018
  Update waiver request
  4 slots requested