## Slide 1: TGmd January 2018 Closing Report
Date: 2018-01-18
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the January 2018 session.

## Slide 3: Work completed this week
Completed comment collection comment resolution (368 total)
Approved motion for initial Working Group LB on D1.0
Agenda, includes motions
  https://mentor.ieee.org/802.11/dcn/17/11-17-1871-10-000m-january-2018-tgmd-agenda.pptx

## Slide 4: TGmd schedule - unchanged
January 2018 – Initial WGLB
September 2018 –D2.0 WGLB Recirculation LB
February 2019 – Form SB Pool
March 2019 – MEC/MDR done
April 2019 – Initial SB
October 2019 – Recirculation SB
July 2020 – Final WG/EC approval
September 2020 – Revcom/SASB approval

## Slide 5: Plans for Jan - April
Teleconferences planned for Friday Feb 16, 23
  Continued comment resolution
Ad-hoc meeting week April 9th for the purposes of comment resolution

## Slide 6
Motion 48 – Initial WGLB
Having approved changes to P802.11REVmd D0.5, as defined in 11-17-914r12 and 11-17-1871r9,
Instruct the editor to prepare P802.11REVmd D1.0 and
Approve a 40 day Working Group Technical Letter Ballot asking the question “Should P802.11REVmd D1.0 be forwarded to Sponsor Ballot?”
Moved: Jon Rosdahl
Seconded: Matthew Fischer
Result: 13-2-0 Passes

## Slide 7
Motion – April Ad-hoc
Approve an TGmd Ad-hoc meeting during the week of April 9, 2018, anticipated to be held in Fort Lauderdale/Cambridge/Portland (may change depending on sponsor).
Moved: Graham Smith
Seconded: Stephen McCann
Result: 11-0-3 Passes

## Slide 8: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html