## Slide 1: TGaz Next Generation Positioning May Closing Report
Date: 20118-05-10
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Warsaw, May 2018 meeting.

## Slide 3: TG Status And Work Completed
Published a new draft, P802.11az D0.2.
Adopted roughly 30 additional pages of amendment text (PHY frame formats, pre-association security context establishment and MAC security signaling).
Adopted roughly 10 additional SFD entries.
Reviewed 16 submissions and met for 5 slots during the week.
Approved TG plans in between D0.2 and D1.0 that includes:
  Internal comment collection and resolution.
  SFD freeze.
  Timeline checkpoints.
Group has been maintaining its timeline for more than a year.

## Slide 4: Goals For July Meeting
Continue Amendment text development.
Complete SFD development and reach SFD freeze status.
Initiate an internal comment collection coming out of the July meeting.
Continue review of supporting technical material.

## Slide 5: Teleconference Schedule
June 13th (Wed.) 11:00AM ET for 1hr.