## Slide 1: 802.11 WG Editor’s Meeting (July 2018)
Date: 2018-07-01
Authors:

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2018-07-10 meeting
Roll Call / Contacts / Reflector
Go round table and get brief status report
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r12
Review WG Style Guide
11ax MDR topic
11ax Baseline of REVmd

## Slide 4: Roll Call – 2018-07-10
802.11 Editor’s Present
  P802.11aj Amendment (CMMW) – Jiamin, Chen
  P802.11ak Amendment (GLK) – Mark Hamilton for TGak
  P802.11ax Amendment (HEW) – Robert Stacey
  P802.11ay Amendment (NG60) – Carlos Cordeiro
  P802.11az Amendment (NGP) – Chao-Chun Wang
  P802.11ba Amendment (WUR) – Po-kai Huang
  REVmd – Emily Qi
802.11 Editor’s Not Present
  P802.11ak Amendment (GLK) – Donald Eastlake, Norm Finn
  P802.11aq Amendment (PAD) – Lee Armstrong
  REVmd – Edward Au
Also present:
  Kathryn Bennett Al Petrick Amelia Andersdotter Andy Scott Gaurav Patwardhan Kathryn Berger Naveen Kakani Perry Correll Samir Khuricha Tanya Steinhauser Volker Jungnickel Yasuhiko Inoue
IEEE Staff present and always welcome!
Note: editors request that an IEEE staff member should be present at least during Plenary meetings

## Slide 5: Volunteer Editor Contacts
TGaq – Lee Armstrong – LRA@tiac.net
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  REVmd –Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,
  Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  REVmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
  TGai - LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
  TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
  TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
  TGak – Donald Eastlake – d3e3e3@gmail.com
  TGaq – Dan Gal – ddrgal@gmail.com

## Slide 6: July 10th roundtable status report
11ak – published
11aq – in publication editing, will roll into REVmd in mid-August
11ax – D3.0 comment resolution, hope to recirc out of Nov and start MDR on D3.0
11ay – completing comment resolution and D2.0 WGLB out of July
11az – SFD v16 will freeze, D0.4 will come out next week for WG CC
11ba – D0.3 this week, and will decide whether D1.0 for WGLB or D0.4 for CC
REVmd – D1.2 including 11aj rollin, in comment resolution, ad hoc late July, roll in 11ak before Sept, hope to rollin 11aq and recirc out of Sept

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to Robert.Stacey@intel.com
To be updated:

## Slide 8: IEEE Publication Status
Publication of 802.11-2016 December 14, 2016
Publication of 11ai announced December 30, 2016
Second printing of 11ai in April 2017
Publication of 11ah announced May 9, 2017
Publication of 11aj announced April 30, 2018
Publication of 11ak announced June 8, 2018

## Slide 9: Update on numbering process
Diane Lacey (from IEEE-SA) participates for now
https://mentor.ieee.org/802.11/dcn/11/11-11-1149-52-0000-draft-number-alignment-tool.xlsx
Round table on Numbering status
Updated numbering spreadsheet after 11ax shifts to REVmd baseline after 11aq rolls into REVmd
The hope is for it to be updated before September meeting

## Slide 10: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
  Final changes in D5.0 Feb 17, 2017.
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017
P802.11ax will be started on D3.0 out of July meeting

## Slide 11: 11ax next steps
MDR review of D3.0 request for several volunteers (two for the style guide, one for MIB following new MIB guidelines) all candidates identified
Change the 11ax baseline does not look likely because of timeline of REVmd (late 2020)
11ax publication Dec 2019 is about a year ahead of 11md, and has new MAC material
REVmd SB April 2019, 11ax and 11ay might go into REVmd recirc

## Slide 12: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-12-0000-802-11-editorial-style-guide.docx
We updated 802.11 WG Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice

## Slide 13: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-04-0000-editor-s-guide.docx
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel. Frame 2017 is used at IEEE-SA.
Creating a Redline, Graphics, Numbering and ANA, Source Control. Subversion server for source control.
Comment Resolution and Publication

## Slide 14: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order

## Slide 15: Editor Amendment Ordering
Data as of July 2018
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In Nov 2017, Editors discussed REVmd schedule and possible completion in 2020. We will revisit the running order in September.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2016 Amendment 1 | TGai | Dec 2016
802.11-2016 Amendment 2 | TGah | Dec 2016
802.11-2016 Amendment 3 | TGaj | March 2018
802.11-2016 Amendment 4 | TGak | March 2018
802.11-2016 Amendment 5 | TGaq | June 2018
802.11-2016 Amendment 6 | TGax – 682 | Dec 2019
802.11-2016 Amendment 7 | TGay – 581 | Dec 2019
802.11-2016 Amendment 8 | TGaz – 46 | Mar 2021
802.11-2016 Amendment 9 | TGba - 77 | Jul 2020

## Slide 16: Email your draft status updates!
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | aq | md | ax | ay | az | ba | bb |  |  |  |  |  | 
aq | Y | 14.0 |  |  |  |  |  |  |  | Frame 12.0 | Yes | 2012 | Lee Armstrong | 29-Apr
md | Y | -- | 1.2 |  |  |  |  |  |  | Frame | No | 2012 | Emily Qi Edward Au | 10-Jul
ax | Y | 14.0 |  | 3.0 |  |  |  |  |  | Frame 12.0 | No | 2012 | Robert Stacey | 10-Jul
ay | Y | 14.0 |  | 3.0 | 1.3 |  |  |  |  | Word | No | 2012 | Carlos Cordeiro | 29-Jun
az | Y |  | 1.0 | 2.0 |  | 0.3 |  |  |  |  | No | 2012 | Chao Chun Wang | 10-Jul
ba | Y | 14.0 |  | 2.1 | 1.0 | 0.0 | 0.3 |  |  | Framemaker 2017 release | No | 2012 | Po-Kai Wang | 29-Jun
bb |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Most current doc shaded green.
July 2018
Changes from last report shown in red.

## Slide 18: Editor Backup Practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the iMeetCentral for safekeeping.

## Slide 19: IEEEE iMeet central
IEEE-SA iMeet central site
https://imeetcentral.com/
Also used to share emails and large files
Still upload zip files to central site

## Slide 20: Publication process
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed

## Slide 21: MIB Style, Visio and Frame Practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is likelihood we should use .emf
Frame templates for 11aa, 11ac, 11af

## Slide 22: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Robert Stacey will run the publication process
Robert Stacey is the ANA administrator
All are on the Editor’s email list.

## Slide 23: Build a list of Editor’s meeting discussion topics

## Slide 24: References