## Slide 1: IEEE 802 report to ISO/IEC JTC1/SC6 for SC6 meeting in August 2018
14 July 2018
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This report from IEEE 802 summarises issues of mutual interest to SC6
Items included in this report
  Summary of IEEE 802 standards administered through the PSDO process
  Summary of standards currently in the PSDO process
    802.1
    802.3
    803.11
    802.15
    802.16
    802.21
    802.22
  Possible withdrawal of various ISO/IEC standards
  Invitation to ISO/IEC/IEEE 8802 Security Workshop

## Slide 3: Summary of IEEE 802 standards administered through the PSDO process

## Slide 4: IEEE 802 has sent 44 standards through to PSDO ratification with another 38 in-process
WG | Competed | In-process
802.1 | 22 | 16
802.3 | 9 | 10
802.11 | 7 | 9
802.15 | 2 | 1
802.16 | 0 | 1
802.21 | 2 | 1
802.22 | 3 | 0
All | 44 | 38

## Slide 5: IEEE 802.1 WG has sent 22 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 6: IEEE 802.1 WG has sent 22 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
Latest in bold

## Slide 7: IEEE 802.3 WG has sent 9 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a

## Slide 8: IEEE 802.11 WG has sent 7 standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
Latest in bold

## Slide 9: IEEE 802.15 WG has sent two standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a

## Slide 10: IEEE 802.16 WG has sent zero standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 11: IEEE 802.21 WG has sent two standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
Latest in bold

## Slide 12: IEEE 802.22 WG has sent three standards completely through the PSDO ratification process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018
Latest in bold

## Slide 13: IEEE 802 continues to notify SC6 of various new projects
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  The benefit to SC6 NBs is that it provides early insight into IEEE 802 activities
  A liaison was sent by IEEE 802 after its July 2018 plenary (Nxxxxx) noting the approval of various SGs as follows:
    tbd

## Slide 14: Summary of IEEE 802.1 standards currently in the PSDO process

## Slide 15: IEEE 802.1 has 16 standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1AEcg | D1.4 | Sep 16 | Passed | 7 Sep 17 | Closes | 28 Aug 18 | Dec 17
.1CB | D2.6 | Sep 16 | Passed | 20 Jan 18 | Waiting | - | n/a
.1Qci | D2.0 | Oct 16 | Passed | 9 Dec 17 | Waiting | - | Apr 18
.1Qch | D2.0 | Nov 16 | Passed | 20 Jan 18 | Waiting | - | n/a
802c | D2.1 | Mar 17 | Passed | 2 Feb 18 | Waiting | - | Apr 18
.1AX-Cor | - | - | n/a | n/a | Passed | 20 Jul 17 | n/a
.1Q-REV | D2.0 | Jul 17 | - | - | - | - | -
.1Qcc | D2.0 | Dec 17 | - | - | - | - | -
.1Qcp | D2.0 | Dec 17 | - | - | - | - | -
.1AR-Rev | D2.6 | Apr 18 | - | - | - | - | -
.1CM | D2.2 | Apr 18 | - | - | - | - | -

## Slide 16: IEEE 802.1 has 16 standards in the pipeline for ratification under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qcy | D2.1 | Apr 18 | - | - | - | - | -
.1AC/Cor-1 | D2.0 | Apr 18 | n/a | n/a | - | - | -
.1Xck | D2.0 | Apr 18 | - | - | - | - | -
.1AE-Rev | D2.0 | Apr 18 | - | - | - | - | -
.1AS-Rev | - | - | - | - | - | - | -

## Slide 17: IEEE 802.1AEcg FDIS ballot closes 28 Aug 2018
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed, and response sent
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Dec 2017 (N16753)
FDIS ballot: closes 28 Aug 2018

## Slide 18: IEEE 802.1CB is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: passed
  802.1CB was submitted in Nov 2017 (N16742)
  802.1CB passed 60-day pre-ballot on 18 Jan 2018 (N16761)
    Passed 9/0/13 on need for ISO standard
    Passed 8/0/14 on support for submission to FDIS
  There were no comments
FDIS ballot: waiting for start
  Jodi Haasz working with ISO staff to start FDIS ballot

## Slide 19: IEEE 802.1Qci is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: passed and response sent
  802.1Qci (6N16715) passed 60-day pre-ballot on 9 Dec 2017 (6N16760)
    Passed 8/0/13 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16796)
FDIS ballot: waiting for start
  Jodi Haasz working with ISO staff to start FDIS ballot

## Slide 20: IEEE 802.1Qch is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: passed
  802.1Qch was submitted in Nov 2017 (N16743)
  802.1Qch passed 60-day pre-ballot on 18 Jan 2018 (N16762)
    Passed 9/0/13 on need for ISO standard
    Passed 7/0/15 on support for submission to FDIS
  No comments were received
FDIS ballot: waiting for start
  Jodi Haasz working with ISO staff to start FDIS ballot

## Slide 21: IEEE 802c is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: passed and response sent
  802c was submitted in Dec 2017 (N16746)
  802c 60-day ballot passed on 2 Feb 2018 (N16765)
    Passed 10/0/12 on need for ISO standard
    Passed 9/0/13 on support for submission to FDIS
  China NB and US NB provided comments
    A response was sent in Apr 2018 (N16797)
FDIS ballot: waiting for start
  Jodi Haasz working with ISO staff to start FDIS ballot

## Slide 22: IEEE 802.1AX-2014/Cor1 is waiting for publication
90-day FDIS ballot: passed & waiting for publication
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2017 (N16684)
    Passed 10/0/10
    There were no comments
  Jodi Haasz working with ISO staff to arrange publication
    Will be called ISO/IEC 8802-1AX:2016/Cor 1:2018

## Slide 23: IEEE 802.1Q-REV PSDO process will delayed until previous amendments are approved
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
  802.1Q-REV was published in June 2018
60-day pre-ballot: waiting
  PSDO start will be delayed until previous amendments (Qci, Qch) are approved
FDIS ballot: waiting

## Slide 24: IEEE 802.1Qcc PSDO process will start soon
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
  802.1Qcc was approved by RevCom in June 2018
60-day pre-ballot: will start soon
  WG will initiate start of PSDO process in July 2018
FDIS ballot: waiting

## Slide 25: IEEE 802.1Qcp PSDO process will start soon
Drafts sent to SC6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  802.1Qcp was approved by RevCom in June 2018
60-day pre-ballot: will start soon
  WG will initiate start of PSDO process in July 2018
FDIS ballot: waiting

## Slide 26: IEEE 802.1AR-Rev PSDO process will start soon
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
  802.1AR-Rev was approved by RevCom in June 2018
60-day pre-ballot: will start soon
  WG will initiate start of PSDO process in July 2018
FDIS ballot: waiting

## Slide 27: IEEE 802.1CM PSDO process will start soon
Drafts sent to SC6: sent
  D2.2 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1CM was published in June 2018
60-day pre-ballot: will start soon
  WG will initiate start of PSDO process in July 2018
FDIS ballot: waiting

## Slide 28: IEEE 802.1Qcy PSDO process will conditionally start soon
Drafts sent to SC6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1Qcy will be conditionally sent to RevCom in July 2018
60-day pre-ballot: will conditionally start soon
  WG will conditionally initiate start of PSDO process in July 2018
FDIS ballot: waiting

## Slide 29: IEEE 802.1AC/Cor-1 PSDO process will conditionally start soon
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1AC/Cor-1 will be sent to RevCom in July 2018
90-day FDIS ballot: will conditionally start soon
  WG will conditionally initiate start of PSDO process in July 2018

## Slide 30: IEEE 802.1Xck PSDO process will conditionally start soon
Drafts sent to SC6: sent
  IEEE 802.1Xck D2.0 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1Xck will conditionally to RevCom in July 2018
60-day pre-ballot: will conditionally start soon
  WG will conditionally initiate start of PSDO process in July 2018
FDIS ballot: waiting

## Slide 31: IEEE 802.1AE-Rev PSDO process will conditionally start soon
Drafts sent to SC6: sent
  IEEE 802.1AE-Rev D1.1 was liaised in Apr 2018 (WG1N124)
  IEEE 802.1AE-Rev will go to RevCom in July 2018
60-day pre-ballot: waiting
  WG will conditionally initiate start of PSDO process in July 2018
FDIS ballot: waiting

## Slide 32: IEEE 802.1AS-Rev will be liaised for information soon
Drafts sent to SC6: waiting
  IEEE 802.1AS-Rev will conditionally be sent for information in July 2018
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 33: Summary of IEEE 802.3 standards currently in the PSDO process

## Slide 34: IEEE 802.3 has ten standards in the pipeline for ratification under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3bn | D3.0 | Feb 16 | Passed | 16 Apr 17 | Closes | 3 Sep 18 | Jun 17
.3bv | D3.1 | Oct 16 | Passed | 18 Aug 17 | Closes | 3 Sep 18 | n/a
.3bu | D3.2 | Oct 16 | Passed | 18 Aug 17 | Closes | 3 Sep 18 | n/a
.3/Cor1 | D2.1 | Feb 17 | n/a | n/a | Passed | 22 Nov 17 | n/a
.3bs | D3.0 | Feb 17 | Passed | 12 Apr 18 | Waiting | - | -
.3cb | D3.0 | Jun 17 | - | - | - | - | -
.3cc | D3.0 | Jun 17 | Passed | 12 Apr 18 | Waiting | - | -
.3cd | D3.0 | Feb 18 | - | - | - | - | -
.3-rev | D3.0 | Feb 18 | - | - | - | - | -
.3bt | D3.2 | Feb 18 | - | - | - | - | -

## Slide 35: IEEE 802.3bn FDIS closes on 3 Sep 2018
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed and response sent
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” and provided the usual comments
    A response was sent to SC6 on 7 June 2017 (6N16649)
FDIS ballot: closes 3 Sep 2018
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 6 once published

## Slide 36: IEEE 802.3bv FDIS closes on 3 Sep 2018
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  Note: another ISO group is developing a standard to complement IEEE Std 802.3bv-2017 (ISO TC22 SC32) and may be interested in ensuring it is approved in SC6
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: closes 3 Sep 2018
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 9 once published

## Slide 37: IEEE 802.3bu FDIS closes on 3 Sep 2018
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: closes 3 Sep 2018
  Will be known as ISO/IEC/IEEE 8802-3:2017/Amd 8 once published

## Slide 38: IEEE 802.3/Cor 1 FDIS ballot passed & is awaiting publication
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: passed & awaiting publication
  Passed on 22 Nov 2017 (N16782)
    Support need for IS: passed 8/0/14
    Support this IS: passed 8/0/14
    No comments
  Jodi Haasz working with ISO staff to arrange publication
    Will be known as ISO/IEC/IEEE8802-3:2017/Cor 1:2018

## Slide 39: IEEE 802.3bs is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16792)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: waiting for start
  Jodi Haasz working with ISO staff to start FDIS ballot

## Slide 40: IEEE 802.3cb was liaised for information in June 2017
Drafts sent to SC6: sent
  IEEE 802.3cb D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to IEEE RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
FDIS ballot: waiting

## Slide 41: IEEE 802.3cc is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16793)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: waiting for start
  Jodi Haasz working with ISO staff to start FDIS ballot

## Slide 42: IEEE 802.3cd was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
FDIS ballot: waiting

## Slide 43: IEEE 802.3-REV was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3 D3.0 (802.3cj) was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in June 2018
    Expected submission to PSDO in Sep 2018
  Need a WG motion to start FDIS but probably need to wait because a bunch of amendments still in process
FDIS ballot: waiting

## Slide 44: IEEE 802.3bt was liaised for information in Feb 2018
Drafts sent to SC6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: waiting
  Submission planned soon
    Expected to go to RevCom in Sept 2018
    Expected submission to PSDO in Nov 2018
FDIS ballot: waiting

## Slide 45: Summary of IEEE 802.11 standards currently in the PSDO process

## Slide 46: IEEE 802.11 has nine standards in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11ah | D9.0 | Sep 16 | Passed | 20 Jul 17 | Waiting | - | n/a
11ai | D8.0 | Jul 16 | Passed | 1 Sep 17 | Waiting | - | Oct 17
11aj | D5.0 | Jun 17 | - | - | - | - | -
11ak | D4.0 | Jun 17 | - | - | - | - | -
11aq | D8.0 | Mar 17 | - | - | - | - | -
11ax | Waiting | - | - | - | - | - | -
11ay | Waiting | - | - | - | - | - | -
11az | Waiting | - | - | - | - | - | -
11ba | Waiting | - | - | - | - | - | -

## Slide 47: IEEE 802.11ah passed 60-day pre-ballot and is waiting start of FDIS
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: waiting
  Was on hold pending the approval of the FDIS ballot for IEEE 802.11; that is now approved
  Jodi Haasz will work with ISO staff to start FDIS ballot

## Slide 48: IEEE 802.11ai is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed on 1 Sept 2017, and response sent
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with the usual security related comments, to which responses were developed
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 49: IEEE 802.11ai is waiting for FDIS ballot to start
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with the usual security related comment
    Response (11-17/1398r0) has been approved was sent in Oct 2017 (N16725)
FDIS ballot: waiting for start
  Was on hold pending the approval of the FDIS ballot for IEEE 802.11; that is now approved
  Jodi Haasz will work with ISO staff to start FDIS ballot

## Slide 50: IEEE 802.11aj has been liaised for information
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
  Published version will be liaised in July 2018
60-day pre-ballot: waiting
  PSDO process will probably start in Nov 2018
FDIS ballot: waiting

## Slide 51: IEEE 802.11ak has been liaised for information
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
  Published version will be liaised in July 2018
60-day pre-ballot: waiting
  PSDO process will probably start in Nov 2018
FDIS ballot: waiting

## Slide 52: IEEE 802.11aq has been liaised
Drafts sent to SC6: sent
  802.11aq D8.0 was sent for liaison in Mar 2017
  Published version will be liaised as soon as available
60-day pre-ballot: waiting
  PSDO process will probably start in Nov 2018
FDIS ballot: waiting

## Slide 53: IEEE 802.11ax will be liaised when appropriate
Drafts sent to SC6: waiting
  D3.0 is now approved; D4.0 will probably be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 54: IEEE 802.11ay will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 55: IEEE 802.11az will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 56: IEEE 802.11ba will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 57: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 58: Summary of IEEE 802.15 standards currently in the PSDO process

## Slide 59: IEEE 802.15 has one standard in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.15.6 | Std | Jul 16 | Passed | 23 Nov 16 | Passed | 7 Sep 17 | Waiting

## Slide 60: IEEE 802.15.6-2012 FDIS ballot passed but comments are required
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10, with “no” from Germany, Japan & UK
  Responses were sent in Feb 2017 (see 15-17-0107-02)
FDIS ballot: passed & response required
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments
  Response will be sent after July 2018 meeting

## Slide 61: Summary of IEEE 802.16 standards currently in the PSDO process

## Slide 62: IEEE 802.16 has one standard in the pipeline for ratification under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
802.16 | Std | Mar 18 | Closed | 30 Jul 18 | - | - | -

## Slide 63: IEEE 802.16-2017 60-day pre-ballot closes on 30 July 2018
Drafts sent to SC6: sent
  IEEE 802.16-2017 was sent for information in Mar 2018 (N16785)
60-day pre-ballot: closes 30 July 2018
  Ballot (N16810) closes 30 July 2018
    Any comments be resolved by an 802.16 ad hoc
  Results to be inserted before SC6 meeting
FDIS ballot: waiting

## Slide 64: Summary of IEEE 802.21 standards currently in the PSDO process

## Slide 65: IEEE 802.21 has one standard in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.21-Cor1 | D2 | Nov 17 | n/a | - | Passed | 16 Jun 18 | -

## Slide 66: IEEE 802.21-2017-Cor1 90-day FDIS ballot passed but requires a response
Drafts sent to SC6: sent
  Currently likely to be approved by RevCom in December
  P802.21-2017/Cor 1™/D02 was sent in Nov 2017
90-day FDIS ballot: passed but requires a responses
  IEEE 802.21-2017-Cor1 90-day FDIS ballot passed on 16 June 2018 (N16814)
    Passed 5/0/12
    Abstain comment from China NB
  Response was sent after the July 2018 meeting (N16816)

## Slide 67: Summary of IEEE 802.22 standards currently in the PSDO process

## Slide 68: IEEE 802.22 has zero standards in the pipeline for ratification under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 69: Possible withdrawal of various ISO/IEC standards

## Slide 70: A LS was sent to SC6 in March 2018 asking that various ISO/IEC standards be withdrawn
  The IEEE 802 EC approved proposing the withdrawal of various ISO/IEC standards in Nov 2017
    ISO/IEC TR 8802-1:2001
    ISO/IEC 15802-1:1995
    ISO/IEC 15802-3:1998
    ISO/IEC 8802-5 and anything related (such as corrigenda)
  In March 2018, a Liaison Statement was sent to SC6
    See embedded document
  In June 2018, the SC6 Secretary notified an IEEE 802 representative that the Liaison Statement will be processed at the SC6 meeting in August 2018

## Slide 71: Invitation to ISO/IEC/IEEE 8802 Security Workshop

## Slide 72: IEEE 802 has invited SC6 to an ISO/IEC/IEEE 8802 Security Workshop in Nov 2018
  IEEE 802 is very concerned about the lack of consensus in the SC6 AHGS in relation to the security of various ISO/IEC/IEEE 8802 series standards
  IEEE 802 believes that the best way to understand and resolve the concerns is a Workshop in which those making the allegation of security issues can explain their concerns to the IEEE 802 community
  Therefore, the IEEE 802 invited SC6 experts to an IEEE 802 Security Workshop in Nov 2018 to be held in Bangkok, Thailand
    See 11-18-1140-02 (N16818)