## Slide 1: BCS SG Closing Report
Date: 2018-09-14
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 BCS SG (Broadcast Services) for September 2018, Waikoloa, HI, USA.

## Slide 3: Work Completed this week
Group met 2 time slots during this week
Reviewed 4 submissions
  Broadcast / BBC use case
  Performance simulation
  Potential extensions & reuse of 11aq
  Coverage of Enhanced Broadcast Service
Approved PAR & CSD

## Slide 4: Plans for November 2018
BCS SG will be in the “PAR/CSD review cycle”
  Receive comments form other 802 WGs by TUE evening
  TUE-EVE & WED-AM1 slots – draft responses to comments and approve a potentially modified PAR & CSC
  WED-AM2 – WG to approved modified PAR & CSD
WG approval to forward modified PAR & CSD to EC

## Slide 5: Future Session Planning
Teleconferences:
Announced on a 10-day notice
Ad-hoc meetings:
none
11-16th November 2018 F2F meeting, Bangkok, Thailand
Meeting time requested: 3 sessions
TUE–EVE, WED-AM1, THUR-PM2 (tentative)

## Slide 6: BCS schedule
Approval of WG motion to form SG: January 2018
Motion (EC) for form SG: End of March 2018 meeting
March 2018 – Meet as TIG
May & July 2018 – Meet as SG
July 2018 – Motion to extend duration of SG
September 2018 – Approve PAR and CSD
November 2018 – Receive feedback from 802 & 802 approval
January 2019 – Meet as TG

## Slide 7: References
Agenda for this week: 11-18/1404
Meeting / Chair’s Slide Deck: 11-18/1405
Meeting minutes: 11-18/1578
Snapshot Slide: 11-18/1403
Motion Deck: 11-18/1406
Closing report: 11-18/1407