## Slide 1: IEEE 802.11 TGmd November 2018 Agenda
Date: 2018-11-05
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd agenda for the November 2018 session.

## Slide 3: TGmd Agenda
Monday PM1
  Chair’s Welcome, Policy & patent reminder
  Approve agenda
  Status, Review of Objectives, Editor Report
  Menzo Wentink CIDs 1090, 1122, 1123, 1124, 1126, 1128, Menzo – CID 1432, 1438, 1439
  Mark Hamilton MAC CIDs 1511, 1519, 1520, 1532, 1545, 1556, 1620, 1498
Wednesday PM1
  Mark Hamilton – CID 1417, 1434, 1567
  Additional CIDs
  Tuesday PM1
  Mark Rison/Menzo - CIDs 1453/1435 (PHY header)
  Mark Rison/Sigurd CID 1388
  Guido Hiertz - CID 1195 in 11-18-1260
  Robert Stacey – CIDs 1080, 1081 in 11-18-1829
  Matthew Fischer: 11-18-1724 11ah CIDs
Thursday PM1
  Comment Resolution
  Mark Hamilton CID 1507, 1525
  Motions
  Plans for November 2018 – January 2019, Adjourn
Wednesday PM2
  Motions
  Edward AU – EDITOR2 CID 1095

## Slide 4: Obsolete CIDs completed
CID | Topic | Document | Status
1377 | HT-delayed BA |  | Was obsolete in 802.11-2016, Portland ad-hoc: No change to current status
1378 | PSMP |  | Portland ad-hoc – Change to deprecated
1006, 1410, 1411 | WEP | 11-18-652 | TGmd FLL adhoc: Motion in July
1412 | Dual Beacon and Dual CTS |  | TGmd FLL adhoc: Dorothy to email reflector; currently deprecated, comment proposes to make obsolete, not delete
1504 | STKSA | 11-18-480 | Direction: Accept, Assignee: Menzo Wentink
1445 | Operating Classes |  | Revised resolution agreed Portland Ad-hoc
1183 | DMG Mode | 11-18-1174 | Assaf Kasher

## Slide 5: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.
(Optional to be shown)

## Slide 6: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 7: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Slide #2

## Slide 8: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 9: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 10: Participation in IEEE 802 Meetings
Slide 10
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
Participants in the IEEE standards development individual process shall act based on their qualifications and experience. (https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1)
IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (subclause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders.
Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, see https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x.
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate. (Latest revision of IEEE 802 LMSC Working Group Policies and Procedures: http://www.ieee802.org/devdocs.shtml)
Notes: doc.: ec-16-0149-00-00EC
November 2016
Dorothy Stanley, HP Enterprise
Page 10

## Slide 11: Standard and Amendment Ratification
IEEE Std 802.11-2016 approved & published December 2016
IEEE Std 802.11ai-2016 approved & published December 2016*
IEEE Std 802.11ah-2016 approved December 2016; publication May 2017*
IEEE Std 802.11aj-2018 – Approved February 2018, April publication*
IEEE Std 802.11ak-2018 – Approved March 2018, June publication*
IEEE Std 802.11aq-2018 – Approved June 2018, August publication*
 ---------------TGmd Ratification --------------- 
P802.11ax – to follow REVmd SASB approval
P802.11ay – to follow REVmd SASB approval
P802.11ba – Jul 2020
P802.11az – Mar 2021
*Amendment roll-in completed
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 11

## Slide 12: TGmd Schedule Details – Need To Review
Milestone | Date
Initial WGLB | Held Feb-March 2018
D2.0 WGLB Recirculation LB | Out of November 2018
D3.0 WGLB Recirculation LB | March/May 2019
Form Sponsor Ballot Pool | March 2019
MEC/MDR done | March 2019
D4.0 WGLB Recirculation | June/July 2019, EC approval to SB
D 4.0 Unchanged Recirculation | May/July 2019
Initial Sponsor Ballot (D4.0) | June/August 2019
Recirculation Sponsor Ballot (D5.0) | Sept/November 2019
Recirculation Sponsor Ballot (D6.0) (D6.0) unchanged/ Potential need for D7.0 | Nov 19/January/Feb 2020
Final WG/EC approval | Nov 19/Feb 2020/March (EC telecon ok?)
RevCom/SASB approval | Jan-March/May 2020
8 months
3-5 months
2 months
3 months
2 months
Need 2020 SASB dates to refine
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 12

## Slide 13: TGmd schedule – updated in September 2018
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB (was Sept)
March 2019 – Form SB Pool (was Feb)
March 2019 – MEC/MDR done
August 2019 – Initial SB (was April)
November 2019 – Recirculation SB (was Oct)
March 2020 – Final WG/EC approval (was July 2020)
May 2020 – Revcom/SASB approval (was Sept 2020)

## Slide 14: TGmd – Snapshot slide
Overall Status: LB232 on P802.11REVmd D1.0 Passed with 85% approval, 623 comments
  D1.3 incorporates 11ai, 11ah, 11aj amendments
  D1.4 incorporates 11ak amendment
  D1.5 incorporates 11aq amendment
Since September 2018 meeting
  Continued comment resolution during teleconferences
November 2018 meeting goals (5 timeslots):
  Complete LB232 comment resolution
  Plans for Nov – Jan: Recirculation WG Letter Ballot
  Agenda: 11-18-1712
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 14

## Slide 15: Approve prior TGmd minutes
Approve the minutes of
  September 2018 meeting: https://mentor.ieee.org/802.11/dcn/18/11-18-1402-01-000m-minutes-for-revmd-sept-2018-waikoloa.docx
  Sept-Nov teleconferences: https://mentor.ieee.org/802.11/dcn/18/11-18-1701-04-000m-minutes-for-revmd-telecon-in-sept-and-oct.docx
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 15

## Slide 16: Motion 78 – Waikoloa and teleconference CIDs
Approve the comment resolutions in the
  “Motion MAC-V” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-22-000m-revmd-mac-comments.xls
  “PHY Motion I” tab in https://mentor.ieee.org/802.11/dcn/18/11-18-0670-12-000m-lb232-revmd-phy-sec-comments.xls
  “Gen Motion Oct Telecon ” tab in https://mentor.ieee.org/802.11/dcn/18/11-18-0614-04-000m-revmd-lb232-gen-comments.xls
and incorporate the indicated changes into the TGmd draft.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 16

## Slide 17: Motion 79 – Teleconference Editorial items
Incorporate the changes indicated in https://mentor.ieee.org/802.11/dcn/18/11-18-1431-01-000m-proposed-resolutions-for-editor-s-notes-in-revmd-d1-4.doc into the TGmd draft.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 17

## Slide 18
Motion – Recirculation WGLB
Having approved changes to P802.11REVmd D1.x, as defined in 11-18-0611rx, 11-17-927rxx, and 11-18-xxxxrxx,
Instruct the editor to prepare P802.11REVmd D2.0 and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11REVmd D2.0 be forwarded to Sponsor Ballot?”
Moved:
Seconded:
Result:

## Slide 19: Motion: Ad-hoc
Approve a TGmd ad-hoc meeting February 19-21, 2019(?) in <place> for the purpose of comment resolution and consideration of document submissions
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 19

## Slide 20: Nov 2018 – Jan 2018 Meeting Planning
Objectives: Comment resolution
Conference calls
  January 11, 2019 10am Eastern, 2 hours
Next ad-hoc: TBD
Schedule review
Availability of 11md D1.0 in the IEEE store
  Draft 1.0 is available for purchase, see http://www.techstreet.com/ieee/products/vendor_id/7028
Forward to ISO JTC1/SC6 WG1
  TBD

## Slide 21: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Comment collection: https://mentor.ieee.org/802.11/dcn/17/11-17-0914-06-000m-revmd-wg-cc-comments.xls
LB232 comments https://mentor.ieee.org/802.11/dcn/18/11-18-0611-09-000m-revmd-wg-ballot-comments.xls
Approved PAR: https://standards.ieee.org/develop/project/802.11.html
  PAR approval: 23-Mar-2017
  Par Expiration date: 31-Dec-2021